
Proposal on

Futsal Management System

**Module:** Computing Project



**Submitted by:                        Submitted to:**

**Name:** Basanta Tajpuriya Sudeep Bajimaya

**Student Id:** 160467

**Batch:** 23‘A’

**NCC Id:** 00168829

**SOFTWARICA COLLEGE OF IT AND E-COMMERCE**

Table of Contents

[1) Overview 4](#_Toc12801137)

[Introduction 4](#_Toc12801138)

[Problem Statement 4](#_Toc12801139)

[Justification for The Project 4](#_Toc12801140)

[Description of The Proposed System 4](#_Toc12801141)

[Features of The Project 4](#_Toc12801142)

[2) Scope (Area of coverage) 5](#_Toc12801143)

[Aim 6](#_Toc12801144)

[Objective 6](#_Toc12801145)

[Overview of system scope 6](#_Toc12801146)

[3) Development Methodology 7](#_Toc12801147)

[4) Project Plan 9](#_Toc12801148)

[Work breakdown structure 9](#_Toc12801149)

[Time Estimation 10](#_Toc12801150)

[Milestone 11](#_Toc12801151)

[Scheduling/ Gantt Chart 12](#_Toc12801152)

[5) Other Project Activities 13](#_Toc12801153)

[Risk Management 13](#_Toc12801154)

[Configuration Management 14](#_Toc12801155)

[6) Conclusion 15](#_Toc12801156)

[7) Reference 15](#_Toc12801157)

Table of Figures

[Figure 2 Waterfall Model 8](#_Toc12800781)

[Figure 3 WBS Diagram 9](#_Toc12800782)

[Figure 4 Milestone 11](#_Toc12800783)

[Figure 5 Gantt chart 12](#_Toc12800784)

[Figure 6 Project local directory 14](#_Toc12800785)

# 1) Overview

## Introduction

The craze for futsal is increasing in the country lately, with people of any age, be them children, youths and elderly, getting attracted to the sport. In this, a website holds the data of all futsal courts, their booking schedules, facilities and provides people to book the court online. Many time people can not find the court at their suitable time and they have to find alternative. The website will be able to provide suggestion of favorable courts as alternatives.

## Problem Statement

Not all futsal courts have busy scheduling. Some of them are at their worse condition and about to shut down within 1 or 2 years. Because people don’t know about all courts. Often, they just choose the nearest one for their match. They just know about few popular courts which have either expensive hour rate or busy schedule.

## Justification for The Project

The website will provide all the available futsal courts and show them in such order where people can find their nearest, cheapest court. From this, all futsal court management team are encouraged to maintain the court time to time and keep it at good condition.

## Description of The Proposed System

Basically, the website stores data of all futsal courts. It provides online registration of new courts, along with schedules for the futsal managers and the players can visit the website in order to book the available shifts. The players can also do premature cancellation i.e. before 1 hour of the booked shift.

### Features of The Project

Altogether, the finished product will have the following features.

1. Online schedule management for futsal managers

Futsal managers can store their scheduling for the court and can operate as well as manage from it. They can update the schedule according to their time table either weekly or monthly.

1. Online booking platform for futsal players

Players can book futsal court through the website with some information. They don’t have to call or visit the place to check the availability of the court. They can choose alternative in case intended court is not available.

1. Premature cancellation for futsal players

Players can cancel their booking before 1 hour of the match.

1. Auto recommendation of cheap and nearest courts on basis of players location

Players always search for cheap and nearest courts so do the website for them. It automatically finds out the most favorable courts for the player and show on recommendation list.

1. Authentication for log in and sign up

Players can register with personal information on the website and log in to their account. Information are kept secret and only used for booking purpose.

1. Password will be encrypted

Whoever register to the website their password is encrypted using sha1 hashing algorithm.

1. Authorization on basis of user type

Mainly there are three types of user i.e. players, court mangers, admins(support) for the website. Website detects the role and provide access according to their role.

1. Password reset service

Players can change their password time to time to keep their account information safe.

1. Earning credits for match

Every time players book the court and complete the match; they earn some credit points which can be used to book the court for free.

1. Mail notification for bookings

Players will get mail notification about booking confirmation and promotional offers.

# 2) Scope (Area of coverage)

This website will have target audience of all the aged group people who are interested in playing futsal or managing their futsal centers.

## Aim

* Providing a platform to book cheap and most favorable courts for futsal players in an easy way with less effort and maintain the craze of futsal over the all aged group people.

## Objective

1. To identify the initial problem of the players and futsal managers
2. To identify whether the approach of building website is appropriate to solve the problem
3. To develop and deploy the website for public use
4. To verify whether the website has solved the issue
5. Collect information about the futsal courts around the city.
6. Analyze and import the data into the database
7. Design and develop a user-friendly website where futsal managers can manipulate their data and display them
8. Create a log in system for prohibiting unauthorized access
9. Players can make decision to attend futsal on the basis of feedbacks and through community

## Overview of system scope

Futsal is growing at a magical rate in community. Reasons being

* A great training tools

It helps players to develop their touch and control.

* It has social benefits

Learning people’s behavior, culture, and strategic mind which can give positive social benefits.

* It provides physical rewards

In futsal there are a lot of different types of physical contact which make players physically healthy.

Popularity of futsal is increasing day by day. It provides many benefits to players as well as for futsal mangers around the world. But the thing is people still traditionally book the timing for match by either visiting the court or making a call. Sometimes they have to face the difficulties such as court is full for that day or has ongoing maintenance work. Our system will track all the activities of courts and always provide favorable court for the players.

# 3) Development Methodology

Since, this project will have a solo person who will be in charge of analyzing, designing, development, implementation and testing, there will be no involvement of other team mates, so waterfall methodology will be the best. The size of the project is also small so requirements of the project is unlikely to change.

Waterfall methodology has some of these advantages over other methodology like Agile.

1. Project planning is easier as the stages are non-repetitive unlike agile
2. With no customer present, stakeholder interaction and people oriented doesn’t have to be implemented
3. Other stage is only begun when the previous stage is completed
4. Tasks of the stages can be completed within the given time frame

While it may have many advantages over other methodologies, it also the following shortcomings

1. The rollback of the project is not possible to the previous stages
2. There is a risk as the requirements may change at any point
3. Customer satisfaction is not guaranteed as the stakeholder involvement is not present

Below is the diagram illustrating the steps for the waterfall model

Figure 2 Waterfall Model

For an efficient and much better design architecture, design pattern will be used. Design pattern makes the code easy to debug and decreases the necessity for refactoring. The design pattern that will be used in the project will be MVC or Model View Controller. In this design patter, if one of the parts gets affect, it doesn’t affect the other part. As an example, if model has an error, it is independent of view and controller. MVC will be used over other design patterns as the code is reusable in the other sections and classes.

# 4) Project Plan

## Work breakdown structure

Dividing the work helps for a better planning and organization of the work. Work break down structure has a hierarchical decomposition of the work. The project is divided into chunks which is decomposed for a detailed information.

Figure 3 WBS Diagram

The name and the diagram are rather self-explanatory. The project is broken down into smaller, more manageable pieces which can be reasonable to evaluate and work into it. In the figure above, I have divided my work into 6 major phases which is again granulated into other sub phases for being able to understand clearly.

## Time Estimation

|  |  |  |
| --- | --- | --- |
| WBS | Task Name | Days |
| **Futsal Management System** | | 100 |
| 1  1.1  1.2  1.3  1.4  1.5 | **Project Proposal**  Introduction  Development and Methodology  Project Plan  Other Project Activities  Conclusion | 10  1  1  3  2  1 |
| 2  2.1  2.2  2.3  2.4 | **Analysis**  Information Gathering  Use Case Diagram  Feasibility Study  Class Diagram | 24  15  1  3  5 |
| 3  3.1  3.2  3.3  3.4 | **Design**  Structural Model  Behavioral Model  UI design  Database Design | 30  13  12  2  3 |
| 4  4.1 | **Implementation**  Coding | 22  22 |
| 5  5.1  5.2  5.3 | **Testing**  White Box Testing  Black Box Testing  Grey Box Testing | 7  3  2  2 |
| 6  6.1  6.2  6.3 | **Documentation**  User Manual  Presentation  Final Report | 7  2  2  3 |

Table: Time Estimation of the Project

## Milestone

In this stage, all the project stages are allocated a time frame within which it is hoped to be achieved. Allocation milestone helps in a better time management and ultimately deliverance of project on time.





Figure 4 Milestone

The project has been started at the date of 20th June 2019. It is estimated to be completed on 100 days which is 2nd October 2019. The total 100 days project has been divided into several milestones. The analysis is estimated to be completed within 24 days which is 26th July 2019. Similarly, 30, 22, 7 and 7 days has been estimated for Design, Implementation, Testing and Document stages respectively. So far, Project proposal has been completed and the next phase will be Analysis part.

## Scheduling/ Gantt Chart

Gantt charts convey this information visually. They outline all of the tasks involved in a project, and their order, shown against a timescale. This gives an instant overview of a project, its associated tasks, and when these need to be finished.



![A picture containing indoor, wall, bathroom

Description automatically generated](data:image/jpeg;base64,/9j/4AAQSkZJRgABAQEAYABgAAD/4RDuRXhpZgAATU0AKgAAAAgABAE7AAIAAAAMAAAISodpAAQAAAABAAAIVpydAAEAAAAYAAAQzuocAAcAAAgMAAAAPgAAAAAc6gAAAAgAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAEJBU0FOVEEgVEFKAAAFkAMAAgAAABQAABCkkAQAAgAAABQAABC4kpEAAgAAAAMyMQAAkpIAAgAAAAMyMQAA6hwABwAACAwAAAiYAAAAABzqAAAACAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAAMjAxOTowNzowMSAxMzozMzoxMgAyMDE5OjA3OjAxIDEzOjMzOjEyAAAAQgBBAFMAQQBOAFQAQQAgAFQAQQBKAAAA/+ELHmh0dHA6Ly9ucy5hZG9iZS5jb20veGFwLzEuMC8APD94cGFja2V0IGJlZ2luPSfvu78nIGlkPSdXNU0wTXBDZWhpSHpyZVN6TlRjemtjOWQnPz4NCjx4OnhtcG1ldGEgeG1sbnM6eD0iYWRvYmU6bnM6bWV0YS8iPjxyZGY6UkRGIHhtbG5zOnJkZj0iaHR0cDovL3d3dy53My5vcmcvMTk5OS8wMi8yMi1yZGYtc3ludGF4LW5zIyI+PHJkZjpEZXNjcmlwdGlvbiByZGY6YWJvdXQ9InV1aWQ6ZmFmNWJkZDUtYmEzZC0xMWRhLWFkMzEtZDMzZDc1MTgyZjFiIiB4bWxuczpkYz0iaHR0cDovL3B1cmwub3JnL2RjL2VsZW1lbnRzLzEuMS8iLz48cmRmOkRlc2NyaXB0aW9uIHJkZjphYm91dD0idXVpZDpmYWY1YmRkNS1iYTNkLTExZGEtYWQzMS1kMzNkNzUxODJmMWIiIHhtbG5zOnhtcD0iaHR0cDovL25zLmFkb2JlLmNvbS94YXAvMS4wLyI+PHhtcDpDcmVhdGVEYXRlPjIwMTktMDctMDFUMTM6MzM6MTIuMjA4PC94bXA6Q3JlYXRlRGF0ZT48L3JkZjpEZXNjcmlwdGlvbj48cmRmOkRlc2NyaXB0aW9uIHJkZjphYm91dD0idXVpZDpmYWY1YmRkNS1iYTNkLTExZGEtYWQzMS1kMzNkNzUxODJmMWIiIHhtbG5zOmRjPSJodHRwOi8vcHVybC5vcmcvZGMvZWxlbWVudHMvMS4xLyI+PGRjOmNyZWF0b3I+PHJkZjpTZXEgeG1sbnM6cmRmPSJodHRwOi8vd3d3LnczLm9yZy8xOTk5LzAyLzIyLXJkZi1zeW50YXgtbnMjIj48cmRmOmxpPkJBU0FOVEEgVEFKPC9yZGY6bGk+PC9yZGY6U2VxPg0KCQkJPC9kYzpjcmVhdG9yPjwvcmRmOkRlc2NyaXB0aW9uPjwvcmRmOlJERj48L3g6eG1wbWV0YT4NCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgCiAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAKICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgICAgIAogICAgICAgICAgICAgICAgICAgICAgICAgICAgPD94cGFja2V0IGVuZD0ndyc/Pv/bAEMABwUFBgUEBwYFBggHBwgKEQsKCQkKFQ8QDBEYFRoZGBUYFxseJyEbHSUdFxgiLiIlKCkrLCsaIC8zLyoyJyorKv/bAEMBBwgICgkKFAsLFCocGBwqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKioqKv/AABEIAp4GOQMBIgACEQEDEQH/xAAfAAABBQEBAQEBAQAAAAAAAAAAAQIDBAUGBwgJCgv/xAC1EAACAQMDAgQDBQUEBAAAAX0BAgMABBEFEiExQQYTUWEHInEUMoGRoQgjQrHBFVLR8CQzYnKCCQoWFxgZGiUmJygpKjQ1Njc4OTpDREVGR0hJSlNUVVZXWFlaY2RlZmdoaWpzdHV2d3h5eoOEhYaHiImKkpOUlZaXmJmaoqOkpaanqKmqsrO0tba3uLm6wsPExcbHyMnK0tPU1dbX2Nna4eLj5OXm5+jp6vHy8/T19vf4+fr/xAAfAQADAQEBAQEBAQEBAAAAAAAAAQIDBAUGBwgJCgv/xAC1EQACAQIEBAMEBwUEBAABAncAAQIDEQQFITEGEkFRB2FxEyIygQgUQpGhscEJIzNS8BVictEKFiQ04SXxFxgZGiYnKCkqNTY3ODk6Q0RFRkdISUpTVFVWV1hZWmNkZWZnaGlqc3R1dnd4eXqCg4SFhoeIiYqSk5SVlpeYmZqio6Slpqeoqaqys7S1tre4ubrCw8TFxsfIycrS09TV1tfY2dri4+Tl5ufo6ery8/T19vf4+fr/2gAMAwEAAhEDEQA/APojzR/kUeaP8is37bF/z1X/AL6FH22L/nqv/fQrfkZHMjS80f5FHmj/ACKzftsX/PVf++hR9ti/56r/AN9CjkYcyNLzR/kUeaP8is37bF/z1X/voUfbYv8Anqv/AH0KXIw5kaXmj/Io84f5FZv22L/nqv8A30KPtsX/AD1X/voUcjDmRpeaP8iuO+JHiC/0TT9EbTLyaz+2azBa3ElvbrNJ5Lh9wVSjZbgYwpOR36Vv/bYv+eq/99CsrXNM0/X/AOzvtly6f2ffRX0XlOo3SR5wGyD8vPOMH3o5GHMjH1nWvs2n+H2/tHX7v7R4jtrfzJ0/s+T5gflZfITzIvVdo3E/e4wKOkeO/wDhHtD8U3+sTzXsi+KLqysYZp8Ak7dke9ztiQYYknCqAfoem1zTNP1/+zvtly6f2ffRX0XlOo3SR5wGyD8vPOMH3rO/4RDQzpupWTzzMNQ1F9T87zlWW2uGxh4mABUqRx17g5BIpckg5kavhTxpb+JptTtlNkbnTpUVzY3RuYXR0DK6ybFB53qRjgofUV0fmj/Irn9OjFj5jXGr3OoSyYHmXLxjaBnACoqqOp5xk8ZJAAF77bF/z1X/AL6FPkYcyNLzR/kUecP8is37bF/z1X/voUfbYv8Anqv/AH0KORhzI0vOH+RR5w/yKzftsX/PVf8AvoUfbYv+eq/99CjkYcyNLzR/kUecP8is37bF/wA9V/76FH22L/nqv/fQo5GHMjS84f5FHmj/ACKzftsX/PVf++hR9ti/56r/AN9CjkYcyNLzR/kUeaP8is37bF/z1X/voUfbYv8Anqv/AH0KfIw5kSaa+3/vxH/7NV7zR/kVkRSiDZ5h2ZhQfNx0zUv22L/nqv8A30KOVvUSlZGl5o/yKPNH+RWb9ti/56r/AN9Cj7bF/wA9V/76FLkY+ZHl15481mGx8SXNv4k8zWLDXntNO0Ty7c/aYRMihfLCea+QzDKsDx1yDXc2/jHUr/x9qfh6w0WB7bS/INzfS3uziRQwCxiMktgtgZA+XkjIp+h6Zp+gf2j9juXf+0L6W+l811O2STGQuAPl44zk+9Fhpmn6d4h1bWILl2uNW8nz1d1KL5SFV2jGRweck/hS5GHMjlfDXj+9g8M+ELTS9LudVutce7VX1LVMyRiKQ5Z5fL+YAEnhQQFAAJqTWfiJrVzZ6W2jWsFncx+Jxo1/G84dJGUn5FYxk7GB5farLjhTnNaWleDNF0f+wPs17ct/YH2n7L5kqHf5+d+/CjOM8Yx75pk3gjR5beSOPUryFn1o62ssckRZLgjoNyEbR1wQfqaOSQcyO7gnla3jNyiRzFAZEjYuqtjkBiASM98DPoKf5w/yKyYblIreOOS785kUK0shUM5A+8doAyevAA9hUn22L/nqv/fQp8jDmRpecP8AIqC8k3W+P+midv8AaFVPtsX/AD1X/voUx7lJdqI4Yl14BB/iFHI0HMi9ZyBbfH/TR+3+0an84f5FZSXKRbkdwpDtwSB/Eaf9ti/56r/30KORsXMjS84f5FHnD/IrN+2xf89V/wC+hR9ti/56r/30KORj5kaXnD/Io84f5FZv22L/AJ6r/wB9Cj7bF/z1X/voUcjDmRpecP8AIo84f5FZv22L/nqv/fQo+2xf89V/76FHIw5kaXnD/Io84f5FZv22L/nqv/fQo+2xf89V/wC+hRyMOZGl5w/yKPOH+RWb9ti/56r/AN9Cj7bF/wA9V/76FHIw5kaXnD/Io84f5FZv22L/AJ6r/wB9Cj7bF/z1X/voUcjDmRpecP8AIo84f5FZv22L/nqv/fQo+2xf89V/76FHIw5kaXnD/Irh/HPiS50vxd4XsBrv9iadf/a/tlxiEY2RqU+aVWC/Mce+fpXTfbYv+eq/99Csq/0zT9R8Q6TrE9y63Gk+d5Co6hG81ArbhjJ4HGCPxo5GHMjmbP4j6vp/hhrp7P8At+SbxFJpOmy+Ylv9riJPlybwuxuQVyoC8exz0cvi7VR4kt/D0Gj2T6o1g1/Pvv2WCOPzfLUK4hLMx6nKKB6mn65pmn6//Z32y5dP7Pvor6LynUbpI84DZB+XnnGD71DqOiWd7r8et22qXOnaglqbRprZom3xFg+0rIjjhhnIAPJyTxS5JBzIybLxvF4k1vwHfwR39quqpfEwJdhYg0aYYSIFPmgEHacrjrjnAksPi7puo6vZxwCyGn3t/wDYbeU3ubpiVO2Q2wQlUZxsBZgfmUkAGqUPhePS/FHhCHRk2aToEF20k806kyNMu3AGcli2WPAUA8H+GtvT/D9jpU7DTdVvLXTzP9oGmRSoIEbIJC/LvVSw3bAwXJIxtJBOSQcyLdv4wvdV1TUYfD+kR3tpp05s5rma68ktcD7yqmwkohK7mJBwW2q5ABqfC7xDrXiHwNaajr5hlkl37LlGG+XEjqd0YRVTGABgtnqcVJFoen2utXGoWOoXNml1Ks9zZ28yrBPKv/LQjG4MeN21lD7RuDc5PC2iWfhLSV0yy1S5ubOPPkx3LRHysszNgqik5LE8k9sYo5GHMjrfOH+RR5w/yKzftsX/AD1X/voUfbYv+eq/99CnyMOZGl5w/wAijzh/kVm/bYv+eq/99Cj7bF/z1X/voUcjDmRpecP8ijzh/kVm/bYv+eq/99Cj7bF/z1X/AL6FHIw5kaXnD/Io84f5FZv22L/nqv8A30KPtsX/AD1X/voUcjDmRpecP8ijzh/kVm/bYv8Anqv/AH0KPtsX/PVf++hRyMOZGl5w/wAijzh/kVm/bYv+eq/99Cj7bF/z1X/voUcjDmRpecP8ijzh/kVm/bYv+eq/99Cj7bF/z1X/AL6FHIw5kaXnD/Io84f5FZv22L/nqv8A30KPtsX/AD1X/voUcjDmRcvJQbGcf9M27e1MqlPdRvbyIsiszKQACOeKu1MlZIad2FFFFZlBRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFABRRRQAUUUUAFFFFAHLJ4d0uTVJ9OTWNXN1bwxzyR/afupIzqhzswcmJ+OvHPUVZ/4Q60/6Cmr/wDgWP8A4muf8S281x4s1k28Mkxt7bQbp0iUs3lw6jcSyEKOWIRGO0Ak4wASQKpa1FceJ9U1aa30vVorK4/sGKOWS3ltnlWPUZGlZOkibFbJJCsoG77pVjXMxWR1v/CHWn/QU1f/AMCx/wDE1nJpeiv4hfRP7V19b9YWnCyF0R0XYGKSGMI+DIgIViQTz3q1oOjQ6H4x1a20nTY9O0lrCzkjitoBFAZzJciRgFAXftEIY9cBM8YqvqOqRx/FLSlNpqbJDYXVrJPHplw8KyTSWrRjzQhTBCPls4XadxFHMwsiheSeFrDXTo8/iDW2vVeCOVITJKsDTttiWR0iKxljjAcjqD0Ire/4Q60/6Cmr/wDgWP8A4muS8WaPq11qHibR9GvL+FfEcIU276V5kRkMAiMq3Y+SKMqiB0kBkxG/lgF0J9No5mFkc/8A8Idaf9BTV/8AwLH/AMTR/wAIdaf9BTV//Asf/E10FFHMwsjn/wDhDrT/AKCmr/8AgWP/AImj/hDrT/oKav8A+BY/+JroKKOZhZHHanodpp2oaPa/bdXk/tO8a13fbQPLxBLNuxs5/wBTjHH3s9sGlYyeFtQ1iDTLbxBrYubpHktfNMkUd2qYLNDI8QSUYIbKFsqdw45rc8Tf8jB4Q/7DEn/pBd1nabrcHibxVbSXllq1rHZTSHToLjSLqEF9jo08krRhFyjOqJuxh8tl2VYzmYWRBYReHNTvo7W01rXy02fIllEscNzgFv3UrRBJcqCw2McqCwyATWi/h3S49Ug059Y1cXVxDJPHH9p+8kbIrnOzAwZU4688dDVAXE2s+NtJniTWmFtcvLcWOoaeYYNP/wBGljLxzCNRK+9gmBLKpEjsoIAZY/H9hc6rqj6dYR+bdXfhXWYII9wXe7NaKoycAZJHJ4o5mFkbn/CHWn/QU1f/AMCx/wDE0f8ACHWn/QU1f/wLH/xNcl4wubjxP/aLaRpGrPCvhXV7ZZZ9Plh8yaT7PtiVHUOWIXI+XDdFLFWC9FZ+H7bQ/HVgdF0/7La3Gm3ZvpokP+kTCW28tppOskmDMQzkscyHPLUczCyIbnS9Fs9cs9JudV19Lq9yLc5cxOQrsV80R7A22NztLA4HTkVS16Twt4auvs2r+INbSf7M928UBkuGjgQ4aVxHExRATjc2BweeDV/xhqkdp4i8MhrTU5xaX7XU72mmXFwqRm1uYgS0aMM73Ubc55Bxjmq3iaPULDxiNQ0q61O3e9sEs5Y7fSfti3GyR2Ty5AQtvKvmP8837o+YpIOxsHMwsjY/4Q60/wCgpq//AIFj/wCJo/4Q60/6Cmr/APgWP/iat+FtLm0Pwdo2k3bRvPYWEFtK0RJUskaqSCQDjI7gVq0czCyOf/4Q60/6Cmr/APgWP/iaP+EOtP8AoKav/wCBY/8Aia6CijmYWRz/APwh1p/0FNX/APAsf/E1na5odpo2nxXX23V5vMvLW12/bQuPOnjh3Z2Hp5mcd8Y4zmuxrnfHH/Iv23/YY0z/ANL4KOZhZGP5Xhz+1PsP9ta/v877P9oxL9m83dt2faPK8rdv+TG7O/5PvcUeV4c/4ST+wv7a1/7f532fGJfK83yfO2ed5Xl7vL+bG7OKd4huJtW1u0s7dNa86C/ti+my6eRZSLHcq5nNyI8ZCDzFAmGSiKyFi0Zp7Ljyv+ET+w3/ANs/4ST7d9q+xS/ZPJ+2/b9/n7dn3P3WM583jG356OZhZG3c+HdLs7izgudY1dJL2YwW6/ac73EbyEcJx8sbnJwOPUirP/CHWn/QU1f/AMCx/wDE03xN/wAjB4Q/7DEn/pBd1zGhNdfZPh/op0rU1n0R0j1GWSzdIbd00+eIjewAkBc4Dx7k4GWG5NxzMLI6n/hDrT/oKav/AOBY/wDiaztU0vRdGms49Q1XX0+2TLBE8ZeRA7OqKHdIyseWdQCxAJPsax/CvhdNF0f4f3VppMlrqTJFHqtwYm8/y/sEpMczn5tglEQCMdqlY1AG1QN74gXog0ezgFrf3Mj6lZThbOwmudqQ3cMkhby0bbhVJAOCcHGTRzMLIqa1Z+H/AA/JaRanretie9dktre3d7iaYqpZtsccbMQAMk4wOM9RV3TvDul6rpdrqNhrGry2t3Ck8En2nbvRlDKcFARkEcHmqvit7j7doXiDSrm/spIoZo939iy3qPFMI2Mctum2dGJjRgwwFMbK3LAHV8F6XeaP4XjttSaRrmS5ublzKUMn764klAfYAm8BwG2fLuztyMGjmYWQ3/hDrT/oKav/AOBY/wDiaP8AhDrT/oKav/4Fj/4mugoo5mFkc/8A8Idaf9BTV/8AwLH/AMTR/wAIdaf9BTV//Asf/E10FFHMwsjjvEOh2mg+GNU1f7bq9x/Z9nNdeT9tC+Z5aFtudhxnGM4NUtYPh3QpLldT1HxVGlqnmTTx2dzLCi7dxbzUgKYA6nPGDnoa3PiF/wAkx8Uf9ge7/wDRL1JrNvNq+u6bpvkyDT7d11C8lKkK7RsDBEDxz5g80lSceQFYYlGTmYWRUvvDul6bbrPe6xq8UbzRQK32nOXkkWNBwndnUZ6DPPFWf+EOtP8AoKav/wCBY/8Aiab44/5F+2/7DGmf+l8FcxO11Dow0AaVqct6PE63kjR2bmGOBtWFwJfNI2MPLZSQhZlycgBXKnMwsjc0rQtN1izkubbUdbVI7me2IkulB3QzPEx4U8FkJHtjp0qPRtL0XXobiTTtV1//AEabyJkuS9u8b7FfBSSNW+66nOMYNafg63mtdDuI7mGSFzquoyBZFKkq17Mytg9ipBB7gg1neD9Uju/EXiYLaanALu/W6ge70y4t1eMWttESGkRRnejDbnPBOMc0czCyKGjSeFvEOofZNH8Qa3cuUlkjlBkWGZYnEcjRymIJIAzKMqx61vf8Idaf9BTV/wDwLH/xNcl4X0fVjqHh3T/tl/Lp/huZ2EV9pX2Roo/IlhjieXlbiRfMVQ8OI9qOzFi0efTaOZhZHP8A/CHWn/QU1f8A8Cx/8TR/wh1p/wBBTV//AALH/wATXQUUczCyOf8A+EOtP+gpq/8A4Fj/AOJo/wCEOtP+gpq//gWP/ia6CijmYWRz/wDwh1p/0FNX/wDAsf8AxNH/AAh1p/0FNX/8Cx/8TXQUUczCyPPdHbRdSs/D5ub/AF+0utds4rm3i3u8QLxGUx+eItm4KjnBIJC5xyK0df0zQvDGh3Gr65rmr2thbbfNm88vt3MFHCoSeWA4Heuf03VI7Twn8MQ1pqc4tLa2up3tNMuLhUjOnTRAlo0YZ3uo25zyDjHNaPxM0jxBqWn6nNpthaahZx6JdQwQNcyLMs8qMrusQicSOEAVMMh/eSqSQ/BzMLI19R8O6XpWl3Wo3+savFa2kLzzyfad2xFUsxwEJOADwOas/wDCHWn/AEFNX/8AAsf/ABNQeOmmb4T+I2u444pzol0ZUikLqreQ2QGIBYZ7kDPoOlc74qa6s9H+IGmppWp3l5rSSyWKWlm8qyobCKHJkA2KQ0cnyMwc7RtViyBjmYWRuWOhabqF5qVtDqOtq+nXItpS90oDMYY5cr8vTbKo5xyD9THYaXoupapfadbarr4urDaZ45y8OAzOqspeMB1JjfDLkHb1rT8PW80GueKZJoZI0n1VJImdSBIv2K2Xcp7jcrDI7qR2rO07VI5Pilqqi01NUmsLW1jnk0y4SFpIZLppB5pQJgB0w2cNuG0mjmYWRQgk8LXXiA6NbeINbmvBctaExmRoROsZkaLzhF5e8ICSu7IwRjPFb3/CHWn/AEFNX/8AAsf/ABNck2j6tNq8uh2N5fiyGvJqptrnSvLWFRdrcSA3fMckbMGZEQeaGkQMQqSAem0czCyOf/4Q60/6Cmr/APgWP/iaP+EOtP8AoKav/wCBY/8Aia6CijmYWRz/APwh1p/0FNX/APAsf/E0f8Idaf8AQU1f/wACx/8AE10FFHMwsjn/APhDrT/oKav/AOBY/wDia52FtF/s8XF7f6/HI15d20dtau93K4t53haTZFEW2/KpJxhS6gnJGfQq8/sPEMuheFWS0s7u4ubvW9UjSSHT57qO2AvpyZJBCpbA7KMFiQMqNzqczCyHJJ4Wm03S9Qt/EGt3FlqzpHaXMBkljLM6oquyxEREuwXD7ecjqDje/wCEOtP+gpq//gWP/ia5/Wp7Kx8D6Zb6ba61cibVba8JOk3LTOUv45riWRFiBjJPmPgqoP8AAMYFd5bzpdWsVxGJFSVA6iWNo2AIyMqwDKfYgEd6OZhZHNad4d0vVdLtdRsNY1eW1u4Ungk+07d6MoZTgoCMgjg81HFoWmza7daSuo62J7W2huXY3S7SsrSqoB25zmFs8dx15xz/AIIupNF0vRr6awv7qO/8K6Tb2os7V5vMliWYsjMBti/10eGkKL8x+bCsRo/DnTr2x+x/bbO4t9vhXR7dvOiZMSp9p3pyPvLuXI6jIz1o5mFkW00vRX8Qvon9q6+t+sLThZC6I6LsDFJDGEfBkQEKxIJ571SvJPC1hrp0efxBrbXqvBHKkJklWBp22xLI6RFYyxxgOR1B6EVf1HVI4/ilpSm01NkhsLq1knj0y4eFZJpLVox5oQpghHy2cLtO4isHxZo+rXWoeJtH0a8v4V8RwhTbvpXmRGQwCIyrdj5IoyqIHSQGTEb+WAXQk5mFkdb/AMIdaf8AQU1f/wACx/8AE0f8Idaf9BTV/wDwLH/xNdBRRzMLI5//AIQ60/6Cmr/+BY/+Jo/4Q60/6Cmr/wDgWP8A4mugoo5mFkc//wAIdaf9BTV//Asf/E0f8Idaf9BTV/8AwLH/AMTXQUUczCyOBMWkQTasl9qGtxDT79LGNYZ2nkuWa3in+SNIyxIEjZChsBGY4GcEEnha60c6lbeINbmhFy1oYozI1wJ1zui8gRebvABYrtyFBbG3mpl1s6Bc+MbuOwu9QmbW4YooLW3klJZrC0wW8tGZUHJZtpwBwGYhTTuYBNpFnqdo2ref/bButS1GPSZormFzaPF5kNrJGxK4MUIGyQBCxJLq0gOZhZGvpeiaRrNq09jq+tkI5jkjmlaGSJsA7XjeMMhwVYBgMhlI4IJksfDul6lbtPZaxq8saTSwM32nGHjkaNxynZkYZ6HHHFO8EwzLb6tcTfa5Eur/AM2K7voDBcXSiCFN8kW1NhDIyABEysatg53tzuizHTNQstYuLa7lsornX7WR7S0kuWWSTU1ZAUiVmwRDJ82MDABIJGTmYWRuS6FpsOu2uktqOtme6tprlGF0u0LE0SsCduc5mXHHY9OMx3Ol6LZ65Z6Tc6rr6XV7kW5y5ichXYr5oj2BtsbnaWBwOnIqh4Rs9QGvaXdXmmXdkCmvNIlxHgwmXUopI1YglcsoJGCQwBIJHNaPjDVI7TxF4ZDWmpzi0v2up3tNMuLhUjNrcxAlo0YZ3uo25zyDjHNHMwsihr0nhbw1dfZtX8Qa2k/2Z7t4oDJcNHAhw0riOJiiAnG5sDg88Gt7/hDrT/oKav8A+BY/+JrH8TR6hYeMRqGlXWp273tglnLHb6T9sW42SOyeXICFt5V8x/nm/dHzFJB2Njo/C2lzaH4O0bSbto3nsLCC2laIkqWSNVJBIBxkdwKOZhZFT/hDrT/oKav/AOBY/wDiaP8AhDrT/oKav/4Fj/4mugoo5mFkc/8A8Idaf9BTV/8AwLH/AMTR/wAIdaf9BTV//Asf/E10FFHMwsjn/wDhDrT/AKCmr/8AgWP/AIms6DQ7SbxPe6R9t1cfZLO3uvO+2j5/NeZduNnGPIznPO7tjnsa4fWrXU77xT4otNCkjivZ9E06JZHnaHYrXF4HKyKrFHCFtrbWw20kEcUczCyJ9I0zQte+3f2Trmr3H9n3kljc/vyvlzR43p8yDOMjkZHvRe6ZoWn65pmkXmuavHf6r5v2OHzyfN8pdz8hMDAOeSM9s07wLZ6nZX3iSPUdItNLgN/CbWO0mZ49q2dumEzEg2AIoBA671wNmWxfEGneKtU1DxDf6RotpOA9qlg1zfPbPKbJ/PT90YjuBuGkXJdA6BcbQRIxzMLI6n/hDrT/AKCmr/8AgWP/AImj/hDrT/oKav8A+BY/+JrkvENzcL4d8d2lvpGrXVzr8Lz6fHBp8p8yN9PhiyzFQsbBo3zG5WT5cBSWUNg/E3TtKFv48n8SeGNT1G9mto30m/SzkuI4YVgUDZKuVgEcwlkcEpuVs/ODijmYWR6Ff+HNP02xku7jUdfeOPG5bZmnc5IHCRxsx69gcDnoKpT2vhu18KDxLc+ItUh0c2y3QupLnaDGwBU4KbsnIAXGSSBjPFdbf30Wm2Ml3cJcPHHjcttbyTuckDhI1Zj17A4HPQVwmnW0mp/A3TbAR6tp97p9nZIzDTnE9tcQeU4cQyqPNVGQEhQd4VlXLYFHMwsjT0bS9F16G4k07Vdf/wBGm8iZLkvbvG+xXwUkjVvuupzjGDWj/wAIdaf9BTV//Asf/E1Q8H22p3Gu6rr2pzyTR3ttbW0JksWsv9S0xYrA5MiJ+9A/eEsWEhGEKV19HMwsjn/+EOtP+gpq/wD4Fj/4mj/hDrT/AKCmr/8AgWP/AImugoo5mFkc/wD8Idaf9BTV/wDwLH/xNH/CHWn/AEFNX/8AAsf/ABNdBRRzMLI4m/0qx0/XbfT5LzW3Sawur1pIrkuyiFoVKiNYyzk+d25+XABzxLY6XoupaG2rWWq6/Lap5oYZcSgxsyuvlGPfuDIw27ckjgVa1WdLX4iaTcSCRki0TUnYRRtIxAlsycKoLMfYAk9qr+B9UjXw7qRmtNTgNvf390yT6ZcRM0cl1PKhRWQGQlCDtUEjIBAJxRzMLIdpOiaRrmmpfadq+tvAzvH+9laJgyOUdSjxhlIZWGCB0qPV9M0LQfsP9ra5q9v/AGheR2Nt+/LeZNJnYnyocZweTge9TfD+9E+j3kBtb+2kTUr2creWE1tuSa7mkjK+Yi7sqwJAyRkZwazvFWk614i8Q6hb2WmW82nro8umGe4vXsyWucGbYfJk37VjgwwAUFnHzkEIczCyNz/hDrT/AKCmr/8AgWP/AImj/hDrT/oKav8A+BY/+JrD0vVtRs9ZOra5o9/9s1HR7K2MFlZSOPtkMlz50eeVjUNKu15GVGB3ByoLDlE0axi0vRR448J6trFqng+1trWGGxlufs9wqt9oj8teYZmBgAchfuEb1waOZhZHoVx4VsbW1luJNS1tkiQuwimMjEAZOFVCzH2AJPaqdjpmhahobavBrmrx2Efm+ZNczmDyvKZlk3iRFKbSjA7gMYq14FnS1+E/hy4kEjJFolq7CKNpGIECk4VQWY+wBJ7VlaAkWu+APEOkXFjqyfaJtT3wvZSWsskVxcTsnlmdVQsUYHk4UkbsUczCyHeH4vDnifzP7G1rX5PLhiuD54lg3RS7vLdfMiXcrbGwVyOK2v8AhDrT/oKav/4Fj/4msPwpba1qPie01bU9RuL+Gw02axM0+kPpvmSSPA24RSfOWxCS7fLH80YRciTHeUczCyOf/wCEOtP+gpq//gWP/iaP+EOtP+gpq/8A4Fj/AOJroKKOZhZHP/8ACHWn/QU1f/wLH/xNZ2p6HaadqGj2v23V5P7TvGtd320Dy8QSzbsbOf8AU4xx97PbB7Gud8Tf8jB4Q/7DEn/pBd0czCyKGjaXouvQ3Emnarr/APo03kTJcl7d432K+Ckkat911OcYwarWEXhzU76O1tNa18tNnyJZRLHDc4Bb91K0QSXKgsNjHKgsMgE1b8H6pHd+IvEwW01OAXd+t1A93plxbq8YtbaIkNIijO9GG3OeCcY5rB8LWd6t14Xs5RqzyaZj7VYXdg0Vppm21kjPkT+WvnbWYRLmWbcjs3zEeYpzMLI3Nf0zQvDGh3Gr65rmr2thbbfNm88vt3MFHCoSeWA4HetH/hDrT/oKav8A+BY/+Jqp4lTWrvxVoi6Lptvdx6b5t9K91cPbIJWRoY1Egjk35WSclQMgqhLKCA+DoQvvDreHn1vTbuKLRbC90dxZ2s15j95bG2I8tN0gaGHJkChQ2VIRvkBzMLI6n/hDrT/oKav/AOBY/wDiaP8AhDrT/oKav/4Fj/4muF/s5JRoNz4t8MandaSL/WpJrFrNroW88t2zwSTQR7t48vzgrhXUGQEHDBq6f4TR20Xw4tI7CyuLC1S8vlgtLlSJbdBeTbY3BJIZRgHJJyOtHMwsh2jaXouvQ3Emnarr/wDo03kTJcl7d432K+Ckkat911OcYwapaNJ4W8Q6h9k0fxBrdy5SWSOUGRYZlicRyNHKYgkgDMoyrHrV/wAH6pHd+IvEwW01OAXd+t1A93plxbq8YtbaIkNIijO9GG3OeCcY5rB8L6Pqx1Dw7p/2y/l0/wANzOwivtK+yNFH5EsMcTy8rcSL5iqHhxHtR2YsWjyczCyOt/4Q60/6Cmr/APgWP/iaP+EOtP8AoKav/wCBY/8Aia6CijmYWRz/APwh1p/0FNX/APAsf/E0f8Idaf8AQU1f/wACx/8AE10FFHMwsjjtc0O00bT4rr7bq83mXlra7ftoXHnTxw7s7D08zOO+McZzVKWTwtBrEOmzeINbjmnufskUrmQW8k/P7pZ/K8ovlWXaGzuUrjcMVueOP+Rftv8AsMaZ/wCl8FZ19rcGteJ10m9stWgsLO8iKn+yLoreXCOrI3miPYkKOFO7cN7LyRGv705mFkQWMOgalqjWFlqXiaWRJpYGl+zziAPGzK484w+XwyMM7sEjA5rR1Hw7pelaXdajf6xq8VraQvPPJ9p3bEVSzHAQk4APA5rn9QtI7PxHZReF7TxTaao2tiW5jD3DWDQvKz3DuZGa32OjO4CHeHZBhWDKOi8aRanfR6Vp+jWMd2738V1P50rQxpHbsJVJlCOFJlWFdu1iyl8AYLoczCyG6d4d0vVdLtdRsNY1eW1u4Ungk+07d6MoZTgoCMgjg81Z/wCEOtP+gpq//gWP/ia5a2h1fS5rQ6xpUkUOl+IZ9Rb7Ast7mC5t7jLKVjVpCLid12qm5F2lht/eNT1S3k1QXt9qfh7VrjRJvFUFzdWRtXL3FqLCKNJGgB3SRiYROUwWAQhkyrKDmYWR2v8Awh1p/wBBTV//AALH/wATWdYaXoupapfadbarr4urDaZ45y8OAzOqspeMB1JjfDLkHb1qp8LYtNhTxUmh6XcaVYf285itLi3aBkzbW5LCNuUViSyggYVhwOgu6dqkcnxS1VRaamqTWFraxzyaZcJC0kMl00g80oEwA6YbOG3DaTRzMLIoQSeFrrxAdGtvEGtzXguWtCYzI0InWMyNF5wi8veEBJXdkYIxnit7/hDrT/oKav8A+BY/+Jrkm0fVptXl0OxvL8WQ15NVNtc6V5awqLtbiQG75jkjZgzIiDzQ0iBiFSQD02jmYWRz/wDwh1p/0FNX/wDAsf8AxNH/AAh1p/0FNX/8Cx/8TXQUUczCyOf/AOEOtP8AoKav/wCBY/8AiazvEOh2mg+GNU1f7bq9x/Z9nNdeT9tC+Z5aFtudhxnGM4NdjXO/EL/kmPij/sD3f/ol6OZhZFBNL0V/EL6J/auvrfrC04WQuiOi7AxSQxhHwZEBCsSCee9WL/w7pemWMl3faxq8cMeASLncWJICqqhCWYkgBQCSSAASQKh1HVI4/ilpSm01NkhsLq1knj0y4eFZJpLVox5oQpghHy2cLtO4itrxNbw3Ph+dbmG7lSN4pgbJQ80TJIrrKinO4oyh9uG3bcbXztJzMLIw9J0vRda80WWq6+kkODJDdF7aVQ2dreXLGrbThgGxglWAOVONH/hDrT/oKav/AOBY/wDia47xANd1nwJ4htLNta1ey2WrJJe2Btbucedm7hESrbs6eSq4A2lzI6hyeFwdS0O0svAviSWXT7i40m+vNKEumafok+mJKy3aLKsNvLKX8x0MakqEUkJglg2DmYWR6f8A8Idaf9BTV/8AwLH/AMTWcml6K/iF9E/tXX1v1hacLIXRHRdgYpIYwj4MiAhWJBPPeoPAtlZ2/iXxDP4f0W70fQ5ktViimtXtI5blRJ5skcD4KDYYFLbFDFD1wTVnUdUjj+KWlKbTU2SGwurWSePTLh4VkmktWjHmhCmCEfLZwu07iKOZhZFC8k8LWGunR5/EGtteq8EcqQmSVYGnbbEsjpEVjLHGA5HUHoRW9/wh1p/0FNX/APAsf/E1yXizR9WutQ8TaPo15fwr4jhCm3fSvMiMhgERlW7HyRRlUQOkgMmI38sAuhPptHMwsjn/APhDrT/oKav/AOBY/wDiaP8AhDrT/oKav/4Fj/4mugoo5mFkc/8A8Idaf9BTV/8AwLH/AMTR/wAIdaf9BTV//Asf/E10FFHMwsjn/wDhDrT/AKCmr/8AgWP/AImuYsrnQ59C0m+ur7xGs+o2EN8bSyEt60CyLkb/ACoSVGdwBYLu2tjocej15LoAmtNC8O3bXetaXBP4Y02JLrRtON41wyLIWSQeTMECCRSp2pu81+X2gIczCyOx/wCEe0f+y/7S/t/UPsHk/aPtX29PK8rbu379uNuOc5xjmqWl2Wh6vdNbWuqeI4Z1QyCK9jltWdQQCyCWJS4BKglc43LnG4Z1NO0r/i2NrpGraR/zB0tbnS7aX/piFeBHZ/qoYv77u9c68+v6jpetWWgajr2o+do90I59UsBp8sF3tUW6wt5MGd2ZCT820onKZ+Y5mFkdJ/wh1p/0FNX/APAsf/E0f8Idaf8AQU1f/wACx/8AE15Za6DHZeDvEl9p9nJpsH/CJXVvcWkeg3GmLu8vMfm+dM4mlUeaN6Burbn5Td1XgjTtKg8Y21x4S8ManoGmponlXwurOS0WSYyRmBGV8ebKiifdIA33xlzkUczCyNi50vRbPXLPSbnVdfS6vci3OXMTkK7FfNEewNtjc7SwOB05FUtek8LeGrr7Nq/iDW0n+zPdvFAZLho4EOGlcRxMUQE43NgcHng1f8YapHaeIvDIa01OcWl+11O9pplxcKkZtbmIEtGjDO91G3OeQcY5qt4mj1Cw8YjUNKutTt3vbBLOWO30n7Ytxskdk8uQELbyr5j/ADzfuj5ikg7GwczCyNj/AIQ60/6Cmr/+BY/+Jo/4Q60/6Cmr/wDgWP8A4mrfhbS5tD8HaNpN20bz2FhBbStESVLJGqkgkA4yO4FatHMwsjn/APhDrT/oKav/AOBY/wDiaP8AhDrT/oKav/4Fj/4mugoo5mFkc/8A8Idaf9BTV/8AwLH/AMTR/wAIdaf9BTV//Asf/E10FFHMwsjz23bRfssE2oX+v2v2jUp9OiMbvMm+O6a2UvIkW2PewXG4gZbGTgmrmr2Wh6HdW1tfap4jee6SSSKK0jlumKoVDMRFExABkQZOPvCsi4vRB4HSAWt/cyP4qmnC2dhNc7Uh1oySFvLRtuFUkA4JwcZNdF4lj0a9/szU9TsteK+TIsFzpi3kcsQk8tjHJHbkSjdsU/MuAY8EqSoJzMLImt/CtjdWsVxHqWtqkqB1EsxjYAjIyrIGU+xAI71lWEXhzU76O1tNa18tNnyJZRLHDc4Bb91K0QSXKgsNjHKgsMgE1seAv7S/4Qiw/tr7f9p/ebP7S2/avJ8xvJ87bx5nleXu77s55zWL4de5sdW0zTNFk177BDmC507VNPEUOn26RNtEc4iUSssixRgiWXcrM3zY3g5mFkbn/CHWn/QU1f8A8Cx/8TR/wh1p/wBBTV//AALH/wATXnHw58NXdtrmh3N5aXFlq1l9oGqN/YtxDLcllcSGe8edorlWl2OpUOSdpVUXdtj+GWnaUbfwHP4b8Manp17DbSPq1+9nJbxzQtAwO+VsLOJJjFIgBfaq5+QDFHMwsjutU0vRdGms49Q1XX0+2TLBE8ZeRA7OqKHdIyseWdQCxAJPsai1qz8P+H5LSLU9b1sT3rsltb27vcTTFVLNtjjjZiABknGBxnqKt/EC9EGj2cAtb+5kfUrKcLZ2E1ztSG7hkkLeWjbcKpIBwTg4yar+K3uPt2heINKub+ykihmj3f2LLeo8UwjYxy26bZ0YmNGDDAUxsrcsATmYWRa07w7peq6Xa6jYaxq8trdwpPBJ9p270ZQynBQEZBHB5qz/AMIdaf8AQU1f/wACx/8AE07wXpd5o/heO21JpGuZLm5uXMpQyfvriSUB9gCbwHAbZ8u7O3Iwa3qOZhZHP/8ACHWn/QU1f/wLH/xNH/CHWn/QU1f/AMCx/wDE10FFHMwsjn/+EOtP+gpq/wD4Fj/4msExaRBNqyX2oa3ENPv0sY1hnaeS5ZreKf5I0jLEgSNkKGwEZjgZx31cOutnQLnxjdx2F3qEza3DFFBa28kpLNYWmC3lozKg5LNtOAOAzEKTmYWRDBJ4WutHOpW3iDW5oRctaGKMyNcCdc7ovIEXm7wAWK7chQWxt5q7ommaF4isXu9H1zV544pnt5VacxvDKhwyOjoGRh6MAcEHoRTbbW4ND8MXmrW1lq2qX95eA3A/si6gaa4KIobyjGXjhVEQbgrYVOskmd2r4SFvJp91dxNdy3V3cmW9murCazMs2xFysUqgqgRUVcZ4XlmbcxOZhZGH5Xhz+1PsP9ta/v8AO+z/AGjEv2bzd23Z9o8ryt2/5Mbs7/k+9xW1/wAIdaf9BTV//Asf/E1h77nTdf8AsugSa9FI+pb5NLuNPBsSkk+64lFz5XdXkmUefkMQm3P7quUs/DV3N46nmvLS4ttVj8SNdpeDRbh55bfzcqBf+eIhCbc7DGQMAMojZ8bjmYWR6P8A8Idaf9BTV/8AwLH/AMTWdrml6L4c0t9R1bVdfS1jyZJIC8/lgKWLMI42KqApyxwB68iuF0rTtKuNTkfSfDGpjxIPGc8r6tHZyInkreP5r/aeE8ryA8Rj3cvkbCTur0T4jTFfh3rltHbXdzPe2FxawRWlpJcM0jxOFBEakqM8bjgDjJ5o5mFkVdb0zQvDtil3rGuavBHLMlvEqzmR5pXOFRERCzsfRQTgE9Aak0nRNI1zTUvtO1fW3gZ3j/eytEwZHKOpR4wykMrDBA6U3xTKdW0LStY0uXU7KWyv1uYZhpEkzR4WSJhLasFmZGV2T5AGG9XGFBYWPBNhqFvb6tf6pLJLJqt/9sjMsHkPs8iGIZi6xjMRKoxLhCgc791HMwsif/hDrT/oKav/AOBY/wDiaP8AhDrT/oKav/4Fj/4mugoo5mFkc/8A8Idaf9BTV/8AwLH/AMTR/wAIdaf9BTV//Asf/E10FFHMwsjhbmz0ux1nUbO+1LV4YbGztrkzC73GQzyTRrGqCPJbMIAAyWLgAZxmul54POl6pfy+JdXtYdI2/b1u3e3lt9yhk3RSRh/mBG35fmPC5PFad1qaaP428SahJa3d2INE09vs9lbtNNKfOvAFRF5JJx7DqSACRlXEA8R+G9ZvmbVrfWZPskjTQ6TMn2QQTGWBYo540+0LG252wC75YALujjU5mFkaejaXouvQ3Emnarr/APo03kTJcl7d432K+Ckkat911OcYwarX8XhzTL6S1u9a18NDjz5YhLJDbZAb97KsRSLCkMd7DCkMcAg1b8H22p3Gu6rr2pzyTR3ttbW0JksWsv8AUtMWKwOTIifvQP3hLFhIRhClUvET3Omatqcvh+TXrbVbjE8NnDp4nstRuBEqRmSXyn8pTsSNgZIsBC3y53sczCyNz/hDrT/oKav/AOBY/wDiaP8AhDrT/oKav/4Fj/4mvOPGPhq71Txv4i+1Wlwtxc/ZjpF+ui3F5LGFjXaLe5jnRLVlnWRiH2DLBmZlPHs9HMwsjz+bTIPDfiDTtFh8W61bXviK5uJUS2sdPUSyJH5ksshFqBnAUEnLEsOoBIzr/Ude0g+Iri617xTfWWjXLK8thDpYMUK2kE7M4liUscyvjYDwvTPXVsPAlzousaNPFcfb47XUsRtsEX2LT47S6jt4PvHzNjTkb/vtv+bgcF5YXOq6L8TdOsI/NuruaSCCPcF3u2mWyqMnAGSRyeKkZd0vSNe1C1aW78ReKdLcOVEN3HpbMwwDuHlQuuOccnPB46ZyvDzarqty9le+MteiummvvIKW1hslit7x4Dj/AEckMo8otnAJkG3OGC+iV5lP4aufEfgWaHTm2XJ1jWLWRlABNvcXdzBLkkjKpvWYp/EbdRwcEAGjpzXGqQ6G9r4y8Sltas/t0EbW2ngxwhEYu/8Ao+BgyxrgEnLjAIDMMHTta8RyaJ4euLvUPGFzPrNtA0UtlHo4hlme2M7KgkUMoAV/vAfd6nIz1/hbw1c6Tr+r3d62+MzSpYlgDhJZ5LqR15Ozc06xMOC32VGPBULneGbC5vPBPwznto98dlDbz3DbgNiHTpoweevzSIMDJ59AaADxDZa/pXgXVNbh8Xa9FdWmmzXaW9zBp7bHWIuEfZbkHBGDtbHoe9Rqdam8QXemWes+MLpLO5S2uL2OPSFhjZo45M4aMOQFlUnCHvjNb3xC/wCSY+KP+wPd/wDol6raf4UDeLNc1a/N/E02pRT2og1KaOKRFtbdctFHIEb50cEOuSBzkYoApeI9N1zR9LhubbxrrTPJf2dsRJb2JG2a5jiY8Ww5CuSPfHXpVeCTVLrUDHba/wCMJrEXLWp1KO20xoRIrmNhsEPm4EgKFvLwMFs7Pmre8cf8i/bf9hjTP/S+CsmfStQXxGG0nRtT06f7esr3seqbtOaEyhpT9n8378ke8H9xxK5bd/y1oAr+IfD2px654WV/GGtSmTVXVWeGyzEfsVydy4twM4BXnIwx4zgg0eTVNZktnh1/xhFYXieZaahJbaY0M6ldythIWdAy8gyKnZThiFO94m/5GDwh/wBhiT/0gu6ydF0rULXxBY/YNG1PRYIXcXom1T7RYyQ+W4EVtF5rbAJDEynyosIhHy52EAp+IW1Xw9qi/afGWvPYRaPfalceXbWBlP2doMBc24HIlfg9wvI5zFcJp+kWun6/D4y1oHxPc2dtBcwafYLJeNKMQlybUHCoSfm6AEDnAN3x/YXOq6o+nWEfm3V34V1mCCPcF3uzWiqMnAGSRyeKNT8CXKX897aXH2uM6laT2VlsCfYUa+hubw7y37ze0fmYPK7dq8HFAFe8TxJa+J7/AE628QeJdTjt7O0nWOzi0tZQZXuVYsZYkXaPITAHOWPUdLHhlNX8TaXFqMfiDxbp9rcQxz20l5FpX79HXcCojicjjGQ208j3xtWX/JTtb/7A+nf+jr2rHg2wudK8C6Dp1/H5V1aabbwTx7g2x1iVWGRkHBB5HFAHK2baq3ia+0q+8Za8irqRsbOWO2sMMws4bnY/+j53EPMQQAuI8EgkbrETXE1vbSR+MvErNd6lNpsMX2bT9zyxSSLIf+PfAUCCR8k5KrwCxCklsLm9l8YS6bH5uoWOvW97aIGCNI8dlZsYg5xs8xQ8RboFkbIIyCeEfAlz4c16FZ7j7VYWNnEYJGQKJLj7NBbFgm4lWSO0JDdxdsoPytuAMYar4gtdNN3d6v4tvYzqU9is9hFpIQML57WJCJUVtxxHk425bOQMgdVYaHrd5Yxz3HinxLYSPndbXMWmF0wSOTHAy84zwx4PrxWdY2FzqXgdoLKPzZE8VSzsu4DCR600jnn0VGOOpxxzXeUAeVaNqviDUNL0vZq/i3Ur+50ez1K6/s+LSUii89WwB5yKesb8c4AGTW74p03XND8Hazq1p411p57CwnuYllt7EqWSNmAIFsDjI7EVleCPCg1XS9G1G/N/Fat4V0mCGSz1Ka13uqzM4YRSKTgSR4LcfMcd66v4hf8AJMfFH/YHu/8A0S9AGDdyapBqV1bWmv8AjDUIrF1jvLm0ttMZbdiiyFShhEjkI6NiNHzuAGWyoPGPh7U4dDt2k8Ya1ODqunLtkhsgATewgN8tuDlSQw7ZAyCMg2PE+lahNqV6+i6NqcWpToDaanY6p5Vqs2wKktzD5qbyrABh5cuY0QfN9xdbxx/yL9t/2GNM/wDS+CgDBgk1S61Ax22v+MJrEXLWp1KO20xoRIrmNhsEPm4EgKFvLwMFs7Pmqxq+m65p+qaDbQ+NdaZNRv2tpS9vYkqotp5cr/o3XdEo5zwT9QT6VqC+Iw2k6NqenT/b1le9j1TdpzQmUNKfs/m/fkj3g/uOJXLbv+Wta3ib/kYPCH/YYk/9ILugDjP7R0j/AIQj/hZf/CYa99m+x7PtP9naf9q2eZt8jP2XP+t4xnZu5zj5q1dYt/EOm+I7KxtfE/iLUEnsLm5aG3h00TM0ctsgCmSFUAxO5OT/AAjHocr/AIVrqX/CA+T5n+k/8I35P9kbV/5Cf2H7L53nbsf6r91s+5/F15rs73/kp2if9gfUf/R1lQBg+HTrXiJpGXWfGFhBG8sRuLuPSNpkikMToBHG7ZDK3OMHaeeRmO7bVdP8W3GnXvjLXvsSQ2G2aO2sCUluZp4hv/0flS0USjaCQXyflyV6rwrYXOm6PPBex+VI+pX86ruBykl3LIh49VdTjqM881janpP9ueLfFOmrN9mkuNBsFhuQm428vnXpjlUZHzIwVwQQQVBBB5oArXDXFtDqjt4y8Ss2m3kVi0a22n5mmlSFo0TNvj5jPGuWKgEnJAG6sq/1HXtIPiK4ute8U31lo1yyvLYQ6WDFCtpBOzOJYlLHMr42A8L0z1u6J4L1KPX9N1C/TyobndqF/akq6wzCe5njtzhsSYkvywcDAazVsAuu2xeWFzqui/E3TrCPzbq7mkggj3Bd7tplsqjJwBkkcnigC7peka9qFq0t34i8U6W4cqIbuPS2ZhgHcPKhdcc45OeDx0zztrqOvMIbc694p1K9uLnUlSLT4dLULDa3fkbmM0SDJDR9CckngCvUa820Xw2dc1Cyubj7Wlla3OvxyS2l9JasJH1NSikxOrEERyHHI+UZ5xQB0Vv4e1ie1ilk8YeIrd5EDNDLDpxaMkZKnbblcjpwSPQmuV0jUdev9C0eWPXvFOqald6Va6hdw6dDpaLbiZSVP76JOCySAAFiNnOMjPptvAlraxW8ZkZIkCKZZGkYgDAyzEsx9yST3rzbRdP8/wAC+E5/+Ef1a/zoNmn2nRdV+xy8RA7JR50O5RuynzPgtJwmcuAWfGWi6g/wx169/wCEv16eFtHuJfIubW0i3r5LHa6/Zldcjgj5WHsaku5NUg1K6trTX/GGoRWLrHeXNpbaYy27FFkKlDCJHIR0bEaPncAMtlRo+KYtQg+Cmsxa1PHcalH4enW7miGFkmFuwdhwOC2T0H0FVvE+lahNqV6+i6NqcWpToDaanY6p5Vqs2wKktzD5qbyrABh5cuY0QfN9xQCv4p8O39hDYasPFOp3F7b39rbQTT2ens0C3FxFDKUb7NlSUc9D2GcjiixvUvtH1nU08feIorbQ7m5tr8yWllmJoM7zgWp3DbhhjOQR3yBveOP+Rftv+wxpn/pfBWLpngS5e/gvbu4+yRjUrue9stgf7ci301zZneG/d7Gk8zA5bdtbgYoApTz6xNpnhfUtK8V+Ip4NdfcIHt9OExjNnNcKq5gChyY0HLbeTz3EujTa5rGrXFj/AGl40s/sk3kXM9zHo2yF/KWUA7EZjlXTlQRlucYOLFnYXOlaL8MtOv4/KurSaOCePcG2OumXKsMjIOCDyOK6LQ7C5s9Y8ST3MeyO91JJ7dtwO9BaW8ZPHT5o3GDg8ehFAHK+IG1Xw/rNulz4y15tPGm3d9dSJbWBeJYZLdS4/wBHGVVZnZgAWIUbQT8puXizafdapFe+OfEUKaVYJqF1MbawKrCxlGRi2LEjyHJGPTGe2jqtvDd/ETSba7hjngm0TUo5YpVDK6mWzBUg8EEcYNcrZ/D3WfMspNRuZLh5rlrXUGlIYyWyLaKZXJc7xOunKGTkgXhDZ8ttwBYc+J49durSPWfFN2IrCzufssEekieJpmuA4cvGsZC+So+VjyT1HIu+GU1fxNpcWox+IPFun2txDHPbSXkWlfv0ddwKiOJyOMZDbTyPfG1Zf8lO1v8A7A+nf+jr2rHg2wudK8C6Dp1/H5V1aabbwTx7g2x1iVWGRkHBB5HFAHGTXmt2epahaSeJPEt/ImsLptnBYwaYHfNil0SxlhVeMyc5HAUYzzXRWGh63eWMc9x4p8S2Ej53W1zFphdMEjkxwMvOM8MeD68VjTaFJr3ivUI9tx9mtvFSz3L2109u8af2MiAh0ZX++6DCnODzxmu7sLGLTbGO0t3uHjjzta5uJJ3OSTy8jMx69ycDjoKAPO7O81uS1RT4k8S6hqE15qEcVpYQaYp8m2umhMhMsKrxmIH5skvkDAOOisNF1W/sY7g+L/EtqzZDQXNrYK8bAkFSPsxBwQeVJUjlSQQTjWVj9q8PiX+xb/UvL1jVl8zS9Q+yXUWb+bgN5kWY22/MPM+8sfyt1Tr/AAzBqFt4fgi1YyeeHlKLLJ5kkcJkYxRu+TudYyis2Wyyk7mzuIB514XOqQ+DvDtppms+Kb6f+xLO5ltdOj0xVtY5I8RjM8akgmNwMMxGz5uoJ3vENprOm+BdU12w8Z68ZLXTZryBLmzs0yViLqHQ2ysOgypwR04NZ2i6f5/gXwnP/wAI/q1/nQbNPtOi6r9jl4iB2SjzodyjdlPmfBaThM5fe8UxahB8FNZi1qeO41KPw9Ot3NEMLJMLdg7DgcFsnoPoKAM6HTIPEniDUdFm8W61c3vh25t5XS5sdPYRSPH5kUsZNqRnBYAjDAqegIJpJqV5qvguz8R+HfG+vS2t3qVvaRtcWtiu9GvVtncD7MCMgsy556ZHUVo3/gS51rWNZnluPsEd1qWJG2CX7bp8lpax3EH3h5e9oAN/312fLweS+sLnTfA6wXsflSP4qinVdwOUk1pZEPHqrqcdRnnmgClZ3ev3eutpJu/HEE8aQyzNKmibYY5GdVclVJIzG/Cgn5enIzd8QWWv6TdaNHaeLteuvt15JBJEsGn72C2s8wCFrdVDFolGWOME5x1HRWthcx+OtU1F48WtxptnBHJuHzPHLdM4x1GBKnPTnjoar+Jv+Rg8If8AYYk/9ILugDJs1m1C60uKy8c+Ipk1WwfULWYW1gFaFTEMnNsGBPnoQMeucd8r7ZrdzeaTJpPiTxLfWepabc30UUcGmLPMqS26xuu+FUCsk5fDENjbkBgVqO8+Hus+ZeyadcyW7w3K2untEQpjtnW7USoQ42CBdRYKnBIswFx5i7eqlt4bT4ieH7a0hjggh0S/jiiiUKqKJbIBQBwABxgUAY3h0614iaRl1nxhYQRvLEbi7j0jaZIpDE6ARxu2QytzjB2nnkZrarPrGja3qVvP4r8RXUFrbae0MVtb6d50s11czQBcvAq4ykfUjGWyTxjr/Cthc6bo88F7H5Uj6lfzqu4HKSXcsiHj1V1OOozzzXM+JdJm1zxZrNjbpI5a20GR/KmMTCNNRuHkYOCCpCKxyCDxxzigDR0vSNe1C1aW78ReKdLcOVEN3HpbMwwDuHlQuuOccnPB46ZxTPrFvfatbT+K/EV3NBqqafYW1pb6cJLgmziuSCZIFQEBpTksowgHLYz3ml6Vb6Patb2kl3IjOXJu7ya5bOAOGlZmA46A46+prkGtPtd74rH9lXGp+Xr0T7LO7+zXMf8AxL7Yb4ZNyYbnafnTKM/J+4wBd0vStY1K1aSbxR4p0+aNyklvd22nBlOARhkt2RgQQcqzDqDhgwHM6KmpWOmi2s/EHiW8vLjUtVdLOwi04EpFfSLJKWmiVfvOhI3ZzJ8q7Qdvb+ErbULXT7oX8d3BA9yWsra+uftFxBDsQFZJN77iZBKw+dsK6jIxtXmbKx+1eHxL/Yt/qXl6xqy+ZpeofZLqLN/NwG8yLMbbfmHmfeWP5W6oAbNhouq39jHcHxf4ltWbIaC5tbBXjYEgqR9mIOCDypKkcqSCCeV0MjxlY6boXiDxXq1xf6joNrrM9pLYWD28iORnAa2I+WQDhueVIJwcegeGYNQtvD8EWrGTzw8pRZZPMkjhMjGKN3ydzrGUVmy2WUnc2dx8/wDDfhTUtY8MaPfade/2Tcr4b0b+ztT8pZ/JmjS5Ev7okBv3VwV+bj95kcrwAWL3Urybwl4t1TQfG+vTTeHPtUDefa2IR7iCEORj7MCVBIUnjJBxxgmS8u9ftNdXSRd+OJ55EmlhaJNE2zRxsis4LKCBmROGAPzdODiXVtA/4R74bfEK1gtvs9g1nL9hXzN+YU0yGEckk8GJh83PGe+T1V1YXMnjrS9RSPNrb6beQSSbh8ryS2rIMdTkRPz0456igDB8R6brmj6XDc23jXWmeS/s7YiS3sSNs1zHEx4thyFcke+OvSo7dri5h0t18ZeJVbUryWxWNrbT8wzRJM0iPi3x8pgkXKlgSBgkHdW144/5F+2/7DGmf+l8Fc7rfgvUpNf1LULBPNhttuoWFqCqLNMZ7aeS3GWxHmSwDFyMFrxmwSjbgCK9n1gTaedK8V+IrqGfVbjT3Bt9ODTmG3uHYRZgAB82Dy8vgHax+6VepdGm1zWNWuLH+0vGln9km8i5nuY9G2Qv5SygHYjMcq6cqCMtzjBxozaT/YY8Baa032mS31JlmuSm03Ev2C7MkrDJ+Z2LOSSSSxJJPNbOh2FzZ6x4knuY9kd7qST27bgd6C0t4yeOnzRuMHB49CKAOV8Qtqvh7VF+0+Mteewi0e+1K48u2sDKfs7QYC5twORK/B7heRznR0nTPEGo+b9s1zxbpXl42/bE0lvMznO3yon6Y5zjqMZ5xW8f2FzquqPp1hH5t1d+FdZggj3Bd7s1oqjJwBkkcniur0nQ7TRvN+xy38nnY3fbNRnusYzjb5rtt684xnjPQUAcZfNquma/qdrd+Mtee2tLOxkgWG2sPNmmuZ5oVjybcLy0cYGcAFiWIHI0dJ0/W9S81brxD4t0uaLBMV5b6YdynOGV44HQ8ggjduGASAGUk1G2+1+MvEcX2D+0M6PpjfZxN5LttuLw5jfjbIMbkOVw4X5k+8LnhKz1C2ur5pbXU7HTXSIQWmq332ucTAv5sm/zZcIymIBd/BRztGcsAcrb29/pereIVXxP4inup9bS2gt7SHT/ADLuT+z4JSSZIQikRq3dRiMdWPzdFpelaxqVq0k3ijxTp80blJLe7ttODKcAjDJbsjAgg5VmHUHDBgKTWn2u98Vj+yrjU/L16J9lnd/ZrmP/AIl9sN8Mm5MNztPzplGfk/cbe8JW2oWun3Qv47uCB7ktZW19c/aLiCHYgKySb33EyCVh87YV1GRjaoBxllczajcWmha/4x1pp9audVtIIvsVg8M0drO8bI4NseWjGTn5ThumQDq6RaCbXNR8M6T4z16KTQobZZoo7OwSKESKxjjX/RuyoDwMAMoznIGdp/hq519UeJvIjhm15I7zAb7Ndf2sktu+zI37WgL4+6dmG4OD0Xhbw1c6Br948refHNptqkl5gL9puvPu5bh9mTs3NOHx90b8LwMAA5DTta8RyaJ4euLvUPGFzPrNtA0UtlHo4hlme2M7KgkUMoAV/vAfd6nIzveIbLX9K8C6prcPi7Xorq002a7S3uYNPbY6xFwj7Lcg4IwdrY9D3o8M2FzeeCfhnPbR747KG3nuG3AbEOnTRg89fmkQYGTz6A1tfEL/AJJj4o/7A93/AOiXoAxZWuIbe5kk8ZeJVa01KHTZovs2n7kllkjWM/8AHvgqRPG+QchW5AYFRX1htVtVuU07xlr0klnqVhY3EkttYbA1xNCrIP8ARwSyxTK2cbcuvLEMoseLvAlz4j16ZYLj7LYX1nKZ5FQMI7j7NPbBim4FmeO7BLdhaKpPzLtL6wubLwHay6lH5WoX2vWF7doWDtG8mowsIi4zv8tSkQboVjXAAwAAUrO71+711tJN344gnjSGWZpU0TbDHIzqrkqpJGY34UE/L05GdHV9N1zT9U0G2h8a60yajftbSl7exJVRbTy5X/Ruu6JRzngn6jetbC5j8dapqLx4tbjTbOCOTcPmeOW6ZxjqMCVOenPHQ1X8Tf8AIweEP+wxJ/6QXdAGD4aOteJbW3u49Z8YWNldWy3MF1dx6RtkVgCoAjjZgSGzyo6HODxRrK6nomuwRXvjnWotNGlXuoXUxtrJmjEDQDIxbcjbK5IwScDHvq+AvCg8OeGNIFyb9NQj02GC5hn1KaeKNwi7wsbSNGuGXAKgADgcGjXoPtPjrToPstveeboOpp9muTiKbMtmNjna2FPQ/KeD0PSgClpdnr1/dNb3uteMNKfYXQ3dvpbrIAQDhoYnVSMjhipOTtztbGVd2V5pHjLWp7jxdrzMmm6aitDBYmWd5bi6jji5twgy5ABO0AudzYA273hmx1CDXTLFYa1pmm/ZnWeHWdT+2NNMWQxNH+/m2BVEoblc704bHyx6jbfa/GXiOL7B/aGdH0xvs4m8l223F4cxvxtkGNyHK4cL8yfeAAaTp+t6l5q3XiHxbpc0WCYry30w7lOcMrxwOh5BBG7cMAkAMpOLLqV5pusXNprPjfXoo316HRrN4rWxOXktI5l3/wCjd2dlyBgZXIxlq6bwlZ6hbXV80trqdjprpEILTVb77XOJgX82Tf5suEZTEAu/go52jOWwp9A/4SHxLq1rPbfaLBfEjfbl8zZiF9DWE8gg8mVR8vPOe2QAXGWYeMU8Mjxz4ibUmsG1AqLaw2pCJFjBLfZupYnAGfunOOM8RrWjS6xZLf8AiS58W6tGNSksS9h/ZkcExj1B4LeKaN1TzcMEOHVkBkYjALCu80HwpqWj+J9PvtRvf7WuWs77+0dT8pYPOmke0EX7oEhf3VuF+Xj93k8tzWsbC51LwO0FlH5sieKpZ2XcBhI9aaRzz6KjHHU445oA0bDQ9bvLGOe48U+JbCR87ra5i0wumCRyY4GXnGeGPB9eK5nRtWv7jwS+s6r4w8RR3NnokGr3cMFrp+HjkhMm6LMB4LJKoDEHKHPBVj6jXmWi+GrnVvCHgC7sm2RjTdPS+KgDKRGC6jduRv2tA0Sjkr9qdhwGDAFnxQ2q6NpeufYPGWvTX+l6PLqR8y2sPKTCv5Qb/RwTuMcnC9AjZK5XdFeXev2murpIu/HE88iTSwtEmibZo42RWcFlBAzInDAH5unBxG/hq58OfBjxZDqLb7kaPPaxswBIt7e1MEWCCcK+xpgn8JuGHJyT2d1YXMnjrS9RSPNrb6beQSSbh8ryS2rIMdTkRPz0456igDB8R6brmj6XDc23jXWmeS/s7YiS3sSNs1zHEx4thyFcke+OvSq+lHWtY1CSK21nxgtnHcz2x1CSPSBDuhd42O0RmTBdCB8noeBzW944/wCRftv+wxpn/pfBVbwr4UGmvPf3pv4r19Sv51i/tKYwFJLmVkPkiTyuUdTjbkE5PzUAUtX03XNP1TQbaHxrrTJqN+1tKXt7ElVFtPLlf9G67olHOeCfqK+jyaprMls8Ov8AjCKwvE8y01CS20xoZ1K7lbCQs6Bl5BkVOynDEKd7xN/yMHhD/sMSf+kF3WToulaha+ILH7Bo2p6LBC7i9E2qfaLGSHy3AitovNbYBIYmU+VFhEI+XOwgGdrmm3WkeMbK71DxrrUcFtomo3Mt0bezZoo45LQuAFtsEEcn5SflGMcg6Ol2evX901ve614w0p9hdDd2+lusgBAOGhidVIyOGKk5O3O1sXdeg+0+OtOg+y2955ug6mn2a5OIpsy2Y2OdrYU9D8p4PQ9Kj8M2OoQa6ZYrDWtM037M6zw6zqf2xppiyGJo/wB/NsCqJQ3K53pw2PlAMHXdSvPDGo6vJrfjfXk0rTbOwnaWK1sWdTcXE0JJH2blV8tDgDON3XgVq6is2l+INH0W58c+Ije6y8y2qJbWBGIozI7Mfs2AAMD1JYcYyRHrthc6l421SCyj82RIdAnZdwGEj1GeRzz6KjHHU445osPAlzousaNPFcfb47XUsRtsEX2LT47S6jt4PvHzNjTkb/vtv+bgcAGVf6jr2kHxFcXWveKb6y0a5ZXlsIdLBihW0gnZnEsSljmV8bAeF6Z63brwFceNdLZfEet+LbDbvh8qaTT4pXidRvXfbRnMbcAoWwSgJXhTVi8sLnVdF+JunWEfm3V3NJBBHuC73bTLZVGTgDJI5PFd5QB5t4Vhv7kLpLeLNas3je9jtI7e009YTBa3b2+1QLc7SqiHIIAPmDbnDBbunNcapDob2vjLxKW1qz+3QRtbaeDHCERi7/6PgYMsa4BJy4wCAzDOn8NXPiPwLNDpzbLk6xrFrIygAm3uLu5glySRlU3rMU/iNuo4OCOi8LeGrnSdf1e7vW3xmaVLEsAcJLPJdSOvJ2bmnWJhwW+yox4KhQDkNO1rxHJonh64u9Q8YXM+s20DRS2UejiGWZ7YzsqCRQygBX+8B93qcjO94hstf0rwLqmtw+LteiurTTZrtLe5g09tjrEXCPstyDgjB2tj0PejwzYXN54J+Gc9tHvjsobee4bcBsQ6dNGDz1+aRBgZPPoDW18Qv+SY+KP+wPd/+iXoAwVOtTeILvTLPWfGF0lncpbXF7HHpCwxs0ccmcNGHICyqThD3xmrHiPTdc0fS4bm28a60zyX9nbESW9iRtmuY4mPFsOQrkj3x16Vd0/woG8Wa5q1+b+JptSintRBqU0cUiLa265aKOQI3zo4IdckDnIxVnxx/wAi/bf9hjTP/S+CgDBgk1S61Ax22v8AjCaxFy1qdSjttMaESK5jYbBD5uBIChby8DBbOz5qPEPh7U49c8LK/jDWpTJqrqrPDZZiP2K5O5cW4GcArzkYY8ZwRYn0rUF8RhtJ0bU9On+3rK97Hqm7TmhMoaU/Z/N+/JHvB/ccSuW3f8ta1vE3/IweEP8AsMSf+kF3QBg6PJqmsyWzw6/4wisLxPMtNQkttMaGdSu5WwkLOgZeQZFTspwxCmPxC2q+HtUX7T4y157CLR77Urjy7awMp+ztBgLm3A5Er8HuF5HObmi6VqFr4gsfsGjanosELuL0Tap9osZIfLcCK2i81tgEhiZT5UWEQj5c7DH4/sLnVdUfTrCPzbq78K6zBBHuC73ZrRVGTgDJI5PFAEd9epY6Po2pv4+8RS22uXNtbWBjtLLMrT42HBtRtG3LHOMAHvgGO8TxJa+J7/TrbxB4l1OO3s7SdY7OLS1lBle5VixliRdo8hMAc5Y9R0san4EuUv5720uPtcZ1K0nsrLYE+wo19Dc3h3lv3m9o/MweV27V4OK2rL/kp2t/9gfTv/R17QBzGm6Ld+P9CgurvXfGFhZyJFd2VxMdNhkYOpIeN4Iy8Z2tg5KkhyvILCq/hvSptCvpvC1p4o1qxsLO/wD7O04QW1htyLOK5KuTbli7b5m3Ywdh3HcRu7fwbYXOleBdB06/j8q6tNNt4J49wbY6xKrDIyDgg8jiudlsLm9l8YS6bH5uoWOvW97aIGCNI8dlZsYg5xs8xQ8RboFkbIIyCAETXE1vbSR+MvErNd6lNpsMX2bT9zyxSSLIf+PfAUCCR8k5KrwCxCnGGq+ILXTTd3er+Lb2M6lPYrPYRaSEDC+e1iQiVFbccR5ONuWzkDIGz4R8CXPhzXoVnuPtVhY2cRgkZAokuPs0FsWCbiVZI7QkN3F2yg/K24sbC51LwO0FlH5sieKpZ2XcBhI9aaRzz6KjHHU445oA0bDQ9bvLGOe48U+JbCR87ra5i0wumCRyY4GXnGeGPB9eK5XRtV8Qahpel7NX8W6lf3Oj2epXX9nxaSkUXnq2APORT1jfjnAAya9VrzLwR4UGq6Xo2o35v4rVvCukwQyWepTWu91WZnDCKRScCSPBbj5jjvQBq+KdN1zQ/B2s6taeNdaeewsJ7mJZbexKlkjZgCBbA4yOxFV7uTVINSura01/xhqEVi6x3lzaW2mMtuxRZCpQwiRyEdGxGj53ADLZUb3xC/5Jj4o/7A93/wCiXrJ8T6VqE2pXr6Lo2pxalOgNpqdjqnlWqzbAqS3MPmpvKsAGHly5jRB833FAK/jHw9qcOh27SeMNanB1XTl2yQ2QAJvYQG+W3BypIYdsgZBGQSCTVLrUDHba/wCMJrEXLWp1KO20xoRIrmNhsEPm4EgKFvLwMFs7Pmre8cf8i/bf9hjTP/S+CsmfStQXxGG0nRtT06f7esr3seqbtOaEyhpT9n8378ke8H9xxK5bd/y1oANX03XNP1TQbaHxrrTJqN+1tKXt7ElVFtPLlf8ARuu6JRzngn6jK/4SG1/4Vp/wnP8AwnfiX+yPJ8zH2Ox83dv8vy9v2bG7zPkznbnnO3mur8Tf8jB4Q/7DEn/pBd1xn/CtdS/4QHyfM/0n/hG/J/sjav8AyE/sP2XzvO3Y/wBV+62fc/i680AausW/iHTfEdlY2vifxFqCT2FzctDbw6aJmaOW2QBTJCqAYncnJ/hGPQ1tMsdR8a2dxa3mq+MLSy3yRtPdJpKgTQzbCFMSM6usiEq4AwU3Bs7Senvf+SnaJ/2B9R/9HWVWPCthc6bo88F7H5Uj6lfzqu4HKSXcsiHj1V1OOozzzQBwmnaG/g3X7zQ7TxTr0GnN9juHuFispZWubye4jLzO8Bd9zxRID8zAuM/KMrs3DXFtDqjt4y8Ss2m3kVi0a22n5mmlSFo0TNvj5jPGuWKgEnJAG6rOp6T/AG54t8U6as32aS40GwWG5Cbjby+demOVRkfMjBXBBBBUEEHms7RPBepR6/puoX6eVDc7tQv7UlXWGYT3M8ducNiTEl+WDgYDWatgF12gFK/1HXtIPiK4ute8U31lo1yyvLYQ6WDFCtpBOzOJYlLHMr42A8L0z16LS9I17ULVpbvxF4p0tw5UQ3celszDAO4eVC645xyc8HjpmleWFzqui/E3TrCPzbq7mkggj3Bd7tplsqjJwBkkcniu8oA8utdR15hDbnXvFOpXtxc6kqRafDpahYbW78jcxmiQZIaPoTkk8AV1Vv4e1ie1ilk8YeIrd5EDNDLDpxaMkZKnbblcjpwSPQmud0Xw2dc1Cyubj7Wlla3OvxyS2l9JasJH1NSikxOrEERyHHI+UZ5xXotvAlraxW8ZkZIkCKZZGkYgDAyzEsx9yST3oA8y0jUdev8AQtHlj17xTqmpXelWuoXcOnQ6Wi24mUlT++iTgskgABYjZzjIzd8ZaLqD/DHXr3/hL9enhbR7iXyLm1tIt6+Sx2uv2ZXXI4I+Vh7Gq2i6f5/gXwnP/wAI/q1/nQbNPtOi6r9jl4iB2SjzodyjdlPmfBaThM5fe8UxahB8FNZi1qeO41KPw9Ot3NEMLJMLdg7DgcFsnoPoKAM67k1SDUrq2tNf8YahFYusd5c2ltpjLbsUWQqUMIkchHRsRo+dwAy2VFjxHpuuaPpcNzbeNdaZ5L+ztiJLexI2zXMcTHi2HIVyR7469KPE+lahNqV6+i6NqcWpToDaanY6p5Vqs2wKktzD5qbyrABh5cuY0QfN9xdbxx/yL9t/2GNM/wDS+CgDBsb1L7R9Z1NPH3iKK20O5uba/MlpZZiaDO84Fqdw24YYzkEd8gZ2q29/rGieFbu38T+Iruz1q5iuUtnh09JvktpLyIKfJCh/Mgj+823qDwc1q6Z4EuXv4L27uPskY1K7nvbLYH+3It9Nc2Z3hv3expPMwOW3bW4GKLOwudK0X4Zadfx+VdWk0cE8e4NsddMuVYZGQcEHkcUAV9Gm1zWNWuLH+0vGln9km8i5nuY9G2Qv5SygHYjMcq6cqCMtzjBweIG1Xw/rNulz4y15tPGm3d9dSJbWBeJYZLdS4/0cZVVmdmABYhRtBPynqtDsLmz1jxJPcx7I73Uknt23A70Fpbxk8dPmjcYODx6EVS1W3hu/iJpNtdwxzwTaJqUcsUqhldTLZgqQeCCOMGgDOvFm0+61SK98c+IoU0qwTULqY21gVWFjKMjFsWJHkOSMemM9s5z4nj126tI9Z8U3YisLO5+ywR6SJ4mma4Dhy8axkL5Kj5WPJPUcivZ/D3WfMspNRuZLh5rlrXUGlIYyWyLaKZXJc7xOunKGTkgXhDZ8tt3X2X/JTtb/AOwPp3/o69oAxfDKav4m0uLUY/EHi3T7W4hjntpLyLSv36Ou4FRHE5HGMhtp5HvjOmvNbs9S1C0k8SeJb+RNYXTbOCxg0wO+bFLoljLCq8Zk5yOAoxnmuz8G2FzpXgXQdOv4/KurTTbeCePcG2OsSqwyMg4IPI4rlZtCk17xXqEe24+zW3ipZ7l7a6e3eNP7GRAQ6Mr/AH3QYU5weeM0AbNhoet3ljHPceKfEthI+d1tcxaYXTBI5McDLzjPDHg+vFc7Z3mtyWqKfEniXUNQmvNQjitLCDTFPk2100JkJlhVeMxA/Nkl8gYBx6JYWMWm2MdpbvcPHHna1zcSTucknl5GZj17k4HHQVwllY/avD4l/sW/1Ly9Y1ZfM0vUPsl1Fm/m4DeZFmNtvzDzPvLH8rdUANmw0XVb+xjuD4v8S2rNkNBc2tgrxsCQVI+zEHBB5UlSOVJBBPIeFzqkPg7w7aaZrPim+n/sSzuZbXTo9MVbWOSPEYzPGpIJjcDDMRs+bqCfRfDMGoW3h+CLVjJ54eUossnmSRwmRjFG75O51jKKzZbLKTubO48Poun+f4F8Jz/8I/q1/nQbNPtOi6r9jl4iB2SjzodyjdlPmfBaThM5cA0fENprOm+BdU12w8Z68ZLXTZryBLmzs0yViLqHQ2ysOgypwR04NSacs2qeINY0W28c+Ihe6M8K3SPbWAGJYxIjKfs2CCMj1BU8YwTZ8UxahB8FNZi1qeO41KPw9Ot3NEMLJMLdg7DgcFsnoPoKpX/gS51rWNZnluPsEd1qWJG2CX7bp8lpax3EH3h5e9oAN/312fLweQDGvmfxV8OF1LTfGWvXelateRaay3FtZJ5sMt4trIRi3DLlWcqcgjIJA5FXLO71+711tJN344gnjSGWZpU0TbDHIzqrkqpJGY34UE/L05Gbt9YXOm+B1gvY/KkfxVFOq7gcpJrSyIePVXU46jPPNdFa2FzH461TUXjxa3Gm2cEcm4fM8ct0zjHUYEqc9OeOhoA53xBZa/pN1o0dp4u166+3XkkEkSwafvYLazzAIWt1UMWiUZY4wTnHUSWazahdaXFZeOfEUyarYPqFrMLawCtCpiGTm2DAnz0IGPXOO+t4m/5GDwh/2GJP/SC7rkLz4e6z5l7Jp1zJbvDcra6e0RCmO2dbtRKhDjYIF1FgqcEizAXHmLtAJPtmt3N5pMmk+JPEt9Z6lptzfRRRwaYs8ypLbrG674VQKyTl8MQ2NuQGBWrvh0614iaRl1nxhYQRvLEbi7j0jaZIpDE6ARxu2QytzjB2nnkZ2ZbeG0+Inh+2tIY4IIdEv44oolCqiiWyAUAcAAcYFXfCthc6bo88F7H5Uj6lfzqu4HKSXcsiHj1V1OOozzzQByGqz6xo2t6lbz+K/EV1Ba22ntDFbW+nedLNdXM0AXLwKuMpH1Ixlsk8Y2tL0jXtQtWlu/EXinS3DlRDdx6WzMMA7h5ULrjnHJzweOmc7xLpM2ueLNZsbdJHLW2gyP5UxiYRpqNw8jBwQVIRWOQQeOOcV2el6Vb6Patb2kl3IjOXJu7ya5bOAOGlZmA46A46+poA4Mz6xb32rW0/ivxFdzQaqmn2FtaW+nCS4Js4rkgmSBUBAaU5LKMIBy2M7Wl6VrGpWrSTeKPFOnzRuUkt7u204MpwCMMluyMCCDlWYdQcMGApNafa73xWP7KuNT8vXon2Wd39muY/+JfbDfDJuTDc7T86ZRn5P3G3vCVtqFrp90L+O7gge5LWVtfXP2i4gh2ICskm99xMglYfO2FdRkY2qAcRoqalY6aLaz8QeJby8uNS1V0s7CLTgSkV9IskpaaJV+86EjdnMnyrtB29VYaLqt/Yx3B8X+JbVmyGgubWwV42BIKkfZiDgg8qSpHKkggnGsrH7V4fEv8AYt/qXl6xqy+ZpeofZLqLN/NwG8yLMbbfmHmfeWP5W6p1/hmDULbw/BFqxk88PKUWWTzJI4TIxijd8nc6xlFZstllJ3NncQDh/CmpXmu/2Tp154316LWbzQbbWXjjtbERFJPlbafsxxtbsecMuCecF7qV5N4S8W6poPjfXppvDn2qBvPtbEI9xBCHIx9mBKgkKTxkg44wTX8N+FNS1jwxo99p17/ZNyvhvRv7O1Pyln8maNLkS/uiQG/dXBX5uP3mRyvGjq2gf8I98NviFawW32ewazl+wr5m/MKaZDCOSSeDEw+bnjPfJAIry71+011dJF344nnkSaWFok0TbNHGyKzgsoIGZE4YA/N04OLOp+HtT8JeF9Pt9H8Ya0kFvc2GnxRSQ2TBIXuIoMZ+z5JCMcEk8gZzXTXVhcyeOtL1FI82tvpt5BJJuHyvJLasgx1ORE/PTjnqKr+OP+Rftv8AsMaZ/wCl8FAGLbtcXMOluvjLxKraleS2KxtbafmGaJJmkR8W+PlMEi5UsCQMEg7qpXs+sCbTzpXivxFdQz6rcae4Nvpwacw29w7CLMAAPmweXl8A7WP3Sr1LrfgvUpNf1LULBPNhttuoWFqCqLNMZ7aeS3GWxHmSwDFyMFrxmwSjbtGbSf7DHgLTWm+0yW+pMs1yU2m4l+wXZklYZPzOxZySSSWJJJ5oAztGm1zWNWuLH+0vGln9km8i5nuY9G2Qv5SygHYjMcq6cqCMtzjBweIW1Xw9qi/afGWvPYRaPfalceXbWBlP2doMBc24HIlfg9wvI5z1Wh2FzZ6x4knuY9kd7qST27bgd6C0t4yeOnzRuMHB49CK53x/YXOq6o+nWEfm3V34V1mCCPcF3uzWiqMnAGSRyeKALOk6Z4g1HzftmueLdK8vG37Ymkt5mc52+VE/THOcdRjPOM6+bVdM1/U7W78Za89taWdjJAsNtYebNNczzQrHk24Xlo4wM4ALEsQOR2ek6HaaN5v2OW/k87G77ZqM91jGcbfNdtvXnGM8Z6Cud1G2+1+MvEcX2D+0M6PpjfZxN5LttuLw5jfjbIMbkOVw4X5k+8AA0nT9b1LzVuvEPi3S5osExXlvph3Kc4ZXjgdDyCCN24YBIAZScG3t7/S9W8QqvifxFPdT62ltBb2kOn+Zdyf2fBKSTJCEUiNW7qMRjqx+bqvCVnqFtdXzS2up2OmukQgtNVvvtc4mBfzZN/my4RlMQC7+CjnaM5bKa0+13visf2Vcan5evRPss7v7Ncx/8S+2G+GTcmG52n50yjPyfuMAXdL0rWNStWkm8UeKdPmjcpJb3dtpwZTgEYZLdkYEEHKsw6g4YMBg6VqV5NqOn6XqnjfXor/VLzU4LPyrWx2OLO4ZME/ZiQxjAbPQlW6cA9f4SttQtdPuhfx3cED3Jaytr65+0XEEOxAVkk3vuJkErD52wrqMjG1eQ0/w1c6+qPE3kRwza8kd5gN9muv7WSW3fZkb9rQF8fdOzDcHBANWxWbUvEuraFaeOfETXmkJA13m2sAqmYMyKCbbk7VyccfMOc5A53Tta8RyaJ4euLvUPGFzPrNtA0UtlHo4hlme2M7KgkUMoAV/vAfd6nIz1/hbw1c6Br948refHNptqkl5gL9puvPu5bh9mTs3NOHx90b8LwMDO8M2FzeeCfhnPbR747KG3nuG3AbEOnTRg89fmkQYGTz6A0AV9T0PVfDHw81bVNM8U69azW1ndakLW5isH2zMHnYPtgIP7xmyFbHOAcYqxK1xDb3MknjLxKrWmpQ6bNF9m0/cksskaxn/AI98FSJ43yDkK3IDAqNr4hf8kx8Uf9ge7/8ARL1i+LvAlz4j16ZYLj7LYX1nKZ5FQMI7j7NPbBim4FmeO7BLdhaKpPzLtAK+sNqtqtymneMtekks9SsLG4kltrDYGuJoVZB/o4JZYplbONuXXliGURWd3r93rraSbvxxBPGkMszSpom2GORnVXJVSSMxvwoJ+XpyM3b6wubLwHay6lH5WoX2vWF7doWDtG8mowsIi4zv8tSkQboVjXAAwB0VrYXMfjrVNRePFrcabZwRybh8zxy3TOMdRgSpz0546GgDB1fTdc0/VNBtofGutMmo37W0pe3sSVUW08uV/wBG67olHOeCfqK/ho614ltbe7j1nxhY2V1bLcwXV3HpG2RWAKgCONmBIbPKjoc4PFb3ib/kYPCH/YYk/wDSC7qt4C8KDw54Y0gXJv01CPTYYLmGfUpp4o3CLvCxtI0a4ZcAqAAOBwaAMrWV1PRNdgivfHOtRaaNKvdQupjbWTNGIGgGRi25G2VyRgk4GPexpdnr1/dNb3uteMNKfYXQ3dvpbrIAQDhoYnVSMjhipOTtztbF3XoPtPjrToPstveeboOpp9muTiKbMtmNjna2FPQ/KeD0PSo/DNjqEGumWKw1rTNN+zOs8Os6n9saaYshiaP9/NsCqJQ3K53pw2PlAMG7srzSPGWtT3Hi7XmZNN01FaGCxMs7y3F1HHFzbhBlyACdoBc7mwBt2tJ0/W9S81brxD4t0uaLBMV5b6YdynOGV44HQ8ggjduGASAGUk1G2+1+MvEcX2D+0M6PpjfZxN5LttuLw5jfjbIMbkOVw4X5k+8LnhKz1C2ur5pbXU7HTXSIQWmq332ucTAv5sm/zZcIymIBd/BRztGcsAczLqV5pusXNprPjfXoo316HRrN4rWxOXktI5l3/wCjd2dlyBgZXIxlq1WWYeMU8Mjxz4ibUmsG1AqLaw2pCJFjBLfZupYnAGfunOOM059A/wCEh8S6taz232iwXxI325fM2YhfQ1hPIIPJlUfLzzntkaOg+FNS0fxPp99qN7/a1y1nff2jqflLB500j2gi/dAkL+6twvy8fu8nluQDnRqviC1003d3q/i29jOpT2Kz2EWkhAwvntYkIlRW3HEeTjbls5AyBo/8VX/1Pn/lBqxY2FzqXgdoLKPzZE8VSzsu4DCR600jnn0VGOOpxxzXeUAL/wAI9ov/AECLD/wGT/Cj/hHtF/6BFh/4DJ/hWjRTuxWRnf8ACPaL/wBAiw/8Bk/wo/4R7Rf+gRYf+Ayf4Vo0UXYWRnf8I9ov/QIsP/AZP8K8Nl/aE+F0skL/APCL6qnlOX2pp9qA/wApXDfvOR82ceoHpX0HXwv4s+EHijwx49t/DEVlJqUuoORptxAmEu1HU8nCFRy4J+TqTtwxLsLI9q/4aK+F3/Qp6j/4LbX/AOO0f8NFfC7/AKFPUf8AwW2v/wAdp+jfspeHF0a2HiHWdUk1PZm5axljSEN6IHjLYHTJPOM4GcC9/wAMqeCP+gr4g/8AAiD/AOM0XYWRmP8AtEfC5o2UeFNRBIwD/Zttx+UtRt+0N8Mmz/xS2ojdkf8AIOtuBzj/AJae46YPHU1qyfsreCEidhquvgqpPNxB/wDGhUL/ALLfgpd//E014YB63EPH3uf9UPQdcD3NF2FkZsv7QXwzldG/4RjUV2sSR/Z1vyMMB0mA/iB5B6euCHt+0N8Mmz/xS2ojdkf8g624HOP+WnuOmDx1NWrj9mDwXFLGo1bXV3OVIa4t+cK57xr/AHAeh79sssr/ALLfgpd//E014YB63EPH3uf9UPQdcD3NF2FkU0/aI+GAZi/hXUTnoP7OtvU/9NPQjt+Jp/8Aw0V8Lv8AoU9R/wDBba//AB2rqfsseCWkYHVNfGB0+0Q+pH/PH29PxNSf8MqeCP8AoK+IP/AiD/4zRdhZGd/w0V8Lv+hT1H/wW2v/AMdo/wCGivhd/wBCnqP/AILbX/47Wj/wyp4I/wCgr4g/8CIP/jNH/DKngj/oK+IP/AiD/wCM0XYWRnf8NFfC7/oU9R/8Ftr/APHaP+Givhd/0Keo/wDgttf/AI7Wj/wyp4I/6CviD/wIg/8AjNH/AAyp4I/6CviD/wACIP8A4zRdhZGd/wANFfC7/oU9R/8ABba//HaP+Givhd/0Keo/+C21/wDjtaP/AAyp4I/6CviD/wACIP8A4zR/wyp4I/6CviD/AMCIP/jNF2FkZ3/DRXwu/wChT1H/AMFtr/8AHaa/7RHwuaNlHhTUQSMA/wBm23H5S1p/8MqeCP8AoK+IP/AiD/4zTZP2VvBCROw1XXwVUnm4g/8AjQouwsjKb9ob4ZNn/iltRG7I/wCQdbcDnH/LT3HTB46morn9oH4aTx7U8M6ihLqSf7Pt+gYnHyzDqMDt77hwdR/2W/BS7/8Aiaa8MA9biHj73P8Aqh6Drge5qG+/Zh8F20JddV11T5iLl7iDgF9veNevbJHtuOAS7CyKzftDfDJs/wDFLaiN2R/yDrbgc4/5ae46YPHU09P2iPhgGYv4V1E56D+zrb1P/TT0I7fiauP+y34KXf8A8TTXhgHrcQ8fe5/1Q9B1wPc1In7LHglpGB1TXxgdPtEPqR/zx9vT8TRdhZFL/hor4Xf9CnqP/gttf/jtRwftDfC+K3jjfwrqLsiBS39nW/JA68yk/mSfc1q/8MqeCP8AoK+IP/AiD/4zUNp+yz4JnsoJW1bXiZI1YlbiDByM8YjI/In6mpv7xL5eZd/+GKn/AA0V8Lv+hT1H/wAFtr/8do/4aK+F3/Qp6j/4LbX/AOO1o/8ADKngj/oK+IP/AAIg/wDjNH/DKngj/oK+IP8AwIg/+M1V2VZGd/w0V8Lv+hT1H/wW2v8A8do/4aK+F3/Qp6j/AOC21/8AjtaP/DKngj/oK+IP/AiD/wCM0f8ADKngj/oK+IP/AAIg/wDjNF2FkZ3/AA0V8Lv+hT1H/wAFtr/8dr1LwddeF/G/hOz8Q6VocENpeb/LS5tIlkGx2Q5C5HVT36V8h+LPhB4o8MePbfwxFZSalLqDkabcQJhLtR1PJwhUcuCfk6k7cMfpLQvB+ufDP4e6FaL4svJXttQsoJ7OKC3+ykXF7GsqKWi80jErYbeDnnC/dBdhZHov/CPaL/0CLD/wGT/Cqkmg6QN+dKsRwc/6MgwPn9hjoOeP941uVTfjf227j6Y+/wA9sfXj/eNF2FkZV/oWkJZXTHS7FdsTknyEXAw/Oflx0HOV/wB6pZNB0gb86VYjg5/0ZBgfP7DHQc8f7xq1fHZZXLZ2bY3bOdu3h+c5XH1yn+9Uz8b+23cfTH3+e2Prx/vGi7CyKS6BpHn4Ok2PXkfZk6Zb/Z9h2H1NWP8AhHtF/wCgRYf+Ayf4VYQfvwMdGJxjpy/PT9cD6mrNF2FkZ3/CPaL/ANAiw/8AAZP8KP8AhHtF/wCgRYf+Ayf4Vo0UXYWRnf8ACPaL/wBAiw/8Bk/wo/4R7Rf+gRYf+Ayf4Vo0UXYWRnf8I9ov/QIsP/AZP8KP+Ee0X/oEWH/gMn+FaNFF2FkZ3/CPaL/0CLD/AMBk/wAKP+Ee0X/oEWH/AIDJ/hWjRRdhZGHJoOkDfnSrEcHP+jIMD5/YY6Dnj/eNEmg6QN+dKsRwc/6MgwPn9hjoOeP941oPxv7bdx9Mff57Y+vH+8aH439tu4+mPv8APbH14/3jRdhZGPY6HpD6XAx0yxbMCkt5CHI2tznJ9ud3P99utW10DSPPwdJsevI+zJ0y3+z7DsPqaksW3aXbtu3fuQ27dnqrc53Hr67uf77dauIP34GOjE4x05fnp+uB9TRdhZFf/hHtF/6BFh/4DJ/hR/wj2i/9Aiw/8Bk/wrRoouwsjO/4R7Rf+gRYf+Ayf4Uf8I9ov/QIsP8AwGT/AArRoouwsjO/4R7Rf+gRYf8AgMn+FH/CPaL/ANAiw/8AAZP8K0aKLsLIzv8AhHtF/wCgRYf+Ayf4Uf8ACPaL/wBAiw/8Bk/wrRoouwsjO/4R7Rf+gRYf+Ayf4VXn0DRgz40qxA2c/wCjpxw35f8Ajv17Vs1WuD87c/dXPXpw3PXj6/L9e1F2FkZkmg6QN+dKsRwc/wCjIMD5/YY6Dnj/AHjUMGh6MYZSNMsSBJKCfJQ4w8nfLY6eq4xj5cbRrPxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7oLsLIqyaDpA350qxHBz/AKMgwPn9hjoOeP8AeNW/+Ee0X/oEWH/gMn+FSvxv7bdx9Mff57Y+vH+8auUXYWRnf8I9ov8A0CLD/wABk/wo/wCEe0X/AKBFh/4DJ/hWjRRdhZGd/wAI9ov/AECLD/wGT/Cj/hHtF/6BFh/4DJ/hWjRRdhZGd/wj2i/9Aiw/8Bk/wo/4R7Rf+gRYf+Ayf4Vo0UXYWRnf8I9ov/QIsP8AwGT/AAo/4R7Rf+gRYf8AgMn+FaNFF2FkY0+gaMGfGlWIGzn/AEdOOG/L/wAd+vamSaDpA350qxHBz/oyDA+f2GOg54/3jWncH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xouwsjHh0PSDcagDplidsuCPIT5R5efX5ex6J68/eaxJoOkDfnSrEcHP+jIMD5/YY6Dnj/eNTwNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xouwsiL/hHtF/6BFh/wCAyf4Uf8I9ov8A0CLD/wABk/wrRoouwsjO/wCEe0X/AKBFh/4DJ/hR/wAI9ov/AECLD/wGT/CtGii7CyM7/hHtF/6BFh/4DJ/hR/wj2i/9Aiw/8Bk/wrRoouwsjO/4R7Rf+gRYf+Ayf4Uf8I9ov/QIsP8AwGT/AArRoouwsjO/4R7Rf+gRYf8AgMn+FRXGgaMsXGk2IGDk/Zk/un2/qPrWtUNz/qwfTJz6fKe/b8x9aLsLIyZNB0gb86VYjg5/0ZBgfP7DHQc8f7xqI6FpH224U6XY8RKSPITgZl5x26DnC5x95scar8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/3m7F2FkVZNB0gb86VYjg5/0ZBgfP7DHQc8f7xqzH4f0Yqd2kWOdx62qev+6P8APr1qd+N/bbuPpj7/AD2x9eP941ZiGEPGPmbtjufYf59etF2FkUf+Ee0X/oEWH/gMn+FH/CPaL/0CLD/wGT/CtGii7CyM7/hHtF/6BFh/4DJ/hR/wj2i/9Aiw/wDAZP8ACtGii7CyM7/hHtF/6BFh/wCAyf4Uf8I9ov8A0CLD/wABk/wrRoouwsjO/wCEe0X/AKBFh/4DJ/hR/wAI9ov/AECLD/wGT/CtGii7CyMm40DRli40mxAwcn7Mn90+39R9ahk0HSBvzpViODn/AEZBgfP7DHQc8f7xrWuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGi7CyMefQ9IGqIp0yxGYJSV8hBwGHOMj252/8DGcNYk0HSBvzpViODn/AEZBgfP7DHQc8f7xqedtuqRru2/uZm27sfxdcbh69dvf74zhrL8b+23cfTH3+e2Prx/vGi7CyII/D+jFTu0ixzuPW1T1/wB0f59etO/4R7Rf+gRYf+Ayf4VeiGEPGPmbtjufYf59etPouwsjO/4R7Rf+gRYf+Ayf4Uf8I9ov/QIsP/AZP8K0aKLsLIzv+Ee0X/oEWH/gMn+FH/CPaL/0CLD/AMBk/wAK0aKLsLIzv+Ee0X/oEWH/AIDJ/hR/wj2i/wDQIsP/AAGT/CtGii7CyM7/AIR7Rf8AoEWH/gMn+FMm8P6KIJD/AGRYDCnn7Mg7fh/MVqUyY4gkOcYU85x2+o/mKLsLIxpNB0gb86VYjg5/0ZBgfP7DHQc8f7xqG70PRlmhDaZYqTIwwYUXPyS9srnp6HpntuXWfjf227j6Y+/z2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuUuwsirJoOkDfnSrEcHP8AoyDA+f2GOg54/wB41NFoGjGV92k2OcdDbJ/eb2/p+Jq0/G/tt3H0x9/ntj68f7xqaHiRx074/wCBN2/+t+Jouwsip/wj2i/9Aiw/8Bk/wo/4R7Rf+gRYf+Ayf4Vo0UXYWRnf8I9ov/QIsP8AwGT/AAo/4R7Rf+gRYf8AgMn+FaNFF2FkZ3/CPaL/ANAiw/8AAZP8KP8AhHtF/wCgRYf+Ayf4Vo0UXYWRnf8ACPaL/wBAiw/8Bk/wo/4R7Rf+gRYf+Ayf4Vo0UXYWRlzeH9FEEh/siwGFPP2ZB2/D+YqvJoOkDfnSrEcHP+jIMD5/YY6Dnj/eNbMxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP8AeNF2FkY+paHpCW5J0yxT97GCfIRePMI9V9h1Genz/dNiTQdIG/OlWI4Of9GQYHz+wx0HPH+8an1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGi7CyKsWgaMZX3aTY5x0Nsn95vb+n4mpf8AhHtF/wCgRYf+Ayf4Vbh4kcdO+P8AgTdv/rfiamouwsjO/wCEe0X/AKBFh/4DJ/hR/wAI9ov/AECLD/wGT/CtGii7CyM7/hHtF/6BFh/4DJ/hR/wj2i/9Aiw/8Bk/wrRoouwsjO/4R7Rf+gRYf+Ayf4Uf8I9ov/QIsP8AwGT/AArRoouwsjO/4R7Rf+gRYf8AgMn+FH/CPaL/ANAiw/8AAZP8K0aKLsLIw5NB0gb86VYjg5/0ZBgfP7DHQc8f7xqK/wBC0hLK6Y6XYrtick+Qi4GH5z8uOg5yv+9Wq/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP96i7CyKsmg6QN+dKsRwc/6MgwPn9hjoOeP9409dA0jz8HSbHryPsydMt/s+w7D6mrr8b+23cfTH3+e2Prx/vGnoP34GOjE4x05fnp+uB9TRdhZFf/AIR7Rf8AoEWH/gMn+FH/AAj2i/8AQIsP/AZP8K0aKLsLIzv+Ee0X/oEWH/gMn+FH/CPaL/0CLD/wGT/CtGii7CyM7/hHtF/6BFh/4DJ/hR/wj2i/9Aiw/wDAZP8ACtGii7CyM7/hHtF/6BFh/wCAyf4Uf8I9ov8A0CLD/wABk/wrRoouwsjO/wCEe0X/AKBFh/4DJ/hVSTQdIG/OlWI4Of8ARkGB8/sMdBzx/vGtyqb8b+23cfTH3+e2Prx/vGi7CyM+TQdIG/OlWI4Of9GQYHz+wx0HPH+8ar2Oh6Q+lwMdMsWzApLeQhyNrc5yfbndz/fbrWw/G/tt3H0x9/ntj68f7xqtYtu0u3bdu/cht27PVW5zuPX13c/3260XYWRGugaR5+DpNj15H2ZOmW/2fYdh9TVj/hHtF/6BFh/4DJ/hVhB+/Ax0YnGOnL89P1wPqas0XYWRnf8ACPaL/wBAiw/8Bk/wo/4R7Rf+gRYf+Ayf4Vo0UXYWRnf8I9ov/QIsP/AZP8KP+Ee0X/oEWH/gMn+FaNFF2FkZ3/CPaL/0CLD/AMBk/wAKP+Ee0X/oEWH/AIDJ/hWjRRdhZGd/wj2i/wDQIsP/AAGT/Cj/AIR7Rf8AoEWH/gMn+FaNFF2FkY0+gaMGfGlWIGzn/R044b8v/Hfr2pkmg6QN+dKsRwc/6MgwPn9hjoOeP941p3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aLsLIyYND0YwykaZYkCSUE+Shxh5O+Wx09VxjHy42iaTQdIG/OlWI4Of9GQYHz+wx0HPH+8atQvuhkO/dtkl53524eQdd7Y9Oq46fL90TPxv7bdx9Mff57Y+vH+8aLsLIi/4R7Rf+gRYf+Ayf4Uf8I9ov/QIsP/AZP8K0aKLsLIzv+Ee0X/oEWH/gMn+FH/CPaL/0CLD/AMBk/wAK0aKLsLIzv+Ee0X/oEWH/AIDJ/hR/wj2i/wDQIsP/AAGT/CtGii7CyM7/AIR7Rf8AoEWH/gMn+FH/AAj2i/8AQIsP/AZP8K0aKLsLIzv+Ee0X/oEWH/gMn+FV59A0YM+NKsQNnP8Ao6ccN+X/AI79e1bNVrg/O3P3Vz16cNz14+vy/XtRdhZGZJoOkDfnSrEcHP8AoyDA+f2GOg54/wB41Xh0PSDcagDplidsuCPIT5R5efX5ex6J68/ebYfjf227j6Y+/wA9sfXj/eNVoGzcX43fcmPG77n7vP8Ae+XrnonXPOdzF2FkQSaDpA350qxHBz/oyDA+f2GOg54/3jVv/hHtF/6BFh/4DJ/hUr8b+23cfTH3+e2Prx/vGrlF2FkZ3/CPaL/0CLD/AMBk/wAKP+Ee0X/oEWH/AIDJ/hWjRRdhZGd/wj2i/wDQIsP/AAGT/Cj/AIR7Rf8AoEWH/gMn+FaNFF2FkZ3/AAj2i/8AQIsP/AZP8KP+Ee0X/oEWH/gMn+FaNFF2FkZ3/CPaL/0CLD/wGT/Cj/hHtF/6BFh/4DJ/hWjRRdhZGTcaBoyxcaTYgYOT9mT+6fb+o+tQyaDpA350qxHBz/oyDA+f2GOg54/3jWtc/wCrB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/wB40XYWRlHQtI+23CnS7HiJSR5CcDMvOO3Qc4XOPvNjiWTQdIG/OlWI4Of9GQYHz+wx0HPH+8atE4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/z2x9eP8AeNF2FkQR+H9GKndpFjncetqnr/uj/Pr1p3/CPaL/ANAiw/8AAZP8KvRDCHjHzN2x3PsP8+vWn0XYWRnf8I9ov/QIsP8AwGT/AAo/4R7Rf+gRYf8AgMn+FaNFF2FkFFFFIYUUUUAFVrr/AI+LP/j4/wBcf9V93/Vv/rP9n/2bbVmvO/jLbw3WgaLDdRRzQNqh8xJFDLtFpcEk54AA5zuTGM+ZFjzE6sJQWIrRpN2v136fImTsrnolFfN0mgaP8/m6TYr97futkXH+s3Z4j24/fZ/1eNr/AOp8o/2cSaBo/wA/m6TYr97futkXH+s3Z4j24/fZ/wBXja/+p8o/2d7/APYNP/n6/wDwH/7Yy9q+x9HTHEEhzjCnnOO31H8xVZ+N/bbuPpj7/PbH14/3jXz1JoGj/P5uk2K/e37rZFx/rN2eI9uP32f9Xja/+p8o/wBnEmgaP8/m6TYr97futkXH+s3Z4j24/fZ/1eNr/wCp8o/2cf2DT/5+v/wH/wC2D2r7Hv8Acv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/PbH14/wB4189SaBo/z+bpNiv3t+62Rcf6zdniPbj99n/V42v/AKnyj/ZxJoGj/P5uk2K/e37rZFx/rN2eI9uP32f9Xja/+p8o/wBnH9g0/wDn6/8AwH/7YPavsfRcPEjjp3x/wJu3/wBb8TU1fN0mgaP8/m6TYr97futkXH+s3Z4j24/fZ/1eNr/6nyj/AGcn9m2Gnappl3a6PAbqHVrNkjghjild/tQ+RS3lAMT5owdoyHBRfLMdgnkNO2lV/wDgP/2we1fY+kqK5v8A4SjV/wDoRPEH/f8A0/8A+Sq1tE1WDXtA0/V7NJEt9QtY7qJZQA6q6hgGAJGcHnBNfLm5eooooAKKKKACmTHEEhzjCnnOO31H8xT6ZMcQSHOMKec47fUfzFAFZ+N/bbuPpj7/AD2x9eP941W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGq2pN5dvndsxMnO7bjMhH95cZ6dRnp8/3SAWX439tu4+mPv89sfXj/AHjU0PEjjp3x/wACbt/9b8TUL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv8A634mgCaoLBt+nWzbt2YlO7duzwOc7mz9dx+p61PUFg2/TrZt27MSndu3Z4HOdzZ+u4/U9ah/Gvn+hm/4i9H+hPRRRVmgUUUUAFc348/5F21/7DWlf+nC3rpK5vx5/wAi7a/9hrSv/Thb0AdJVN+N/bbuPpj7/PbH14/3jVyqb8b+23cfTH3+e2Prx/vGgCG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv8APbH14/3jUN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8aAHoP34GOjE4x05fnp+uB9TVmqyD9+BjoxOMdOX56frgfU1ZoAKKKKACiiigAooooAKKKKAKb8b+23cfTH3+e2Prx/vGh+N/bbuPpj7/PbH14/3jQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/wA9sfXj/eNAFaxbdpdu27d+5Dbt2eqtzncevru5/vt1q4g/fgY6MTjHTl+en64H1NU7Ft2l27bt37kNu3Z6q3Odx6+u7n++3WriD9+BjoxOMdOX56frgfU0AWaKKKACiiigAooooAKKKKACq1wfnbn7q569OG568fX5fr2qzVa4Pztz91c9enDc9ePr8v17UAMfjf227j6Y+/z2x9eP941DC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fugAmfjf227j6Y+/wA9sfXj/eNXKpvxv7bdx9Mff57Y+vH+8auUAFFFFABRRRQAUUUUAFFFFAFa4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/3jT7g/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/AHjQBWgbNxfjd9yY8bvufu8/3vl656J1zznc1l+N/bbuPpj7/PbH14/3jVaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzWX439tu4+mPv89sfXj/AHjQBcooooAKKKKACiiigAooooAKhuf9WD6ZOfT5T37fmPrU1Q3P+rB9MnPp8p79vzH1oAhfjf227j6Y+/z2x9eP941CTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/AD2x9eP941CTi9nXONsYbGfu5MvOM8Z9cLn+83YAmfjf227j6Y+/z2x9eP8AeNWYhhDxj5m7Y7n2H+fXrVZ+N/bbuPpj7/PbH14/3jVmIYQ8Y+Zu2O59h/n160APooooAKKKKACiiigAooooAhuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGprn/Vg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xoArTtt1SNd239zM23dj+LrjcPXrt7/fGcNZfjf227j6Y+/z2x9eP941Wnbbqka7tv7mZtu7H8XXG4evXb3++M4ay/G/tt3H0x9/ntj68f7xoAsxDCHjHzN2x3PsP8+vWn0yIYQ8Y+Zu2O59h/n160+gAooooAKKKKACiiigApkxxBIc4wp5zjt9R/MU+mTHEEhzjCnnOO31H8xQBWfjf227j6Y+/wA9sfXj/eNQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/z2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuUAmfjf227j6Y+/wA9sfXj/eNTQ8SOOnfH/Am7f/W/E1C/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/wCt+JoAmooooAKKKKACiiigAooooAZMcQSHOMKec47fUfzFVn439tu4+mPv89sfXj/eNWZjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xoArak3l2+d2zEyc7tuMyEf3lxnp1Genz/dNl+N/bbuPpj7/PbH14/wB41W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGgCaHiRx074/wCBN2/+t+JqaoYeJHHTvj/gTdv/AK34mpqACiiigAooooAKKKKACiiigCm/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv89sfXj/eNQ3x2WVy2dm2N2znbt4fnOVx9cp/vUATPxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NMfjf227j6Y+/z2x9eP8AeNPQfvwMdGJxjpy/PT9cD6mgCzRRRQAUUUUAFFFFABRRRQAVTfjf227j6Y+/z2x9eP8AeNXKpvxv7bdx9Mff57Y+vH+8aAB+N/bbuPpj7/PbH14/3jVaxbdpdu27d+5Dbt2eqtzncevru5/vt1qy/G/tt3H0x9/ntj68f7xqtYtu0u3bdu/cht27PVW5zuPX13c/3260AXEH78DHRicY6cvz0/XA+pqzVZB+/Ax0YnGOnL89P1wPqas0AFFFFABRRRQAUUUUAFFFFAFa4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/3jT7g/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/AHjQBDC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/PbH14/3jQBcooooAKKKKACiiigAooooAKrXB+dufurnr04bnrx9fl+varNVrg/O3P3Vz16cNz14+vy/XtQAx+N/bbuPpj7/PbH14/3jVaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzWX439tu4+mPv89sfXj/AHjVaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzAFl+N/bbuPpj7/PbH14/3jVyqb8b+23cfTH3+e2Prx/vGrlABRRRQAUUUUAFFFFABRRRQBDc/6sH0yc+nynv2/MfWoX439tu4+mPv89sfXj/eNTXP+rB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/3jQBCTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/AD2x9eP941CTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/PbH14/wB40AWYhhDxj5m7Y7n2H+fXrT6ZEMIeMfM3bHc+w/z69afQAUUUUAFFFFABRRRQAVy3jrw3N4ntdJtrW7+xy22orcrKbUzqNsUo5w6FPvcOrBlbaVIbDDqarXX/AB8Wf/Hx/rj/AKr7v+rf/Wf7P/s22taNadGaqU3Zr+uomk1Znm8fwn1mPZjxPY/Jtxt0h06eX023A2/6sY242/Jt2+Tb+UR/CfWY9mPE9j8m3G3SHTp5fTbcDb/qxjbjb8m3b5Nv5XqNFel/bON/mX/gMf8AIj2cTy0fCnWII1b/AISexxEFPy6S0f3fL6bbgbf9UMbdu35Nu3ybfyok+F+sw7f+Kksf3WCdukvHgLtxjbcLs/1IxjaF+TYR5Fv5XqkxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP8AeNH9s43+Zf8AgMf8g9nE8xPw01a1eFX8S2IO4Ku3SzF90KeMXKleIONmNvybdoggML0+F+sw7f8AipLH91gnbpLx4C7cY23C7P8AUjGNoX5NhHkW/lei3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/z2x9eP940f2zjf5l/4DH/ACD2cTzeD4V6yrKv/CTWIMe37ukunQoBjbcAr/qhjbjb8mzHkW/lT2Xwo1K3v7Ga58R2kkVrcwTtHDpbQl/KeJ9oInwoPkgY2lQNo27YYBF6PDxI46d8f8Cbt/8AW/E1NSecY1q3Mv8AwGP+Qezicb8Q/Fl74A0xfExtpNS0iN4oL+0RkR7ZWfH2iNjgscsFMZzuyhBQK5bn/gT4k1zxP4HsJrnT7fTtE06yi022DB3nvJYlCtOHO1RHxtCgMdwf5htwfSdS0+11fSrvTdQi860vIXgnj3Fd6OpVhkEEZBPIOa8d+FfirV7WDwj4fgi0pdHmhEJEFm6Sri2kk3l1kaMs0kUm4kDcd2PnWZIeXD4OriKc6kLWgrv7m/0ZTkk0me10UUVxlBRRRQAUyY4gkOcYU85x2+o/mKfTJjiCQ5xhTznHb6j+YoArPxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/dNl+N/bbuPpj7/PbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7pALL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv8A634moX439tu4+mPv89sfXj/eNTQ8SOOnfH/Am7f/AFvxNAE1QWDb9Otm3bsxKd27dngc53Nn67j9T1qeoLBt+nWzbt2YlO7duzwOc7mz9dx+p61D+NfP9DN/xF6P9CeiiirNAooooAK5vx5/yLtr/wBhrSv/AE4W9dJXN+PP+Rdtf+w1pX/pwt6AOkqm/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jQBDfHZZXLZ2bY3bOdu3h+c5XH1yn+9Uz8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/3qmfjf227j6Y+/z2x9eP940APQfvwMdGJxjpy/PT9cD6mrNVkH78DHRicY6cvz0/XA+pqzQAUUUUAFFFFABRRRQAUUUUAU3439tu4+mPv89sfXj/AHjQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/z2x9eP940Pxv7bdx9Mff57Y+vH+8aAK1i27S7dt279yG3bs9VbnO49fXdz/fbrVxB+/Ax0YnGOnL89P1wPqap2LbtLt23bv3Ibduz1Vuc7j19d3P99utXEH78DHRicY6cvz0/XA+poAs0UUUAFFFFABRRRQAUUUUAFVrg/O3P3Vz16cNz14+vy/XtVmq1wfnbn7q569OG568fX5fr2oAY/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/AD2x9eP941DC+6GQ7922SXnfnbh5B13tj06rjp8v3QATPxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP941coAKKKKACiiigAooooAKKKKAK1wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGn3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aAK0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xoAuUUUUAFFFFABRRRQAUUUUAFQ3P+rB9MnPp8p79vzH1qaobn/Vg+mTn0+U9+35j60AQvxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/ebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95uwBM/G/tt3H0x9/ntj68f7xqzEMIeMfM3bHc+w/wA+vWqz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/Pr1oAfRRRQAUUUUAFFFFABRRRQBDc/wCrB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/wB41Nc/6sH0yc+nynv2/MfWoX439tu4+mPv89sfXj/eNAFadtuqRru2/uZm27sfxdcbh69dvf74zhrL8b+23cfTH3+e2Prx/vGq07bdUjXdt/czNt3Y/i643D167e/3xnDWX439tu4+mPv89sfXj/eNAFmIYQ8Y+Zu2O59h/n160+mRDCHjHzN2x3PsP8+vWn0AFFFFABRRRQAUUUUAFMmOIJDnGFPOcdvqP5in0yY4gkOcYU85x2+o/mKAKz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23KATPxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/8Arfiahfjf227j6Y+/z2x9eP8AeNTQ8SOOnfH/AAJu3/1vxNAE1FFFABRRRQAUUUUAFFFFADJjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xqzMcQSHOMKec47fUfzFVn439tu4+mPv89sfXj/eNAFbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/dNl+N/bbuPpj7/AD2x9eP940ATQ8SOOnfH/Am7f/W/E1NUMPEjjp3x/wACbt/9b8TU1ABRRRQAUUUUAFFFFABRRRQBTfjf227j6Y+/z2x9eP8AeNQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP8AeoAmfjf227j6Y+/z2x9eP9409B+/Ax0YnGOnL89P1wPqaY/G/tt3H0x9/ntj68f7xp6D9+BjoxOMdOX56frgfU0AWaKKKACiiigAooooAKKKKACqb8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv8APbH14/3jQAPxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P8AfbrVl+N/bbuPpj7/AD2x9eP941WsW3aXbtu3fuQ27dnqrc53Hr67uf77daALiD9+BjoxOMdOX56frgfU1Zqsg/fgY6MTjHTl+en64H1NWaACiiigAooooAKKKKACiiigCtcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xp9wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGgCGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/PbH14/3jUML7oZDv3bZJed+duHkHXe2PTquOny/dEz8b+23cfTH3+e2Prx/vGgC5RRRQAUUUUAFFFFABRRRQAVWuD87c/dXPXpw3PXj6/L9e1WarXB+dufurnr04bnrx9fl+vagBj8b+23cfTH3+e2Prx/vGq0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuYAsvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP941coAKKKKACiiigAooooAKKKKAIbn/AFYPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8amuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGgCEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/3m7TPxv7bdx9Mff57Y+vH+8aALMQwh4x8zdsdz7D/AD69afTIhhDxj5m7Y7n2H+fXrT6ACiiigAooooAKKKKACq11/wAfFn/x8f64/wCq+7/q3/1n+z/7NtqzVa6/4+LP/j4/1x/1X3f9W/8ArP8AZ/8AZttAFmiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/wA9sfXj/eNWZjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xoAhuX8uaIb9mZG437c/JKem9c9M9D0z23LM/G/tt3H0x9/ntj68f7xqG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGgCaHiRx074/4E3b/wCt+JqaoYeJHHTvj/gTdv8A634mpqACvn3wX4bm1TVfC1j4g8NXs1tb/wDH3Hqmky+UuLWVPmMqMp+ZIx98cCL7wCRWv0FRXo4THPDUqtNRvzq3po1+pEo8zTPJPHmkfDqy8PeKdHTw74f07XINFuLmzjaxt45Zl8iRllhwMna0bg4wymMkgAqzek6Z4h0vWb/UbTS7n7TLpkwt7tkjby45cZMYkxtZhxuCklSQGwa4X49+CofF/wAML24RY1v9GRr+2lbA+VVzKm7aThkBOBjLKmTgVo/DPUfC2l6Lp/grw9eTy3Om2bSOs9jcW5k2ylJpcSrxmYvlQTtOV/h45I0Ks4OpGLcVu7Oy9WVdJ2O7ooorEYUyY4gkOcYU85x2+o/mKfTJjiCQ5xhTznHb6j+YoArPxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/dNl+N/bbuPpj7/AD2x9eP941W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6QCy/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/634moX439tu4+mPv89sfXj/eNTQ8SOOnfH/Am7f8A1vxNAE1QWDb9Otm3bsxKd27dngc53Nn67j9T1qeoLBt+nWzbt2YlO7duzwOc7mz9dx+p61D+NfP9DN/xF6P9CeiiirNAooooAK5vx5/yLtr/ANhrSv8A04W9dJXN+PP+Rdtf+w1pX/pwt6AOkqm/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jQBDfHZZXLZ2bY3bOdu3h+c5XH1yn+9Uz8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/3qmfjf227j6Y+/wA9sfXj/eNAD0H78DHRicY6cvz0/XA+pqzVZB+/Ax0YnGOnL89P1wPqas0AFFFFABRRRQAUUUUAFFFFAFN+N/bbuPpj7/PbH14/3jQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/z2x9eP940Pxv7bdx9Mff57Y+vH+8aAK1i27S7dt279yG3bs9VbnO49fXdz/fbrVxB+/Ax0YnGOnL89P1wPqap2LbtLt23bv3Ibduz1Vuc7j19d3P8AfbrVxB+/Ax0YnGOnL89P1wPqaALNFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqtcH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/z2x9eP8AeNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90AEz8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv8APbH14/3jVygAooooAKKKKACiiigAooooArXB+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8afcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xoArQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGgC5RRRQAUUUUAFFFFABRRRQAVDc/6sH0yc+nynv2/MfWpqhuf9WD6ZOfT5T37fmPrQBC/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/3m7AEz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/Pr1qs/G/tt3H0x9/ntj68f7xqzEMIeMfM3bHc+w/z69aAH0UUUAFFFFABRRRQAUUUUAQ3P+rB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/3jU1z/qwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP940AVp226pGu7b+5mbbux/F1xuHr129/vjOGsvxv7bdx9Mff57Y+vH+8arTtt1SNd239zM23dj+LrjcPXrt7/fGcNZfjf227j6Y+/wA9sfXj/eNAFmIYQ8Y+Zu2O59h/n160+mRDCHjHzN2x3PsP8+vWn0AFFFFABRRRQAUUUUAFMmOIJDnGFPOcdvqP5in0yY4gkOcYU85x2+o/mKAKz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23KATPxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/wDrfiahfjf227j6Y+/z2x9eP941NDxI46d8f8Cbt/8AW/E0ATUUUUAFFFFABRRRQAUUUUAMmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGrMxxBIc4wp5zjt9R/MVWfjf227j6Y+/wA9sfXj/eNAFbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/dNl+N/bbuPpj7/PbH14/wB40ATQ8SOOnfH/AAJu3/1vxNTVDDxI46d8f8Cbt/8AW/E1NQAUUUUAFFFFABRRRQAUUUUAU3439tu4+mPv89sfXj/eNQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP96gCZ+N/bbuPpj7/PbH14/3jT0H78DHRicY6cvz0/XA+ppj8b+23cfTH3+e2Prx/vGnoP34GOjE4x05fnp+uB9TQBZooooAKKKKACiiigAooooAKpvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP8AeNAA/G/tt3H0x9/ntj68f7xqtYtu0u3bdu/cht27PVW5zuPX13c/3261Zfjf227j6Y+/z2x9eP8AeNVrFt2l27bt37kNu3Z6q3Odx6+u7n++3WgC4g/fgY6MTjHTl+en64H1NWarIP34GOjE4x05fnp+uB9TVmgAooooAKKKKACiiigAooooArXB+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8afcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xoAhhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/z2x9eP941DC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xoAuUUUUAFFFFABRRRQAUUUUAFVrg/O3P3Vz16cNz14+vy/XtVmq1wfnbn7q569OG568fX5fr2oAY/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGq0DZuL8bvuTHjd9z93n+98vXPROuec7mALL8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv89sfXj/eNXKACiiigAooooAKKKKACiiigCG5/1YPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8amuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGgCEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/3m7TPxv7bdx9Mff57Y+vH+8aALMQwh4x8zdsdz7D/Pr1p9MiGEPGPmbtjufYf59etPoAKKKKACiiigAooooAKrXX/HxZ/8fH+uP+q+7/q3/wBZ/s/+zbas1Wuv+Piz/wCPj/XH/Vfd/wBW/wDrP9n/ANm20AWaKKKAGTHEEhzjCnnOO31H8xVZ+N/bbuPpj7/PbH14/wB41ZmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGgCG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8aAJoeJHHTvj/gTdv8A634mpqhh4kcdO+P+BN2/+t+JqagAooooA5/x/wD8k18Tf9gi6/8ARLV5j4Pi1V/iBBBod5Z2NwmmXJb7ZaNOgUS26ECJZISpBQLnauPLKYTZ9ntfZtQsbbVNNudPvo/NtbuF4Jo9xXejAqwyMEZBPI5rH0HwNoHhq9+16PazxTCEwAy3s8wVCIxgLI7AcQxDIGcIo6DFexhcbSo4SpRlfmd7dtVbXX9DOUW5Jmbqt34x0GC1vLzVtDvLd9Qs7WWGLR5oXZZrmOElXN0wBAkyMqeldlXgnxzPi7wc1vP4QupJtK13UIv+JeLaOT7JqCyxzRvAANxMjQsxTDKWMhOWkGPYPCGjX2h+G4LfWdSuNT1SX9/fXM07SK07YLiMEAJGDwqKqgADjJJPjmht0yY4gkOcYU85x2+o/mKfTJjiCQ5xhTznHb6j+YoArPxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/AHTZfjf227j6Y+/z2x9eP941W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6QCy/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/wCt+JqF+N/bbuPpj7/PbH14/wB41NDxI46d8f8AAm7f/W/E0ATVBYNv062bduzEp3bt2eBznc2fruP1PWp6gsG36dbNu3ZiU7t27PA5zubP13H6nrUP418/0M3/ABF6P9CeiiirNAooooAK5vx5/wAi7a/9hrSv/Thb10lc348/5F21/wCw1pX/AKcLegDpKpvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP8AeNAEN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/AHqmfjf227j6Y+/z2x9eP940APQfvwMdGJxjpy/PT9cD6mrNVkH78DHRicY6cvz0/XA+pqzQAUUUUAFFFFABRRRQAUUUUAU3439tu4+mPv8APbH14/3jQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/z2x9eP8AeND8b+23cfTH3+e2Prx/vGgCtYtu0u3bdu/cht27PVW5zuPX13c/3261cQfvwMdGJxjpy/PT9cD6mqdi27S7dt279yG3bs9VbnO49fXdz/fbrVxB+/Ax0YnGOnL89P1wPqaALNFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqtcH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/z2x9eP941DC+6GQ7922SXnfnbh5B13tj06rjp8v3QATPxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP941coAKKKKACiiigAooooAKKKKAK1wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGn3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aAK0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xoAuUUUUAFFFFABRRRQAUUUUAFQ3P8AqwfTJz6fKe/b8x9amqG5/wBWD6ZOfT5T37fmPrQBC/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP8AebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95uwBM/G/tt3H0x9/ntj68f7xqzEMIeMfM3bHc+w/z69arPxv7bdx9Mff57Y+vH+8asxDCHjHzN2x3PsP8APr1oAfRRRQAUUUUAFFFFABRRRQBDc/6sH0yc+nynv2/MfWoX439tu4+mPv8APbH14/3jU1z/AKsH0yc+nynv2/MfWoX439tu4+mPv89sfXj/AHjQBWnbbqka7tv7mZtu7H8XXG4evXb3++M4ay/G/tt3H0x9/ntj68f7xqtO23VI13bf3Mzbd2P4uuNw9eu3v98Zw1l+N/bbuPpj7/PbH14/3jQBZiGEPGPmbtjufYf59etPpkQwh4x8zdsdz7D/AD69afQAUUUUAFFFFABRRRQAUyY4gkOcYU85x2+o/mKfTJjiCQ5xhTznHb6j+YoArPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23LM/G/tt3H0x9/ntj68f7xqG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcoBM/G/tt3H0x9/ntj68f7xqaHiRx074/wCBN2/+t+JqF+N/bbuPpj7/AD2x9eP941NDxI46d8f8Cbt/9b8TQBNRRRQAUUUUAFFFFABRRRQAyY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aszHEEhzjCnnOO31H8xVZ+N/bbuPpj7/PbH14/3jQBW1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGq2pN5dvndsxMnO7bjMhH95cZ6dRnp8/3TZfjf227j6Y+/z2x9eP940ATQ8SOOnfH/Am7f8A1vxNTVDDxI46d8f8Cbt/9b8TU1ABRRRQAUUUUAFFFFABRRRQBTfjf227j6Y+/wA9sfXj/eNQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP96gCZ+N/bbuPpj7/PbH14/wB409B+/Ax0YnGOnL89P1wPqaY/G/tt3H0x9/ntj68f7xp6D9+BjoxOMdOX56frgfU0AWaKKKACiiigAooooAKKKKACqb8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv89sfXj/eNAA/G/tt3H0x9/ntj68f7xqtYtu0u3bdu/cht27PVW5zuPX13c/3261Zfjf227j6Y+/z2x9eP941WsW3aXbtu3fuQ27dnqrc53Hr67uf77daALiD9+BjoxOMdOX56frgfU1Zqsg/fgY6MTjHTl+en64H1NWaACiiigAooooAKKKKACiiigCtcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xp9wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGgCGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/PbH14/wB41DC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xoAuUUUUAFFFFABRRRQAUUUUAFVrg/O3P3Vz16cNz14+vy/XtVmq1wfnbn7q569OG568fX5fr2oAY/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGq0DZuL8bvuTHjd9z93n+98vXPROuec7mALL8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv89sfXj/AHjVygAooooAKKKKACiiigAooooAhuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGprn/AFYPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8aAIScXs65xtjDYz93Jl5xnjPrhc/wB5u0z8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/3m7TPxv7bdx9Mff57Y+vH+8aALMQwh4x8zdsdz7D/Pr1p9MiGEPGPmbtjufYf59etPoAKKKKACiiigAooooAKrXX/HxZ/wDHx/rj/qvu/wCrf/Wf7P8A7NtqzVa6/wCPiz/4+P8AXH/Vfd/1b/6z/Z/9m20AWaKKKAGTHEEhzjCnnOO31H8xVZ+N/bbuPpj7/PbH14/3jVmY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aAIbl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23LM/G/tt3H0x9/ntj68f7xoAmh4kcdO+P8AgTdv/rfiamqGHiRx074/4E3b/wCt+JqagAooooAKKKKAOO+KriP4d3Uhfy9l5Ytv37NuLuE53b49uOud6Y/vL1Hl/m30X39b1weX97zdZuhjb13ZkT/nk+7Pl9Js+ViT7B7D450XUNf8IXOn6M8Ed801vNC1xLJGmY50k5aP514Q8rg56Eda8+/4V14xT/Uw6Gu3/V/8TGZduPu/ct1xjZB93bjZ8mzZbfZvq8oxFGnhXGcknzPd20tH/gmFRNyOf82+i+/reuDy/vebrN0Mbeu7Mif88n3Z8vpNnysSfYDzb6L7+t64PL+95us3Qxt67syJ/wA8n3Z8vpNnysSfYOg/4V14xT/Uw6Gu3/V/8TGZduPu/ct1xjZB93bjZ8mzZbfZkf4eeMIY2aKHQ1EYyn/EylXbj7v3YFxjZD93bjZ8uzZbfZvV+t4f/n4vvRHK+xz268hxv1nWx5RJPmaxdDBH3i2ZEx/qpN2fL/5b58rEv2A3XkON+s62PKJJ8zWLoYI+8WzImP8AVSbs+X/y3z5WJfsG83gHxfFu8mHRF8sZT/iYzLtxnb92BduPKh5XYBs+Qpstvs0Vz4H8W2UZdINEUIyrH/xMpI9pLbU6QJtwUh+7t+5+72lLYWx9bw//AD8X3oOWXYxt15DjfrOtjyiSfM1i6GCPvFsyJj/VSbs+X/y3z5WJfsCh72AYOta4ojOW8zWLodPvbsyJ/wA8n3Z8vpPnysS/YN1vAPi+Ld5MOiL5Yyn/ABMZl24zt+7Au3HlQ8rsA2fIU2W32Zy/D3xgHKwQ6GhjHyZ1GZduCQv3LdSMeXD93bjZ8mzZbfZj63h/+fi+9ByvscrrFzqlrod9JBrviBJ4baRkP9r3ZYMqnqCc5zC+coOk2VjxILH2Gw8faQ+nWzfZfEDZiU7v+Ed1Bs8DnPlNn67j9T1rgtQ+Fvi6+025svK0OOOeF4QftznaCCF+X7Nt42w8AADZ8oUJbC273xP4puvCHhm017+zrjVdLgizqCWaiSeJNmROpMmGVSMMMk4ffuwh3fP51WpVfZKnJNrmvb/t236hBNVNe3+RvaPrFlr2mJf6Y8j27vJH+9heF1ZHZHVkcBlIZWBBA6Veryn4TfESDxVfahpHhzT5Lmxs9Qv7q91OeQRIqz3U0tuIo8F3LBjncE27T1OAfVq+fOoKKKKACub8ef8AIu2v/Ya0r/04W9dJXN+PP+Rdtf8AsNaV/wCnC3oA6Sqb8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv89sfXj/AHjQBDfHZZXLZ2bY3bOdu3h+c5XH1yn+9Uz8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/wB6pn439tu4+mPv89sfXj/eNAD0H78DHRicY6cvz0/XA+pqzVZB+/Ax0YnGOnL89P1wPqas0AFFFFABRRRQAUUUUAFFFFAFN+N/bbuPpj7/AD2x9eP940Pxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/AHjQ/G/tt3H0x9/ntj68f7xoArWLbtLt23bv3Ibduz1Vuc7j19d3P99utXEH78DHRicY6cvz0/XA+pqnYtu0u3bdu/cht27PVW5zuPX13c/3261cQfvwMdGJxjpy/PT9cD6mgCzRRRQAUUUUAFFFFABRRRQAVWuD87c/dXPXpw3PXj6/L9e1WarXB+dufurnr04bnrx9fl+vagBj8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv89sfXj/eNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90AEz8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv89sfXj/eNXKACiiigAooooAKKKKACiiigCtcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xp9wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGgCtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGq0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8aALlFFFABRRRQAUUUUAFFFFABUNz/AKsH0yc+nynv2/MfWpqhuf8AVg+mTn0+U9+35j60AQvxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/AHm7TPxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/ebsATPxv7bdx9Mff57Y+vH+8asxDCHjHzN2x3PsP8+vWqz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/AD69aAH0UUUAFFFFABRRRQAUUUUAQ3P+rB9MnPp8p79vzH1qF+N/bbuPpj7/AD2x9eP941Nc/wCrB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/wB40AVp226pGu7b+5mbbux/F1xuHr129/vjOGsvxv7bdx9Mff57Y+vH+8arTtt1SNd239zM23dj+LrjcPXrt7/fGcNZfjf227j6Y+/z2x9eP940AWYhhDxj5m7Y7n2H+fXrT6ZEMIeMfM3bHc+w/wA+vWn0AFFFFABRRRQAUUUUAFMmOIJDnGFPOcdvqP5in0yY4gkOcYU85x2+o/mKAKz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23KATPxv7bdx9Mff57Y+vH+8amh4kcdO+P8AgTdv/rfiahfjf227j6Y+/wA9sfXj/eNTQ8SOOnfH/Am7f/W/E0ATUUUUAFFFFABRRRQAUUUUAMmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGrMxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP940AVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP902X439tu4+mPv89sfXj/eNAE0PEjjp3x/wJu3/ANb8TU1Qw8SOOnfH/Am7f/W/E1NQAUUUUAFFFFABRRRQAUUUUAU3439tu4+mPv8APbH14/3jUN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eoAmfjf227j6Y+/z2x9eP8AeNPQfvwMdGJxjpy/PT9cD6mmPxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NAFmiiigAooooAKKKKACiiigAqm/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jQAPxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P99utWX439tu4+mPv89sfXj/eNVrFt2l27bt37kNu3Z6q3Odx6+u7n++3WgC4g/fgY6MTjHTl+en64H1NWarIP34GOjE4x05fnp+uB9TVmgAooooAKKKKACiiigAooooArXB+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8afcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xoAhhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/z2x9eP8AeNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90TPxv7bdx9Mff57Y+vH+8aALlFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqtcH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5gCy/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/wB41coAKKKKACiiigAooooAKKKKAIbn/Vg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xqa5/wBWD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGgCEnF7OucbYw2M/dyZecZ4z64XP8AebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGgCzEMIeMfM3bHc+w/z69afTIhhDxj5m7Y7n2H+fXrT6ACiiigAooooAKKKKACq11/x8Wf8Ax8f64/6r7v8Aq3/1n+z/AOzbas1Wuv8Aj4s/+Pj/AFx/1X3f9W/+s/2f/ZttAFmiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP941ZmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGgCG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8aAJoeJHHTvj/AIE3b/634mpqhh4kcdO+P+BN2/8ArfiamoAKKKKACiiigAooooAKZMcQSHOMKec47fUfzFPpkxxBIc4wp5zjt9R/MUAVn439tu4+mPv89sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP90gFl+N/bbuPpj7/AD2x9eP941NDxI46d8f8Cbt/9b8TUL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv/AK34mgCaqcMEF/oaQXkcd1b3FuEljlAkSVWXBDZLBgQecls+pq5UFg2/TrZt27MSndu3Z4HOdzZ+u4/U9ah/Gvn+hm/4i9H+h4h4K1pvhlo2oeH9C0GC7t7fUrwtdXeqPDJOVllRWYGEouEt1XcCEO134Ec5i6WT4sazHvz4Ysfk3Z3au6dPM67rcbf9Wc7sbfn3bfJuPK4O51jTbXX9Zhl1G0gnXWb7KNOsbBvtZIPVCDnyjncOiHzB5YksY49f0f5PK1axX7uzbcouP9XtxzHtx+5x/q8bU/1PlD+zv0FZThbfwfxl/mY+0l3PUdD+JOoap4nsdJvdBgtUvJnh86K9kkKFUmblGgTGfIIwxU5LLjfFKkfoFfPPhyTR/EHjjw5p8V+kivcysBYXjQyqos5D8rxBXQY8oceVwFQrhRb2ne+LtE0ix8H+KpdK1XxBFqmkaZNcAN4g1DdG3ks8cgDTYZSVODypKOvVWA+cznC08LWhGnHlvG9te7XW/Y2pyclqek1zfjz/AJF21/7DWlf+nC3rbg1Kxub+6sba8t5ruz2fabeOVWkg3jK71ByuRyM9RWJ48/5F21/7DWlf+nC3rxDQ6Sqb8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv89sfXj/AHjQBDfHZZXLZ2bY3bOdu3h+c5XH1yn+9Uz8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/wB6pn439tu4+mPv89sfXj/eNAD0H78DHRicY6cvz0/XA+pqzVZB+/Ax0YnGOnL89P1wPqas0AFFFFABRRRQAUUUUAFFFFAFN+N/bbuPpj7/AD2x9eP940Pxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/AHjQ/G/tt3H0x9/ntj68f7xoArWLbtLt23bv3Ibduz1Vuc7j19d3P99utXEH78DHRicY6cvz0/XA+pqnYtu0u3bdu/cht27PVW5zuPX13c/3261cQfvwMdGJxjpy/PT9cD6mgCzRRRQAUUUUAFFFFABRRRQAVWuD87c/dXPXpw3PXj6/L9e1WarXB+dufurnr04bnrx9fl+vagBj8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv89sfXj/eNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90AEz8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv89sfXj/eNXKACiiigAooooAKKKKACiiigCtcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xp9wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGgCtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGq0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8aALlFFFABRRRQAUUUUAFFFFABUNz/AKsH0yc+nynv2/MfWpqhuf8AVg+mTn0+U9+35j60AQvxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/AHm7TPxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/ebsATPxv7bdx9Mff57Y+vH+8asxDCHjHzN2x3PsP8+vWqz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/AD69aAH0UUUAFFFFABRRRQAUUUUAQ3P+rB9MnPp8p79vzH1qF+N/bbuPpj7/AD2x9eP941Nc/wCrB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/wB40AVp226pGu7b+5mbbux/F1xuHr129/vjOGsvxv7bdx9Mff57Y+vH+8arTtt1SNd239zM23dj+LrjcPXrt7/fGcNZfjf227j6Y+/z2x9eP940AWYhhDxj5m7Y7n2H+fXrT6ZEMIeMfM3bHc+w/wA+vWn0AFFFFABRRRQAUUUUAFMmOIJDnGFPOcdvqP5in0yY4gkOcYU85x2+o/mKAKz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23KATPxv7bdx9Mff57Y+vH+8amh4kcdO+P8AgTdv/rfiahfjf227j6Y+/wA9sfXj/eNTQ8SOOnfH/Am7f/W/E0ATUUUUAFFFFABRRRQAUUUUAMmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGrMxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP940AVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP902X439tu4+mPv89sfXj/eNAE0PEjjp3x/wJu3/ANb8TU1Qw8SOOnfH/Am7f/W/E1NQAUUUUAFFFFABRRRQAUUUUAU3439tu4+mPv8APbH14/3jUN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eoAmfjf227j6Y+/z2x9eP8AeNPQfvwMdGJxjpy/PT9cD6mmPxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NAFmiiigAooooAKKKKACiiigAqm/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jQAPxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P99utWX439tu4+mPv89sfXj/eNVrFt2l27bt37kNu3Z6q3Odx6+u7n++3WgC4g/fgY6MTjHTl+en64H1NWarIP34GOjE4x05fnp+uB9TVmgAooooAKKKKACiiigAooooArXB+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8afcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xoAhhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/z2x9eP8AeNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90TPxv7bdx9Mff57Y+vH+8aALlFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqtcH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5gCy/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/wB41coAKKKKACiiigAooooAKKKKAIbn/Vg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xqa5/wBWD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGgCEnF7OucbYw2M/dyZecZ4z64XP8AebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGgCzEMIeMfM3bHc+w/z69afTIhhDxj5m7Y7n2H+fXrT6ACiiigAooooAKKKKACq11/x8Wf8Ax8f64/6r7v8Aq3/1n+z/AOzbas1Wuv8Aj4s/+Pj/AFx/1X3f9W/+s/2f/ZttAFmiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP941ZmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGgCG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8aAJoeJHHTvj/AIE3b/634mpqhh4kcdO+P+BN2/8ArfiamoAKKKKACiiigAooooAKZMcQSHOMKec47fUfzFPpkxxBIc4wp5zjt9R/MUAVn439tu4+mPv89sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP90gFl+N/bbuPpj7/AD2x9eP941NDxI46d8f8Cbt/9b8TUL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv/AK34mgCaoLBt+nWzbt2YlO7duzwOc7mz9dx+p61PUFg2/TrZt27MSndu3Z4HOdzZ+u4/U9ah/Gvn+hm/4i9H+hPRRRVmgV5L+0D4GOveCJ/EOjp5Ot6PC7GeE7JJrMqwmhLbh8uxmbBzwGUD5zn1quf8f/8AJNfE3/YIuv8A0S1a0aaqVYwfVpfeJuyuY/wtTQNI8LW2h6b4h03WdW2NeanNbXsdxJcXDkGWVmGGYbmChmGdoQE5rU8ef8i7a/8AYa0r/wBOFvXBfDr5PiVFF93bpF1+7+7txNbJ935cY2bP9WuNmz5Nn2a273x5/wAi7a/9hrSv/Thb115hhYYWqoQd1a+pMJcyudJVN+N/bbuPpj7/AD2x9eP941cqm/G/tt3H0x9/ntj68f7xrzyyG+OyyuWzs2xu2c7dvD85yuPrlP8AeqZ+N/bbuPpj7/PbH14/3jUN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8aAHoP34GOjE4x05fnp+uB9TVmqyD9+BjoxOMdOX56frgfU1ZoAKKKKACiiigAooooAKKKKAKb8b+23cfTH3+e2Prx/vGh+N/bbuPpj7/PbH14/wB40Pxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/eNAFaxbdpdu27d+5Dbt2eqtzncevru5/vt1q4g/fgY6MTjHTl+en64H1NU7Ft2l27bt37kNu3Z6q3Odx6+u7n++3WriD9+BjoxOMdOX56frgfU0AWaKKKACiiigAooooAKKKKACq1wfnbn7q569OG568fX5fr2qzVa4Pztz91c9enDc9ePr8v17UAMfjf227j6Y+/z2x9eP8AeNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90TPxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7oAJn439tu4+mPv89sfXj/eNXKpvxv7bdx9Mff57Y+vH+8auUAFFFFABRRRQAUUUUAFFFFAFa4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/AD2x9eP940+4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/3jQBWgbNxfjd9yY8bvufu8/3vl656J1zznc1l+N/bbuPpj7/PbH14/wB41WgbNxfjd9yY8bvufu8/3vl656J1zznc1l+N/bbuPpj7/PbH14/3jQBcooooAKKKKACiiigAooooAKhuf9WD6ZOfT5T37fmPrU1Q3P8AqwfTJz6fKe/b8x9aAIX439tu4+mPv89sfXj/AHjUJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv89sfXj/eNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2AJn439tu4+mPv89sfXj/eNWYhhDxj5m7Y7n2H+fXrVZ+N/bbuPpj7/AD2x9eP941ZiGEPGPmbtjufYf59etAD6KKKACiiigAooooAKKKKAIbn/AFYPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8amuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGgCtO23VI13bf3Mzbd2P4uuNw9eu3v98Zw1l+N/bbuPpj7/AD2x9eP941Wnbbqka7tv7mZtu7H8XXG4evXb3++M4ay/G/tt3H0x9/ntj68f7xoAsxDCHjHzN2x3PsP8+vWn0yIYQ8Y+Zu2O59h/n160+gAooooAKKKKACiiigApkxxBIc4wp5zjt9R/MU+mTHEEhzjCnnOO31H8xQBWfjf227j6Y+/z2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/AD2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuUAmfjf227j6Y+/z2x9eP941NDxI46d8f8Cbt/8AW/E1C/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/634mgCaiiigAooooAKKKKACiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/wA9sfXj/eNWZjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xoArak3l2+d2zEyc7tuMyEf3lxnp1Genz/dNl+N/bbuPpj7/PbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8aAJoeJHHTvj/gTdv8A634mpqhh4kcdO+P+BN2/+t+JqagAooooAKKKKACiiigAooooApvxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eqZ+N/bbuPpj7/PbH14/wB41DfHZZXLZ2bY3bOdu3h+c5XH1yn+9QBM/G/tt3H0x9/ntj68f7xp6D9+BjoxOMdOX56frgfU0x+N/bbuPpj7/PbH14/3jT0H78DHRicY6cvz0/XA+poAs0UUUAFFFFABRRRQAUUUUAFU3439tu4+mPv89sfXj/eNXKpvxv7bdx9Mff57Y+vH+8aAB+N/bbuPpj7/AD2x9eP941WsW3aXbtu3fuQ27dnqrc53Hr67uf77dasvxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P99utAFxB+/Ax0YnGOnL89P1wPqas1WQfvwMdGJxjpy/PT9cD6mrNABRRRQAUUUUAFFFFABRRRQBWuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/wA9sfXj/eNPuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/z2x9eP940AQwvuhkO/dtkl53524eQdd7Y9Oq46fL90TPxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/wA9sfXj/eNAFyiiigAooooAKKKKACiiigAqtcH525+6uevThuevH1+X69qs1WuD87c/dXPXpw3PXj6/L9e1ADH439tu4+mPv89sfXj/AHjVaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzWX439tu4+mPv89sfXj/eNVoGzcX43fcmPG77n7vP975eueidc853MAWX439tu4+mPv89sfXj/AHjVyqb8b+23cfTH3+e2Prx/vGrlABRRRQAUUUUAFFFFABRRRQBDc/6sH0yc+nynv2/MfWoX439tu4+mPv8APbH14/3jU1z/AKsH0yc+nynv2/MfWoX439tu4+mPv89sfXj/AHjQBCTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/PbH14/3jUJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv89sfXj/eNAFmIYQ8Y+Zu2O59h/n160+mRDCHjHzN2x3PsP8+vWn0AFFFFABRRRQAUUUUAFVrr/j4s/wDj4/1x/wBV93/Vv/rP9n/2bbVmq11/x8Wf/Hx/rj/qvu/6t/8AWf7P/s22gCzRRRQAyY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aszHEEhzjCnnOO31H8xVZ+N/bbuPpj7/PbH14/3jQBDcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/AD2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/PbH14/3jQBNDxI46d8f8Cbt/8AW/E1NUMPEjjp3x/wJu3/ANb8TU1ABRRRQAUUUUAFFFFABTJjiCQ5xhTznHb6j+Yp9MmOIJDnGFPOcdvqP5igCs/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP902X439tu4+mPv8APbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7pALL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv/rfiahfjf227j6Y+/z2x9eP941NDxI46d8f8Cbt/wDW/E0ATVBYNv062bduzEp3bt2eBznc2fruP1PWp6gsG36dbNu3ZiU7t27PA5zubP13H6nrUP418/0M3/EXo/0J6KKKs0CqesaZDrWh32lXTSJBfW0ltI0ZAYK6lSQSCM4PoauUVUZOMlKO6A5Pw38PbLwzrh1SDVNSu5fsz2yxXBhESKzIxKpHGgBAjRR6IiIPlRQOQ+JHxItfDl0ug+L7a4sc6nZXtjqSW5a2ureK8t5XA2lmEiLvDKRzsDDHmKlet18QfGLxz4g8ReNNY0XWb2O6sdK1a6jskNrErwqsjIFEiqHxgDIJ52gnJANaVq9SvLnqO7EklsfYnhDXrrxP4bg1m503+zYb399ZxNOJZHt2wY5HwMIzKc7AWwCPmzkC+/G/tt3H0x9/ntj68f7xr4x/4aD+J3/Qzf8Akhbf/G6Yfj78Szn/AIqXH0sLYY68j93weTzWIz7Lvjssrls7NsbtnO3bw/Ocrj65T/eqZ+N/bbuPpj7/AD2x9eP9418WSfHv4lSIyN4lIDAj5bK3UjOckER5B5PI5px+PvxLOf8AipcfSwthjryP3fB5PNAH2og/fgY6MTjHTl+en64H1NWa+Ih8fviYGyPEgznI/wBAtuDzz/q+vJp//DQfxO/6Gb/yQtv/AI3QB9tUV8S/8NB/E7/oZv8AyQtv/jdH/DQfxO/6Gb/yQtv/AI3QB9tUV8S/8NB/E7/oZv8AyQtv/jdH/DQfxO/6Gb/yQtv/AI3QB9tUV8S/8NB/E7/oZv8AyQtv/jdH/DQfxO/6Gb/yQtv/AI3QB9tUV8S/8NB/E7/oZv8AyQtv/jdH/DQfxO/6Gb/yQtv/AI3QB9nPxv7bdx9Mff57Y+vH+8aH439tu4+mPv8APbH14/3jXxcfj78Szn/ipcfSwthjryP3fB5PNB+PvxLOf+Klx9LC2GOvI/d8Hk80AfZFi27S7dt279yG3bs9VbnO49fXdz/fbrVxB+/Ax0YnGOnL89P1wPqa+KI/j18So4ljXxK21VwCbK3J785Mec8nnqfWnj4/fEwNkeJBnOR/oFtweef9X15NAH27RXxL/wANB/E7/oZv/JC2/wDjdH/DQfxO/wChm/8AJC2/+N0AfbVFfEv/AA0H8Tv+hm/8kLb/AON0f8NB/E7/AKGb/wAkLb/43QB9tUV8S/8ADQfxO/6Gb/yQtv8A43R/w0H8Tv8AoZv/ACQtv/jdAH21RXxL/wANB/E7/oZv/JC2/wDjdH/DQfxO/wChm/8AJC2/+N0AfbVVrg/O3P3Vz16cNz14+vy/XtXxd/w0H8Tv+hm/8kLb/wCN0xvj/wDExzlvExzj/nxtuOvT93weTzQB9ovxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7o+ND8ffiWc/8VLj6WFsMdeR+74PJ5pq/Hv4lqCP+Emc5JOWs7ckEkngmPjqenQcdAKAPtN+N/bbuPpj7/PbH14/3jVyviI/H34lnP8AxUuPpYWwx15H7vg8nmn/APDQfxO/6Gb/AMkLb/43QB9tUV8S/wDDQfxO/wChm/8AJC2/+N0f8NB/E7/oZv8AyQtv/jdAH21RXxL/AMNB/E7/AKGb/wAkLb/43R/w0H8Tv+hm/wDJC2/+N0AfbVFfEv8Aw0H8Tv8AoZv/ACQtv/jdH/DQfxO/6Gb/AMkLb/43QB9tUV80/BT42a5rPjS7t/iH4rs49MXT3eI3i29qnneZGBhwq5O0vxn1OOK9y/4WP4I/6HLw/wD+DSD/AOKoA27g/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/eNc/P8RfBRf5fGOgnjjGqQ9cN/t8f+O/XtTG+Ingrnb4w0Hq2ManD1+f/AGh69eP940AbUDZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8a5WL4heDRNdFvF+hBWmJjzqkP9wjI/ecc+yfj95p2+Ingrnb4w0Hq2ManD1+f/aHr14/3jQB19Fc/bePvB95dRWtn4s0Oe4mcRxRRalCzyMTgKoDZJJOABXQUAFFFFABRRRQAUUUUAFQ3P+rB9MnPp8p79vzH1qaobn/Vg+mTn0+U9+35j60AQvxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/ebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95uwBM/G/tt3H0x9/ntj68f7xqzEMIeMfM3bHc+w/wA+vWqz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/Pr1oAfRRRQAUUUUAFFFFABRRRQBDc/wCrB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/wB41Nc/6sH0yc+nynv2/MfWoX439tu4+mPv89sfXj/eNAFadtuqRru2/uZm27sfxdcbh69dvf74zhrL8b+23cfTH3+e2Prx/vGq07bdUjXdt/czNt3Y/i643D167e/3xnDWX439tu4+mPv89sfXj/eNAFmIYQ8Y+Zu2O59h/n160+mRDCHjHzN2x3PsP8+vWn0AFFFFABRRRQAUUUUAFMmOIJDnGFPOcdvqP5in0yY4gkOcYU85x2+o/mKAKz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23KATPxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/8Arfiahfjf227j6Y+/z2x9eP8AeNTQ8SOOnfH/AAJu3/1vxNAE1FFFABRRRQAUUUUAFFFFADJjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xqzMcQSHOMKec47fUfzFVn439tu4+mPv89sfXj/eNAFbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/dNl+N/bbuPpj7/AD2x9eP940ATQ8SOOnfH/Am7f/W/E1NUMPEjjp3x/wACbt/9b8TU1ABRRRQAUUUUAFFFFABRRRQBTfjf227j6Y+/z2x9eP8AeNQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP8AeoAmfjf227j6Y+/z2x9eP9409B+/Ax0YnGOnL89P1wPqaY/G/tt3H0x9/ntj68f7xp6D9+BjoxOMdOX56frgfU0AWaKKKACiiigAooooAKKKKACqb8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv8APbH14/3jQAPxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P8AfbrVl+N/bbuPpj7/AD2x9eP941WsW3aXbtu3fuQ27dnqrc53Hr67uf77daALiD9+BjoxOMdOX56frgfU1Zqsg/fgY6MTjHTl+en64H1NWaACiiigAooooAKKKKACiiigCtcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xp9wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGgCGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/PbH14/3jUML7oZDv3bZJed+duHkHXe2PTquOny/dEz8b+23cfTH3+e2Prx/vGgC5RRRQAUUUUAFFFFABRRRQAVWuD87c/dXPXpw3PXj6/L9e1WarXB+dufurnr04bnrx9fl+vagBj8b+23cfTH3+e2Prx/vGq0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuYAsvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP941coAKKKKACiiigAooooAKKKKAIbn/AFYPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8amuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGgCEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/3m7TPxv7bdx9Mff57Y+vH+8aALMQwh4x8zdsdz7D/AD69afTIhhDxj5m7Y7n2H+fXrT6ACiiigAooooAKKKKACq11/wAfFn/x8f64/wCq+7/q3/1n+z/7NtqzVa6/4+LP/j4/1x/1X3f9W/8ArP8AZ/8AZttAFmiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/wA9sfXj/eNWZjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xoAhuX8uaIb9mZG437c/JKem9c9M9D0z23LM/G/tt3H0x9/ntj68f7xqG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGgCaHiRx074/4E3b/wCt+JqaoYeJHHTvj/gTdv8A634mpqACiiigAooooAKKKKACmTHEEhzjCnnOO31H8xT6ZMcQSHOMKec47fUfzFAFZ+N/bbuPpj7/AD2x9eP941W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGq2pN5dvndsxMnO7bjMhH95cZ6dRnp8/3SAWX439tu4+mPv89sfXj/AHjU0PEjjp3x/wACbt/9b8TUL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv8A634mgCaoLBt+nWzbt2YlO7duzwOc7mz9dx+p61PUFg2/TrZt27MSndu3Z4HOdzZ+u4/U9ah/Gvn+hm/4i9H+hPRRRVmgUUUUAFeJfFL9ni18Z+JIdb8M3VvpFzdTD+1EkQmOQH70yKP+WnqvAc8kqclvbay/Emv2vhjQZtWv0keCF40ZY2RTl5FjHLsqgZYZLMABk1dOEqk1CCu3ogempB4Q8IaP4H8NwaJ4ft/Jtovmd25knc43SO38THA9gAAAAABffjf227j6Y+/z2x9eP941xf8Awt2xH3/DmuR4+95otU2eu7M424w+7ONvkzZx5MmyufitZ/xeHdbi5OfM+yp5f3slszjbj5933Svkz7j+5k29/wDZeM/k/Ff5kc8Ttr47LK5bOzbG7Zzt28PznK4+uU/3qmfjf227j6Y+/wA9sfXj/eNcBP8AFO0khkT/AIR7W4CwYbpPsyeUSGyW/fqVxl93KlfJnyw8mTa8/Faz/i8O63Fyc+Z9lTy/vZLZnG3Hz7vulfJn3H9zJtP7Lxn8n4r/ADDnid+g/fgY6MTjHTl+en64H1NWa84X4sWSyBpPDmtxgMSwk+yp5f3slszDbj592cFfJn3H9zJtn/4W7Yj7/hzXI8fe80WqbPXdmcbcYfdnG3yZs48mTYf2XjP5PxX+Yc8T0CivP/8AhbtiPv8AhzXI8fe80WqbPXdmcbcYfdnG3yZs48mTYf8AC3bEff8ADmuR4+95otU2eu7M424w+7ONvkzZx5Mmw/svGfyfiv8AMOeJ6BRXn/8Awt2xH3/DmuR4+95otU2eu7M424w+7ONvkzZx5Mmw/wCFu2I+/wCHNcjx97zRaps9d2Zxtxh92cbfJmzjyZNh/ZeM/k/Ff5hzxPQKK8//AOFu2I+/4c1yPH3vNFqmz13ZnG3GH3Zxt8mbOPJk2XNG+JtlrGvWWlf2HrNnLeO0aSXMcIRGWNnKvtkYqf3ci4I+/HIv3o3CzLLcXGLk4aLXddPmHPE7SiiivPLKb8b+23cfTH3+e2Prx/vGh+N/bbuPpj7/AD2x9eP940Pxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/AHjQBWsW3aXbtu3fuQ27dnqrc53Hr67uf77dauIP34GOjE4x05fnp+uB9TVOxbdpdu27d+5Dbt2eqtzncevru5/vt1q4g/fgY6MTjHTl+en64H1NAFmiiigAooooAKKKKACiiigAqtcH525+6uevThuevH1+X69qs1WuD87c/dXPXpw3PXj6/L9e1ADH439tu4+mPv8APbH14/3jUML7oZDv3bZJed+duHkHXe2PTquOny/dEz8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6ACZ+N/bbuPpj7/PbH14/wB41cqm/G/tt3H0x9/ntj68f7xq5QAUUUUAFFFFABXnfxb+EmnfEzRg8Zjs9etUIs70jhh18qTHJQknnkqTkZyyt6JRQB538JPhJp3wz0YvIY7zXrpALy9A4UdfKjzyEBA54LEZOMKq+iUUUAVrg/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/AHjT7g/O3P3Vz16cNz14+vy/XtTH439tu4+mPv8APbH14/3jQBWgbNxfjd9yY8bvufu8/wB75eueidc853NZfjf227j6Y+/z2x9eP941WgbNxfjd9yY8bvufu8/3vl656J1zznc1l+N/bbuPpj7/AD2x9eP940AY/jz/AJF21/7DWlf+nC3rpK5vx5/yLtr/ANhrSv8A04W9dJQAUUUUAFFFFABRRRQAVDc/6sH0yc+nynv2/MfWpqhuf9WD6ZOfT5T37fmPrQBC/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/3m7AEz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/AD69arPxv7bdx9Mff57Y+vH+8asxDCHjHzN2x3PsP8+vWgB9FFFABRRRQAUUUUAFFFFAENz/AKsH0yc+nynv2/MfWoX439tu4+mPv89sfXj/AHjU1z/qwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP940AVp226pGu7b+5mbbux/F1xuHr129/vjOGsvxv7bdx9Mff57Y+vH+8arTtt1SNd239zM23dj+LrjcPXrt7/fGcNZfjf227j6Y+/z2x9eP940AWYhhDxj5m7Y7n2H+fXrT6ZEMIeMfM3bHc+w/z69afQAUUUUAFFFFABRRRQAUyY4gkOcYU85x2+o/mKfTJjiCQ5xhTznHb6j+YoArPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23LM/G/tt3H0x9/ntj68f7xqG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcoBM/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/wCt+JqF+N/bbuPpj7/PbH14/wB41NDxI46d8f8AAm7f/W/E0ATUUUUAFFFFABRRRQAUUUUAMmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGrMxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP940AVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP902X439tu4+mPv8APbH14/3jQBNDxI46d8f8Cbt/9b8TU1Qw8SOOnfH/AAJu3/1vxNTUAFFFFABRRRQAUUUUAFFFFAFN+N/bbuPpj7/PbH14/wB41DfHZZXLZ2bY3bOdu3h+c5XH1yn+9Uz8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/wB6gCZ+N/bbuPpj7/PbH14/3jT0H78DHRicY6cvz0/XA+ppj8b+23cfTH3+e2Prx/vGnoP34GOjE4x05fnp+uB9TQBZooooAKKKKACiiigAooooAKpvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/wA9sfXj/eNAA/G/tt3H0x9/ntj68f7xqtYtu0u3bdu/cht27PVW5zuPX13c/wB9utWX439tu4+mPv8APbH14/3jVaxbdpdu27d+5Dbt2eqtzncevru5/vt1oAuIP34GOjE4x05fnp+uB9TVmqyD9+BjoxOMdOX56frgfU1ZoAKKKKACiiigAooooAKKKKAK1wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGn3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aAIYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv89sfXj/eNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90TPxv7bdx9Mff57Y+vH+8aALlFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqtcH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5gCy/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jVygAooooAKKKKACiiigAooooAhuf8AVg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xqa5/1YPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8aAIScXs65xtjDYz93Jl5xnjPrhc/3m7TPxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/ebtM/G/tt3H0x9/ntj68f7xoAsxDCHjHzN2x3PsP8APr1p9MiGEPGPmbtjufYf59etPoAKKKKACiiigAooooAKrXX/AB8Wf/Hx/rj/AKr7v+rf/Wf7P/s22rNVrr/j4s/+Pj/XH/Vfd/1b/wCs/wBn/wBm20AWaKKKAGTHEEhzjCnnOO31H8xVZ+N/bbuPpj7/AD2x9eP941ZmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGgCG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8aAJoeJHHTvj/gTdv/AK34mpqhh4kcdO+P+BN2/wDrfiamoAKKKKACiiigAooooAKZMcQSHOMKec47fUfzFPpkxxBIc4wp5zjt9R/MUAVn439tu4+mPv8APbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/dIBZfjf227j6Y+/z2x9eP8AeNTQ8SOOnfH/AAJu3/1vxNQvxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/wDrfiaAJqgsG36dbNu3ZiU7t27PA5zubP13H6nrU9QWDb9Otm3bsxKd27dngc53Nn67j9T1qH8a+f6Gb/iL0f6E9FFFWaBRRRQAVx/xUk8n4d3UnmeVsu7Jt/mbNuLuHndvj249d6Y/vL1HYVXvtPs9UspLPU7SC8tZMb4LiISI+CCMqQQcEA/UV0YWqqNeFV7Raf3O4pK6aPBv9T/0y8v/AIBs2/8Afvbt8n/pnt8j/lj5H/EtP9T/ANMvL/4Bs2/9+9u3yf8Apnt8j/lj5H/Et9h/4QDwd/0Keh/+C2H/AOJqpJ4D8IDfnwrog4Of+JdCMD5/9kY6Dnj/AHjX0v8AbeH/AJZfh/mY+zZ5T/qf+mXl/wDANm3/AL97dvk/9M9vkf8ALHyP+Jaf6n/pl5f/AADZt/797dvk/wDTPb5H/LHyP+Jb6hf+BfCCWV0x8LaIu2JyT/Z8K4GH5zhcdBzlf96ppPAfhAb8+FdEHBz/AMS6EYHz/wCyMdBzx/vGj+28P/LL8P8AMPZs8p/1P/TLy/8AgGzb/wB+9u3yf+me3yP+WPkf8S0/1P8A0y8v/gGzb/3727fJ/wCme3yP+WPkf8S31lfAfhDz8HwponXkf2bD0y3+x7DsPqasf8IB4O/6FPQ//BbD/wDE0f23h/5Zfh/mHs2ePf6n/pl5f/ANm3/v3t2+T/0z2+R/yx8j/iWn+p/6ZeX/AMA2bf8Av3t2+T/0z2+R/wAsfI/4lvsP/CAeDv8AoU9D/wDBbD/8TR/wgHg7/oU9D/8ABbD/APE0f23h/wCWX4f5h7Nnj3+p/wCmXl/8A2bf+/e3b5P/AEz2+R/yx8j/AIlp/qf+mXl/8A2bf+/e3b5P/TPb5H/LHyP+Jb7D/wAIB4O/6FPQ/wDwWw//ABNH/CAeDv8AoU9D/wDBbD/8TR/beH/ll+H+YezZ49/qf+mXl/8AANm3/v3t2+T/ANM9vkf8sfI/4ls+j2M13418PW9td3Gmyi7lVbi2ij8yDFrOuAJISq58rZgqnEe3aDF5Fl61/wAIB4O/6FPQ/wDwWw//ABNWLHwh4a0u9jvNM8PaVZ3Uedk9vZRxumQQcMFBGQSPoaipnNCVOcVF3aa6dVbuCpu5y/ie11fSPB/iHU9N8f6xPd6RZTzGJodPZUlSHzVRwLYEZBU4yDhge4NegV5B+0B4d1X/AIRG78UeF7u8t7y3tTaanBDKxju7FhIrBosFWKec7BjjarSNnIXHZfDnwxdeH/DYutfb7R4m1XF1rF44HmSSnpGSCRtjU+WoXCYUkAbjXypudC/G/tt3H0x9/ntj68f7xofjf227j6Y+/wA9sfXj/eND8b+23cfTH3+e2Prx/vGh+N/bbuPpj7/PbH14/wB40AVrFt2l27bt37kNu3Z6q3Odx6+u7n++3WriD9+BjoxOMdOX56frgfU1TsW3aXbtu3fuQ27dnqrc53Hr67uf77dauIP34GOjE4x05fnp+uB9TQBZooooAKKKKACiiigAooooAKrXB+dufurnr04bnrx9fl+varNVrg/O3P3Vz16cNz14+vy/XtQAx+N/bbuPpj7/AD2x9eP941DC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fugAmfjf227j6Y+/z2x9eP8AeNXKpvxv7bdx9Mff57Y+vH+8auUAFFFFABRRRQAUUUUAFFFFAFa4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/3jT7g/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/eNAFaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzWX439tu4+mPv8APbH14/3jVaBs3F+N33Jjxu+5+7z/AHvl656J1zznc1l+N/bbuPpj7/PbH14/3jQBj+PP+Rdtf+w1pX/pwt66Sub8ef8AIu2v/Ya0r/04W9dJQAUUUUAFFFFABRRRQAVDc/6sH0yc+nynv2/MfWpqhuf9WD6ZOfT5T37fmPrQBC/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/wB5uwBM/G/tt3H0x9/ntj68f7xqzEMIeMfM3bHc+w/z69arPxv7bdx9Mff57Y+vH+8asxDCHjHzN2x3PsP8+vWgB9FFFABRRRQAUUUUAFFFFAENz/qwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP941Nc/6sH0yc+nynv2/MfWoX439tu4+mPv8APbH14/3jQBWnbbqka7tv7mZtu7H8XXG4evXb3++M4ay/G/tt3H0x9/ntj68f7xqtO23VI13bf3Mzbd2P4uuNw9eu3v8AfGcNZfjf227j6Y+/z2x9eP8AeNAFmIYQ8Y+Zu2O59h/n160+mRDCHjHzN2x3PsP8+vWn0AFFFFABRRRQAUUUUAFMmOIJDnGFPOcdvqP5in0yY4gkOcYU85x2+o/mKAKz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23KATPxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/+t+JqF+N/bbuPpj7/PbH14/3jU0PEjjp3x/wJu3/ANb8TQBNRRRQAUUUUAFFFFABRRRQAyY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aszHEEhzjCnnOO31H8xVZ+N/bbuPpj7/PbH14/wB40AVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP8AdNl+N/bbuPpj7/PbH14/3jQBNDxI46d8f8Cbt/8AW/E1NUMPEjjp3x/wJu3/ANb8TU1ABRRRQAUUUUAFFFFABRRRQBTfjf227j6Y+/z2x9eP941DfHZZXLZ2bY3bOdu3h+c5XH1yn+9Uz8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/3qAJn439tu4+mPv8APbH14/3jT0H78DHRicY6cvz0/XA+ppj8b+23cfTH3+e2Prx/vGnoP34GOjE4x05fnp+uB9TQBZooooAKKKKACiiigAooooAKpvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP940AD8b+23cfTH3+e2Prx/vGq1i27S7dt279yG3bs9VbnO49fXdz/fbrVl+N/bbuPpj7/PbH14/3jVaxbdpdu27d+5Dbt2eqtzncevru5/vt1oAuIP34GOjE4x05fnp+uB9TVmqyD9+BjoxOMdOX56frgfU1ZoAKKKKACiiigAooooAKKKKAK1wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGn3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aAIYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv8APbH14/3jUML7oZDv3bZJed+duHkHXe2PTquOny/dEz8b+23cfTH3+e2Prx/vGgC5RRRQAUUUUAFFFFABRRRQAVWuD87c/dXPXpw3PXj6/L9e1WarXB+dufurnr04bnrx9fl+vagBj8b+23cfTH3+e2Prx/vGq0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuYAsvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/wA9sfXj/eNXKACiiigAooooAKKKKACiiigCG5/1YPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8amuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGgCEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/wB5u0z8b+23cfTH3+e2Prx/vGgCzEMIeMfM3bHc+w/z69afTIhhDxj5m7Y7n2H+fXrT6ACiiigAooooAKKKKACq11/x8Wf/AB8f64/6r7v+rf8A1n+z/wCzbas1Wuv+Piz/AOPj/XH/AFX3f9W/+s/2f/ZttAFmiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP941ZmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGgCG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8aAJoeJHHTvj/gTdv/rfiamqGHiRx074/wCBN2/+t+JqagAooooAKKKKACiiigApkxxBIc4wp5zjt9R/MU+mTHEEhzjCnnOO31H8xQBWfjf227j6Y+/z2x9eP941W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGq2pN5dvndsxMnO7bjMhH95cZ6dRnp8/3SAWX439tu4+mPv89sfXj/eNTQ8SOOnfH/Am7f8A1vxNQvxv7bdx9Mff57Y+vH+8amh4kcdO+P8AgTdv/rfiaAJqgsG36dbNu3ZiU7t27PA5zubP13H6nrU9QWDb9Otm3bsxKd27dngc53Nn67j9T1qH8a+f6Gb/AIi9H+hPRRRVmgUUUUAFFFFABVN+N/bbuPpj7/PbH14/3jVyqb8b+23cfTH3+e2Prx/vGgCG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv89sfXj/eNQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xoAeg/fgY6MTjHTl+en64H1NWarIP34GOjE4x05fnp+uB9TVmgAooooAKKKKACiiigDn/H//ACTXxN/2CLr/ANEtXlPgcR6B8RUl0nw9LeTyaZdLLb6esEMgHnw5ZhI8QwH3r9wEMSuE2m3tvZtf0v8Atzw1qek+d5H2+0ltvN27vL3oV3YyM4znGRXL+EPh9eeG/EC6ne6zBfBLR7ZIoLE24G7yfmx5rLx5AAAUYBCjCRxonu4LF0qWBq0pSs3fTXXT0t95lKLckyy3ibVuc+B9eXlicz2A2/f+b/j6GPrx9TQ3ibVuc+B9eXlicz2A2/f+b/j6GPrx9TXRvxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/eNeEanK2nibVRYQbfBmuyqI8+atxYkEYb58m7Jweuc5P8AebvZTxNq3mr/AMULr+d5O3ztP4+9z/x89/Xj6mtixbdpdu27d+5Dbt2eqtzncevru5/vt1qeaF545IYp5LZ3DBZolUvETvAdQylcjqMrg993QgGbpvimS81+LSL/AMP6ppNxNay3ULXj2zJIsbRq4BimcggzJ1A7+ldBXgl38V9fX4pWXh248Nxr4ytLW40tEhmMtlJJO1pIlySB5ixBIpJGXBYKFBIJYr7vbLOtrEt5JHLcBAJZIoyiM2OSqksVBPQEnHqetAElFFFABRRRQAUUUUAFVrg/O3P3Vz16cNz14+vy/XtVmq1wfnbn7q569OG568fX5fr2oAY/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/PbH14/wB41DC+6GQ7922SXnfnbh5B13tj06rjp8v3QATPxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/wA9sfXj/eNXKACiiigAooooAKKKKACiiigCtcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xp9wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGgCtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGq0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8aAMfx5/yLtr/wBhrSv/AE4W9dJXN+PP+Rdtf+w1pX/pwt66SgAooooAKKKKACiiigAqG5/1YPpk59PlPft+Y+tTVDc/6sH0yc+nynv2/MfWgCF+N/bbuPpj7/PbH14/3jUJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv89sfXj/eNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2AJn439tu4+mPv8APbH14/3jVmIYQ8Y+Zu2O59h/n161Wfjf227j6Y+/z2x9eP8AeNWYhhDxj5m7Y7n2H+fXrQA+iiigAooooAKKKKACiiigCG5/1YPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8amuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGgCtO23VI13bf3Mzbd2P4uuNw9eu3v8AfGcNZfjf227j6Y+/z2x9eP8AeNVp226pGu7b+5mbbux/F1xuHr129/vjOGsvxv7bdx9Mff57Y+vH+8aALMQwh4x8zdsdz7D/AD69afTIhhDxj5m7Y7n2H+fXrT6ACiiigAooooAKKKKACmTHEEhzjCnnOO31H8xT6ZMcQSHOMKec47fUfzFAFZ+N/bbuPpj7/PbH14/3jUNy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv89sfXj/AHjUNy/lzRDfszI3G/bn5JT03rnpnoeme25QCZ+N/bbuPpj7/PbH14/3jU0PEjjp3x/wJu3/ANb8TUL8b+23cfTH3+e2Prx/vGpoeJHHTvj/AIE3b/634mgCaiiigAooooAKKKKACiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP8AeNWZjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xoArak3l2+d2zEyc7tuMyEf3lxnp1Genz/dNl+N/bbuPpj7/AD2x9eP941W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGgCaHiRx074/4E3b/634mpqhh4kcdO+P8AgTdv/rfiamoAKKKKACiiigAooooAKKKKAKb8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/wB6pn439tu4+mPv89sfXj/eNQ3x2WVy2dm2N2znbt4fnOVx9cp/vUATPxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NMfjf227j6Y+/wA9sfXj/eNPQfvwMdGJxjpy/PT9cD6mgCzRRRQAUUUUAFFFFABRRRQAVTfjf227j6Y+/wA9sfXj/eNXKpvxv7bdx9Mff57Y+vH+8aAB+N/bbuPpj7/PbH14/wB41WsW3aXbtu3fuQ27dnqrc53Hr67uf77dasvxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P8AfbrQBcQfvwMdGJxjpy/PT9cD6mrNVkH78DHRicY6cvz0/XA+pqzQAUUUUAFFFFABRRRQAUUUUAVrg/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/AHjT7g/O3P3Vz16cNz14+vy/XtTH439tu4+mPv8APbH14/3jQBDC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/PbH14/wB40AXKKKKACiiigAooooAKKKKACq1wfnbn7q569OG568fX5fr2qzVa4Pztz91c9enDc9ePr8v17UAMfjf227j6Y+/z2x9eP941WgbNxfjd9yY8bvufu8/3vl656J1zznc1l+N/bbuPpj7/AD2x9eP941WgbNxfjd9yY8bvufu8/wB75eueidc853MAWX439tu4+mPv89sfXj/eNXKpvxv7bdx9Mff57Y+vH+8auUAFFFFABRRRQAUUUUAFFFFAENz/AKsH0yc+nynv2/MfWoX439tu4+mPv89sfXj/AHjU1z/qwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP940AQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/z2x9eP941CTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/AD2x9eP940AWYhhDxj5m7Y7n2H+fXrT6ZEMIeMfM3bHc+w/z69afQAUUUUAFFFFABRRRQAVWuv8Aj4s/+Pj/AFx/1X3f9W/+s/2f/ZttWarXX/HxZ/8AHx/rj/qvu/6t/wDWf7P/ALNtoAs0UUUAMmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGrMxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP940AQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/z2x9eP8AeNQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/z2x9eP940ATQ8SOOnfH/Am7f8A1vxNTVDDxI46d8f8Cbt/9b8TU1ABRRRQAUUUUAFFFFABTJjiCQ5xhTznHb6j+Yp9MmOIJDnGFPOcdvqP5igCs/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP902X439tu4+mPv89sfXj/AHjVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7pALL8b+23cfTH3+e2Prx/vGpoeJHHTvj/AIE3b/634moX439tu4+mPv8APbH14/3jU0PEjjp3x/wJu3/1vxNAE1QWDb9Otm3bsxKd27dngc53Nn67j9T1qeoLBt+nWzbt2YlO7duzwOc7mz9dx+p61D+NfP8AQzf8Rej/AEJ6KKKs0CiiigAooooAKpvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP8AeNAEN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/AHqmfjf227j6Y+/z2x9eP940APQfvwMdGJxjpy/PT9cD6mrNVkH78DHRicY6cvz0/XA+pqzQAUUUUAFFFFABRRRQAUUUUAU3439tu4+mPv8APbH14/3jQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/z2x9eP8AeND8b+23cfTH3+e2Prx/vGgCtYtu0u3bdu/cht27PVW5zuPX13c/3261cQfvwMdGJxjpy/PT9cD6mqdi27S7dt279yG3bs9VbnO49fXdz/fbrVxB+/Ax0YnGOnL89P1wPqaAPNPiPs0P4l+H/EWnQWI1VtNu7fz72LzVWJJIWJVTKm1gsk3zg4AZt5WMNJHS/wCFi+MU/wBdNoa7f9Z/xLpl24+99+4XGNk/3tuNnz7Nlz9m1PivDenXNBuLSw1K7ijtrxXawtJp9jbrd0z5ZBBJjJXP8SjDRMBNFxflX0X3NE1weX93ytGuhjb024jT/nkm3Hl9IceViP7B9ll+Gw88JTlKCbd76L+Z/oc85PmZ0H/CxfGKf66bQ12/6z/iXTLtx9779wuMbJ/vbcbPn2bLn7Mf8LF8Yp/rptDXb/rP+JdMu3H3vv3C4xsn+9txs+fZsufs3P8AlX0X3NE1weX93ytGuhjb024jT/nkm3Hl9IceViP7AeVfRfc0TXB5f3fK0a6GNvTbiNP+eSbceX0hx5WI/sHd9Uw//PtfcieZ9zoP+Fi+MU/102hrt/1n/EumXbj7337hcY2T/e242fPs2XP2Y/4WL4xT/XTaGu3/AFn/ABLpl24+99+4XGNk/wB7bjZ8+zZc/Zuf8q+i+5omuDy/u+Vo10Mbem3Eaf8APJNuPL6Q48rEf2A8q+i+5omuDy/u+Vo10Mbem3Eaf88k248vpDjysR/YD6ph/wDn2vuQcz7nSWvxH8Vpqmnw6g2jNFcX1taypHYyxt+8mSNsF5sgg+dwV3fJgpuS4W39dr59TS7rUL/TrGbw/qsttJqNpHPHLpE6wmETpvD7o0Xy9kQzkBdoi/dgCOOy9HvvD/wz0vX7TSNV8L+G7K4v03WTXGn2yJdMGCtGhIyXBeP5SBneNu7Dbfns5pUqbh7OKW+3yNabb3O7qtcH525+6uevThuevH1+X69q5L4Y+IdLufB/h7Qba587UbPw/YT3MUcbMsCvCu0O4G1WPUITuI5xjmutuD87c/dXPXpw3PXj6/L9e1eAajH439tu4+mPv89sfXj/AHjUML7oZDv3bZJed+duHkHXe2PTquOny/dEz8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6ACZ+N/bbuPpj7/PbH14/3jVyqb8b+23cfTH3+e2Prx/vGrlABRRRQAUUUUAFFFFABRRRQBWuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/wA9sfXj/eNPuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/z2x9eP940AVoGzcX43fcmPG77n7vP975eueidc853NZfjf227j6Y+/z2x9eP8AeNVoGzcX43fcmPG77n7vP975eueidc853NZfjf227j6Y+/z2x9eP940AY/jz/kXbX/sNaV/6cLeukrm/Hn/Iu2v/AGGtK/8AThb10lABRRRQAUUUUAFFFFABUNz/AKsH0yc+nynv2/MfWpqhuf8AVg+mTn0+U9+35j60AQvxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/AHm7TPxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/ebsATPxv7bdx9Mff57Y+vH+8asxDCHjHzN2x3PsP8+vWqz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/AD69aAH0UUUAFFFFABRRRQAUUUUAQ3P+rB9MnPp8p79vzH1qF+N/bbuPpj7/AD2x9eP941Nc/wCrB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/wB40AVp226pGu7b+5mbbux/F1xuHr129/vjOGsvxv7bdx9Mff57Y+vH+8arTtt1SNd239zM23dj+LrjcPXrt7/fGcNZfjf227j6Y+/z2x9eP940AWYhhDxj5m7Y7n2H+fXrT6ZEMIeMfM3bHc+w/wA+vWn0AFFFFABRRRQAUUUUAFMmOIJDnGFPOcdvqP5in0yY4gkOcYU85x2+o/mKAKz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23KATPxv7bdx9Mff57Y+vH+8amh4kcdO+P8AgTdv/rfiahfjf227j6Y+/wA9sfXj/eNTQ8SOOnfH/Am7f/W/E0ATUUUUAFFFFABRRRQAUUUUAMmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGrMxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP940AVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP902X439tu4+mPv89sfXj/eNAE0PEjjp3x/wJu3/ANb8TU1Qw8SOOnfH/Am7f/W/E1NQAUUUUAFFFFABRRRQAUUUUAU3439tu4+mPv8APbH14/3jUN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eoAmfjf227j6Y+/z2x9eP8AeNPQfvwMdGJxjpy/PT9cD6mmPxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NAFmiiigAooooAKKKKACiiigAqm/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jQAPxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P99utWX439tu4+mPv89sfXj/eNVrFt2l27bt37kNu3Z6q3Odx6+u7n++3WgC4g/fgY6MTjHTl+en64H1NWarIP34GOjE4x05fnp+uB9TVmgAooooAKKKKACiiigAooooArXB+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8afcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xoAhhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/z2x9eP8AeNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90TPxv7bdx9Mff57Y+vH+8aALlFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqtcH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5gCy/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/wB41coAKKKKACiiigAooooAKKKKAIbn/Vg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xqa5/wBWD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGgCEnF7OucbYw2M/dyZecZ4z64XP8AebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGgCzEMIeMfM3bHc+w/z69afTIhhDxj5m7Y7n2H+fXrT6ACiiigAooooAKKKKACq11/x8Wf8Ax8f64/6r7v8Aq3/1n+z/AOzbas1Wuv8Aj4s/+Pj/AFx/1X3f9W/+s/2f/ZttAFmiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP941ZmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGgCG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8aAJoeJHHTvj/AIE3b/634mpqhh4kcdO+P+BN2/8ArfiamoAKKKKACiiigAooooAKZMcQSHOMKec47fUfzFPpkxxBIc4wp5zjt9R/MUAVn439tu4+mPv89sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP90gFl+N/bbuPpj7/AD2x9eP941NDxI46d8f8Cbt/9b8TUL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv/AK34mgCaoLBt+nWzbt2YlO7duzwOc7mz9dx+p61PUFg2/TrZt27MSndu3Z4HOdzZ+u4/U9ah/Gvn+hm/4i9H+hPRRRVmgUUUUAFFFFABVN+N/bbuPpj7/PbH14/3jVyqb8b+23cfTH3+e2Prx/vGgCG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv8APbH14/3jUN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8aAHoP34GOjE4x05fnp+uB9TVmqyD9+BjoxOMdOX56frgfU1ZoAKKKKACiiigAooooAKKKKAKb8b+23cfTH3+e2Prx/vGh+N/bbuPpj7/PbH14/3jQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/wA9sfXj/eNAFaxbdpdu27d+5Dbt2eqtzncevru5/vt1q4g/fgY6MTjHTl+en64H1NU7Ft2l27bt37kNu3Z6q3Odx6+u7n++3WriD9+BjoxOMdOX56frgfU0AWaKKKACiiigAooooAK5b4keC4PH3gLUdClEYuJE8yzlkx+5nXlGztYqCflYgZ2swHWupooA8U+D3iXwZ4G+F+n2bX12bm4Q319KumXTKZWVy3IRlwiwOmVOD5Dt2au0uvij4VRpS93fp5Stu3aTdjaVEwb/AJZ8EeVLn7uPLfn5TjyXQJP+Ka0yTzOlpE2/zOmEHO7fxjyeu8Y8n70fk507Q/1P/TLy/wDgGzb/AN+9u3yf+me3yP8Alj5H/Et+1nkmCjNxXNp5r/5E5lUkekTfE/wrD5vmXV8nlby2dJuxtx527/lkMEeVLnpjy3yTtbEQ+J/hiGOf7RdajGYnmLeZpV2CoDT56qcYEUndcCN/u7Sq+ef6n/pl5f8AwDZt/wC/e3b5P/TPb5H/ACx8j/iWn+p/6ZeX/wAA2bf+/e3b5P8A0z2+R/yx8j/iWx/YuD/vfev/AJEftJHpE3xP8Kw+b5l1fJ5W8tnSbsbcedu/5ZDBHlS56Y8t8k7WxZk+KvhKHf5t5fJ5e7fu0i7G3b5m7P7rjHkzZ9PKf+6ceXf6n/pl5f8AwDZt/wC/e3b5P/TPb5H/ACx8j/iWn+p/6ZeX/wAA2bf+/e3b5P8A0z2+R/yx8j/iWn9i4P8Avfev/kQ9pI9Rk+KvhKHf5t5fJ5e7fu0i7G3b5m7P7rjHkzZ9PKf+6cEnxV8JQ7/NvL5PL3b92kXY27fM3Z/dcY8mbPp5T/3Tjy7/AFP/AEy8v/gGzb/3727fJ/6Z7fI/5Y+R/wAS0/1P/TLy/wDgGzb/AN+9u3yf+me3yP8Alj5H/EtP7Fwf9771/wDIh7SR6jJ8VfCUO/zby+Ty92/dpF2Nu3zN2f3XGPJmz6eU/wDdOCT4q+Eod/m3l8nl7t+7SLsbdvmbs/uuMeTNn08p/wC6ceXf6n/pl5f/AADZt/797dvk/wDTPb5H/LHyP+Jaf6n/AKZeX/wDZt/797dvk/8ATPb5H/LHyP8AiWn9i4P+996/+RD2kj1GT4q+Eod/m3l8nl7t+7SLsbdvmbs/uuMeTNn08p/7pwSfFXwlDv8ANvL5PL3b92kXY27fM3Z/dcY8mbPp5T/3Tjy7/U/9MvL/AOAbNv8A3727fJ/6Z7fI/wCWPkf8S3P1+P8A4prU4/L6Wkq7PL6YQ8bdnGPJ6bBjyfux+TjTqhkmDlJRvLXzX/yIvaSPpGiiivizpK1wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGn3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aAK0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xoAx/Hn/Iu2v8A2GtK/wDThb10lc348/5F21/7DWlf+nC3rpKACiiigAooooAKKKKACobn/Vg+mTn0+U9+35j61NUNz/qwfTJz6fKe/b8x9aAIX439tu4+mPv89sfXj/eNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/wA9sfXj/eNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2AJn439tu4+mPv89sfXj/AHjVmIYQ8Y+Zu2O59h/n161Wfjf227j6Y+/z2x9eP941ZiGEPGPmbtjufYf59etAD6KKKACiiigAooooAKKKKAIbn/Vg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xqa5/1YPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8aAK07bdUjXdt/czNt3Y/i643D167e/3xnDWX439tu4+mPv89sfXj/eNVp226pGu7b+5mbbux/F1xuHr129/vjOGsvxv7bdx9Mff57Y+vH+8aALMQwh4x8zdsdz7D/Pr1p9MiGEPGPmbtjufYf59etPoAKKKKACiiigAooooAKZMcQSHOMKec47fUfzFPpkxxBIc4wp5zjt9R/MUAVn439tu4+mPv8APbH14/3jUNy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv89sfXj/eNQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blAJn439tu4+mPv8APbH14/3jU0PEjjp3x/wJu3/1vxNQvxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/8ArfiaAJqKKKACiiigAooooAKKKKAGTHEEhzjCnnOO31H8xVZ+N/bbuPpj7/PbH14/3jVmY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aAK2pN5dvndsxMnO7bjMhH95cZ6dRnp8/3TZfjf227j6Y+/z2x9eP8AeNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xoAmh4kcdO+P8AgTdv/rfiamqGHiRx074/4E3b/wCt+JqagAooooAKKKKACiiigAooooApvxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eqZ+N/bbuPpj7/PbH14/3jUN8dllctnZtjds527eH5zlcfXKf71AEz8b+23cfTH3+e2Prx/vGnoP34GOjE4x05fnp+uB9TTH439tu4+mPv89sfXj/AHjT0H78DHRicY6cvz0/XA+poAs0UUUAFFFFABRRRQAUUUUAFU3439tu4+mPv89sfXj/AHjVyqb8b+23cfTH3+e2Prx/vGgAfjf227j6Y+/z2x9eP941WsW3aXbtu3fuQ27dnqrc53Hr67uf77dasvxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P99utAFxB+/Ax0YnGOnL89P1wPqas1WQfvwMdGJxjpy/PT9cD6mrNABRRRQAUUUUAFFFFABRRRQBWuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/z2x9eP940+4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/wB40AQwvuhkO/dtkl53524eQdd7Y9Oq46fL90TPxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/z2x9eP940AXKKKKACiiigAooooAKKKKACq1wfnbn7q569OG568fX5fr2qzVa4Pztz91c9enDc9ePr8v17UAMfjf227j6Y+/z2x9eP941WgbNxfjd9yY8bvufu8/3vl656J1zznc1l+N/bbuPpj7/PbH14/wB41WgbNxfjd9yY8bvufu8/3vl656J1zzncwBZfjf227j6Y+/z2x9eP941cqm/G/tt3H0x9/ntj68f7xq5QAUUUUAFFFFABRRRQAUUUUAQ3P+rB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/3jU1z/qwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP940AQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/wA9sfXj/eNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/z2x9eP8AeNAFmIYQ8Y+Zu2O59h/n160+mRDCHjHzN2x3PsP8+vWn0AFFFFABRRRQAUUUUAFVrr/j4s/+Pj/XH/Vfd/1b/wCs/wBn/wBm21Zqtdf8fFn/AMfH+uP+q+7/AKt/9Z/s/wDs22gCzRRRQAyY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aszHEEhzjCnnOO31H8xVZ+N/bbuPpj7/AD2x9eP940AQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/z2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/AD2x9eP940ATQ8SOOnfH/Am7f/W/E1NUMPEjjp3x/wACbt/9b8TU1ABRRRQAUUUUAFFFFABTJjiCQ5xhTznHb6j+Yp9MmOIJDnGFPOcdvqP5igCs/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP8AdNl+N/bbuPpj7/PbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7pALL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv/AK34moX439tu4+mPv89sfXj/AHjU0PEjjp3x/wACbt/9b8TQBNUFg2/TrZt27MSndu3Z4HOdzZ+u4/U9anqCwbfp1s27dmJTu3bs8DnO5s/XcfqetQ/jXz/Qzf8AEXo/0J6KKKs0CiiigAooooAKpvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP940AQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv89sfXj/eNAD0H78DHRicY6cvz0/XA+pqzVZB+/Ax0YnGOnL89P1wPqas0AFFFFABRRRQAUUUUAFFFFAFN+N/bbuPpj7/PbH14/wB40Pxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/eND8b+23cfTH3+e2Prx/vGgCtYtu0u3bdu/cht27PVW5zuPX13c/3261cQfvwMdGJxjpy/PT9cD6mqdi27S7dt279yG3bs9VbnO49fXdz/fbrVxB+/Ax0YnGOnL89P1wPqaALNFFFABRRRQAUUUUAFFFFAHHx/CrwlDs8qzvk8vbs26vdjbt8vbj97xjyYcenlJ/dGIG+F/hS3ZfItb6MQqrJt1a7GzaF2/8ALXgDyIcfdx5Sc/KAO3qtcH525+6uevThuevH1+X69q7v7Qxn/P6X/gT/AMyeSPY49fhh4Vt8eVa30fk4KY1a7Gzbt2/8tRgDyIcdMeUmCdoqK2+GvhZY90VteJ5DsE8vVroBBGwC9JzjH2eHuuDEnQqFXsn439tu4+mPv89sfXj/AHjUML7oZDv3bZJed+duHkHXe2PTquOny/dB/aGM/wCf0v8AwJ/5hyR7HML8MPCtvjyrW+j8nBTGrXY2bdu3/lqMAeRDjpjykwTtFWY/hV4Sh2eVZ3yeXt2bdXuxt2+Xtx+94x5MOPTyk/ujHSPxv7bdx9Mff57Y+vH+8auUf2hjP+f0v/An/mHJHscfH8KvCUOzyrO+Ty9uzbq92Nu3y9uP3vGPJhx6eUn90YI/hV4Sh2eVZ3yeXt2bdXuxt2+Xtx+94x5MOPTyk/ujHYUUf2hjP+f0v/An/mHJHscfH8KvCUOzyrO+Ty9uzbq92Nu3y9uP3vGPJhx6eUn90YI/hV4Sh2eVZ3yeXt2bdXuxt2+Xtx+94x5MOPTyk/ujHYUUf2hjP+f0v/An/mHJHscfH8KvCUOzyrO+Ty9uzbq92Nu3y9uP3vGPJhx6eUn90Yjk+EfgyW2NvLp128DIIzE2qXRUqBGAuPNxjEMQx/0zT+6MdpRQsxxqd1Wl/wCBP/MOSPYKKKK4SitcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xp9wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGgCtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGq0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8aAPIvjL8RL3wEINN1TT5NTtby6g1HTrwSJGd1veQzPauoHQKvEuOjIpVirufTvCF7rmpeG4NQ8TW1vZXd5+/SyhjdWtImwUikL8tIB947VGcgLxk/FvxT8R65qPj7xHpmoazqF3p9trV15FpPdO8UW2V1XahOFwpIGBwDipdK1v4ta9atdaHqfjTUrdHMbS2dxdzIrAAlSVJGcEHHuKAPuiiviX/i9/8A1UD/AMnaP+L3/wDVQP8AydoA+2qK+Jf+L3/9VA/8naP+L3/9VA/8naAPtqiviX/i9/8A1UD/AMnaP+L3/wDVQP8AydoA+2qhuf8AVg+mTn0+U9+35j618V/8Xv8A+qgf+TtNb/hdoG5/+E+AXnJ+28e9AH2g/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95u3xof+F1LnP8Awno2fOf+P35c55/nz9abv+NAdk3ePA0Y8xlzeZUHPzH0zhufY0Afab8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/Pr1r4lP/C6lzn/hPRs+c/8AH78uc8/z5+tOA+NyjCjx+BnPH22gD7bor4l/4vf/ANVA/wDJ2j/i9/8A1UD/AMnaAPtqiviX/i9//VQP/J2j/i9//VQP/J2gD7aor4l/4vf/ANVA/wDJ2j/i9/8A1UD/AMnaAPtqiviX/i9//VQP/J2j/i9//VQP/J2gD7Uuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGvi9v8AhdoG5/8AhPgF5yftvHvSH/hdS5z/AMJ6Nnzn/j9+XOef58/WgD7Inbbqka7tv7mZtu7H8XXG4evXb3++M4ay/G/tt3H0x9/ntj68f7xr4raT4zpKImfx2sgUyhCbwHHdsenPJ96ef+F1LnP/AAno2fOf+P35c55/nz9aAPtqIYQ8Y+Zu2O59h/n160+viQD43KMKPH4Gc8fbaX/i9/8A1UD/AMnaAPtqiviX/i9//VQP/J2j/i9//VQP/J2gD7aor4l/4vf/ANVA/wDJ2j/i9/8A1UD/AMnaAPtqiviX/i9//VQP/J2j/i9//VQP/J2gD7apkxxBIc4wp5zjt9R/MV8Uf8Xv/wCqgf8Ak7SFvjcqlmPj8ADJJ+28UAfZ78b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9ty/Gh/4XUuc/8ACejZ85/4/flznn+fP1prTfGiAhHk8eRlicAteDJwWP6Bj+BoA+03439tu4+mPv8APbH14/3jU0PEjjp3x/wJu3/1vxNfFB/4XUuc/wDCejZ85/4/flznn+fP1pV/4XaCVX/hPgepA+29+/8AOgD7cor4l/4vf/1UD/ydo/4vf/1UD/ydoA+2qK+Bbnx94+s7qW1vPFniSC4hcxyxS6lOrxsDgqwLZBBGCDXv/wACPiT9n+G2p3fjPUtcv3g1CV2vJbO8vUhhWGIndKqOqgfMSCRjOcc5oA97ooooAKKKKAGTHEEhzjCnnOO31H8xVZ+N/bbuPpj7/PbH14/3jVmY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aAK2pN5dvndsxMnO7bjMhH95cZ6dRnp8/wB02X439tu4+mPv89sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xoAmh4kcdO+P+BN2/8ArfiamqGHiRx074/4E3b/AOt+JqagAooooAKKKKACiiigAooooApvxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eqZ+N/bbuPpj7/AD2x9eP941DfHZZXLZ2bY3bOdu3h+c5XH1yn+9QBM/G/tt3H0x9/ntj68f7xp6D9+BjoxOMdOX56frgfU0x+N/bbuPpj7/PbH14/3jT0H78DHRicY6cvz0/XA+poAs0UUUAFFFFABRRRQAUUUUAFU3439tu4+mPv89sfXj/eNXKpvxv7bdx9Mff57Y+vH+8aAB+N/bbuPpj7/PbH14/3jVaxbdpdu27d+5Dbt2eqtzncevru5/vt1qy/G/tt3H0x9/ntj68f7xqtYtu0u3bdu/cht27PVW5zuPX13c/3260AXEH78DHRicY6cvz0/XA+pqzVZB+/Ax0YnGOnL89P1wPqas0AFFFFABRRRQAUUUUAFFFFAFa4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/3jT7g/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/eNAEML7oZDv3bZJed+duHkHXe2PTquOny/dEz8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv89sfXj/eNAFyiiigAooooAKKKKACiiigAqtcH525+6uevThuevH1+X69qs1WuD87c/dXPXpw3PXj6/L9e1ADH439tu4+mPv8APbH14/3jVaBs3F+N33Jjxu+5+7z/AHvl656J1zznc1l+N/bbuPpj7/PbH14/3jVaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzAFl+N/bbuPpj7/AD2x9eP941cqm/G/tt3H0x9/ntj68f7xq5QAUUUUAFFFFABRRRQAUUUUAQ3P+rB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/3jU1z/qwfTJz6fKe/b8x9ahfjf227j6Y+/wA9sfXj/eNAEJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv89sfXj/AHjUJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv89sfXj/eNAFmIYQ8Y+Zu2O59h/n160+mRDCHjHzN2x3PsP8APr1p9ABRRRQAUUUUAFFFFABVa6/4+LP/AI+P9cf9V93/AFb/AOs/2f8A2bbVmq11/wAfFn/x8f64/wCq+7/q3/1n+z/7NtoAs0UUUAMmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGrMxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP8AeNAENy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv89sfXj/eNQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/z2x9eP8AeNAE0PEjjp3x/wACbt/9b8TU1Qw8SOOnfH/Am7f/AFvxNTUAFFFFABRRRQAUUUUAFMmOIJDnGFPOcdvqP5in0yY4gkOcYU85x2+o/mKAKz8b+23cfTH3+e2Prx/vGq2pN5dvndsxMnO7bjMhH95cZ6dRnp8/3TZfjf227j6Y+/z2x9eP941W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6QCy/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/AOt+JqF+N/bbuPpj7/PbH14/3jU0PEjjp3x/wJu3/wBb8TQBNUFg2/TrZt27MSndu3Z4HOdzZ+u4/U9anqCwbfp1s27dmJTu3bs8DnO5s/XcfqetQ/jXz/Qzf8Rej/QnoooqzQKKKKACiiigAqm/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jQBDfHZZXLZ2bY3bOdu3h+c5XH1yn+9Uz8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/3qmfjf227j6Y+/wA9sfXj/eNAD0H78DHRicY6cvz0/XA+pqzVZB+/Ax0YnGOnL89P1wPqas0AFFFFABRRRQAUUUUAFFFFAFN+N/bbuPpj7/PbH14/3jQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/z2x9eP940Pxv7bdx9Mff57Y+vH+8aAK1i27S7dt279yG3bs9VbnO49fXdz/fbrVxB+/Ax0YnGOnL89P1wPqap2LbtLt23bv3Ibduz1Vuc7j19d3P8AfbrVxB+/Ax0YnGOnL89P1wPqaALNFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqtcH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/z2x9eP8AeNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90AEz8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv8APbH14/3jVygAooooAKKKKACiiigAooooArXB+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8afcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xoArQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGgDz74k/A3QPiLrNpq0lxJpd8jqt5NbRgm7hHG0g8BwAAsnOBwQwC7e/0bRtO8PaNbaTotpHZ2NqmyGGMcKOvU8kkkkk5JJJJJNV/FGtt4d8O3GppbpctE0aiJ5xCrF5FTl24UDdnJ447da5V/iNqab86BafLu+9qTJ039d0I2/wCrOd2Nvz7tvlTeXlOtCDtJnfh8uxOJp+0pRur23S107td0egUV5+/xG1NN+dAtPl3fe1Jk6b+u6Ebf9Wc7sbfn3bfKm8sf4jamm/OgWny7vvakydN/XdCNv+rOd2Nvz7tvlTeXH1il3/BnR/Y2N/lX/gUf8z0CivP3+I2ppvzoFp8u772pMnTf13Qjb/qzndjb8+7b5U3lj/EbU0350C0+Xd97UmTpv67oRt/1Zzuxt+fdt8qbyz6xS7/gw/sbG/yr/wACj/megUV5+/xG1NN+dAtPl3fe1Jk6b+u6Ebf9Wc7sbfn3bfKm8sf4jamm/OgWny7vvakydN/XdCNv+rOd2Nvz7tvlTeWfWKXf8GH9jY3+Vf8AgUf8z0Cobn/Vg+mTn0+U9+35j61wr/EbU0350C0+Xd97UmTpv67oRt/1Zzuxt+fdt8qby2XHxC1Mqw/sK0BTdgtqTLjAkHO6EFfuHOdu35923ypvLPrFLv8Agw/sbG/yr/wKP+Z278b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/3m7cXL4+1NfMxodoNu4jdqLJg/vc5zCNv3TnO0jD7iPKm8tknjvVUmmf8AsS0ACkBW1F02kGbJO6IBenPCkYfef3U3lH1il3/Bh/Y2N/lX/gUf8zvX439tu4+mPv8APbH14/3jVmIYQ8Y+Zu2O59h/n16155L4+1NfMxodoNu4jdqLJg/vc5zCNv3TnO0jD7iPKm8uU/EPU4Vcf2DafKXJ3akyd3POYBt+4c7sY+fdjypvLPrFLv8Agw/sbG/yr/wKP+Z6DRXn7/EbU0350C0+Xd97UmTpv67oRt/1Zzuxt+fdt8qbyx/iNqab86BafLu+9qTJ039d0I2/6s53Y2/Pu2+VN5Z9Ypd/wYf2Njf5V/4FH/M9AornPC/ii41+8vre609LN7RY2BSZ5A4Z5F/ijTBBiORyQSVbayso6OtoyU1zRPOr0KmHqOnUVmvnvr0CiiiqMQooooAhuf8AVg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xqa5/1YPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8aAK07bdUjXdt/czNt3Y/i643D167e/3xnDWX439tu4+mPv8APbH14/3jVadtuqRru2/uZm27sfxdcbh69dvf74zhrL8b+23cfTH3+e2Prx/vGgCzEMIeMfM3bHc+w/z69afTIhhDxj5m7Y7n2H+fXrT6ACiiigAooooAKKKKACmTHEEhzjCnnOO31H8xT6ZMcQSHOMKec47fUfzFAFZ+N/bbuPpj7/PbH14/3jUNy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv8APbH14/3jUNy/lzRDfszI3G/bn5JT03rnpnoeme25QCZ+N/bbuPpj7/PbH14/3jU0PEjjp3x/wJu3/wBb8TUL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv/rfiaAJqKKKAPMviT8DdA+Ius2mrSXEml3yOq3k1tGCbuEcbSDwHAACyc4HBDALt2/F2jad4e+CfiHSdFtI7OxtdCu0hhjHCjyXPU8kkkkk5JJJJJNdlXN/Ef8A5JZ4r/7At5/6IegDpKKKKACiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP941ZmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGgCtqTeXb53bMTJzu24zIR/eXGenUZ6fP8AdNl+N/bbuPpj7/PbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8aAJoeJHHTvj/gTdv/AK34mpqhh4kcdO+P+BN2/wDrfiamoAKKKKACiiigAooooAKKKKAKb8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/3qmfjf227j6Y+/wA9sfXj/eNQ3x2WVy2dm2N2znbt4fnOVx9cp/vUATPxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NMfjf227j6Y+/z2x9eP9409B+/Ax0YnGOnL89P1wPqaALNFFFABRRRQAUUUUAFFFFABVN+N/bbuPpj7/PbH14/3jVyqb8b+23cfTH3+e2Prx/vGgAfjf227j6Y+/z2x9eP941WsW3aXbtu3fuQ27dnqrc53Hr67uf77dasvxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P99utAFxB+/Ax0YnGOnL89P1wPqas1WQfvwMdGJxjpy/PT9cD6mrNABRRRQAUUUUAFFFFABRRRQBWuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/z2x9eP940+4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/3jQBDC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/PbH14/3jQBcooooAKKKKACiiigAooooAKrXB+dufurnr04bnrx9fl+varNVrg/O3P3Vz16cNz14+vy/XtQAx+N/bbuPpj7/AD2x9eP941WgbNxfjd9yY8bvufu8/wB75eueidc853NZfjf227j6Y+/z2x9eP941WgbNxfjd9yY8bvufu8/3vl656J1zzncwBZfjf227j6Y+/wA9sfXj/eNXKpvxv7bdx9Mff57Y+vH+8auUAFFFFABRRRQAUUUUAFFFFAENz/qwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP941Nc/6sH0yc+nynv2/MfWoX439tu4+mPv8APbH14/3jQBCTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/PbH14/wB41CTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/PbH14/3jQBZiGEPGPmbtjufYf59etPpkQwh4x8zdsdz7D/AD69afQAUUUUAFFFFABRRRQAVWuv+Piz/wCPj/XH/Vfd/wBW/wDrP9n/ANm21Zqtdf8AHxZ/8fH+uP8Aqvu/6t/9Z/s/+zbaALNFFFADJjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xqzMcQSHOMKec47fUfzFVn439tu4+mPv89sfXj/AHjQBDcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/PbH14/3jUNy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv89sfXj/AHjQBNDxI46d8f8AAm7f/W/E1NUMPEjjp3x/wJu3/wBb8TU1ABRRRQAUUUUAFFFFABTJjiCQ5xhTznHb6j+Yp9MmOIJDnGFPOcdvqP5igCs/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP902X439tu4+mPv89sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/ukAsvxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/wDrfiahfjf227j6Y+/z2x9eP941NDxI46d8f8Cbt/8AW/E0ATVBYNv062bduzEp3bt2eBznc2fruP1PWp6gsG36dbNu3ZiU7t27PA5zubP13H6nrUP418/0M3/EXo/0J6KKKs0CiiigAooooAKpvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP940AQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv8APbH14/3jQA9B+/Ax0YnGOnL89P1wPqas1WQfvwMdGJxjpy/PT9cD6mrNABRRRQAUUUUAFFFFABRRRQBTfjf227j6Y+/z2x9eP940Pxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/eND8b+23cfTH3+e2Prx/vGgCtYtu0u3bdu/cht27PVW5zuPX13c/3261cQfvwMdGJxjpy/PT9cD6mqdi27S7dt279yG3bs9VbnO49fXdz/AH261cQfvwMdGJxjpy/PT9cD6mgCzRRRQAUUUUAFFFFABRRRQAVWuD87c/dXPXpw3PXj6/L9e1WarXB+dufurnr04bnrx9fl+vagBj8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv89sfXj/AHjUML7oZDv3bZJed+duHkHXe2PTquOny/dABM/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/AD2x9eP941coAKKKKACiiigAooooAKKKKAK1wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGn3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aAK0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xoAxfiG/l+Cbh9/l7bm1O/fs24uY+d29MfXeuP7y9R5kms6Z8nl6jaD7uzbOq4+5txymP+WePuY2p/qvLH2L3OiuarQdSXMnY9vA5pHCUfZShzat723SXZ9jwxNZ0z5PL1G0H3dm2dVx9zbjlMf8ALPH3MbU/1Xlj7EJrOmfJ5eo2g+7s2zquPubccpj/AJZ4+5jan+q8sfYvc6Ky+qv+b8P+Cd39vU/+fT/8C/8AtTwxNZ0z5PL1G0H3dm2dVx9zbjlMf8s8fcxtT/VeWPsQms6Z8nl6jaD7uzbOq4+5txymP+WePuY2p/qvLH2L3Oij6q/5vw/4If29T/59P/wL/wC1PDE1nTPk8vUbQfd2bZ1XH3NuOUx/yzx9zG1P9V5Y+xCazpnyeXqNoPu7Ns6rj7m3HKY/5Z4+5jan+q8sfYvc6KPqr/m/D/gh/b1P/n0//Av/ALU8MTWdM+Ty9RtB93ZtnVcfc245TH/LPH3MbU/1Xlj7EJrOmfJ5eo2g+7s2zquPubccpj/lnj7mNqf6ryx9i9zqG5/1YPpk59PlPft+Y+tH1V/zfh/wQ/t6n/z6f/gX/wBqeJJrOmfJ5eo2g+7s2zquPubccpj/AJZ4+5jan+q8sfYhNZ0z5PL1G0H3dm2dVx9zbjlMf8s8fcxtT/VeWPsXs78b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/3m7H1V/zfh/wQ/t6n/wA+n/4F/wDanjyazpnyeXqNoPu7Ns6rj7m3HKY/5Z4+5jan+q8sfYhNZ0z5PL1G0H3dm2dVx9zbjlMf8s8fcxtT/VeWPsXs78b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/AD69aPqr/m/D/gh/b1P/AJ9P/wAC/wDtTw9NZ0z5PL1G0H3dm2dVx9zbjlMf8s8fcxtT/VeWPsQms6Z8nl6jaD7uzbOq4+5txymP+WePuY2p/qvLH2L3Oij6q/5vw/4If29T/wCfT/8AAv8A7U8n8D6VpXiXWdVf7XdFILa1CtpupT2o583AbyDHuwoXAbO0cBYv9THsJZ6daa14R1Dw9qWsSw32py28yXWr3kysos7pmjeKaQhWWSMZDKGVkIOCCK9Ar5/+NXwvGsfEjRNS+3/2fomuXMcWtySXPlRpJDGxSTLEje0PmIny7Qy8n94a6acfZws2eJjK7xuJdSEbXtpvskuy7dj3fT9SsdXsI77Sry3vrSXPl3FtKskb4JBwykg4II+oqzWDbeKfCNnaxWtnruiwW8KCOKKK8iVI1AwFUA4AAGABUv8AwmXhj/oY9J/8Dov/AIqq9pDuZfVMR/z7l9zNmisb/hMvDH/Qx6T/AOB0X/xVH/CZeGP+hj0n/wADov8A4qj2kO4fVMR/z7l9zNO5/wBWD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGsy48YeGWVdviLSScnGL6P+6f9r+o+tRN4v8Nc7fEOldWxi9j6/P8A7Q9evH+8aPaQ7h9UxH/PuX3Mvztt1SNd239zM23dj+LrjcPXrt7/AHxnDWX439tu4+mPv89sfXj/AHjWBJ4t8PG/jZPEGmeWI5RkX0YAYnj+Mc9edv8AwMZw07eL/DXO3xDpXVsYvY+vz/7Q9evH+8aPaQ7h9UxH/PuX3M6GIYQ8Y+Zu2O59h/n160+sOLxj4YCH/iotJHzN/wAvsQ7n3H+fXrT/APhMvDH/AEMek/8AgdF/8VR7SHcPqmI/59y+5mzRWN/wmXhj/oY9J/8AA6L/AOKqzYa/o+qztBperWN7Kq7zHb3KSMFyBnCk8ZI596anF6Jkyw1eK5pQaXozQoooqjAKKKKACmTHEEhzjCnnOO31H8xT6ZMcQSHOMKec47fUfzFAFZ+N/bbuPpj7/PbH14/3jUNy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv89sfXj/AHjUNy/lzRDfszI3G/bn5JT03rnpnoeme25QCZ+N/bbuPpj7/PbH14/3jU0PEjjp3x/wJu3/ANb8TUL8b+23cfTH3+e2Prx/vGpoeJHHTvj/AIE3b/634mgCaiiigArm/iP/AMks8V/9gW8/9EPXSVzfxH/5JZ4r/wCwLef+iHoA6SiiigAooooAZMcQSHOMKec47fUfzFVn439tu4+mPv8APbH14/3jVmY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aAK2pN5dvndsxMnO7bjMhH95cZ6dRnp8/3TZfjf227j6Y+/z2x9eP941W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGgCaHiRx074/4E3b/AOt+JqaoYeJHHTvj/gTdv/rfiamoAKKKKACiiigAooooAKKKKAKb8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/3qmfjf227j6Y+/z2x9eP8AeNQ3x2WVy2dm2N2znbt4fnOVx9cp/vUATPxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NMfjf227j6Y+/z2x9eP9409B+/Ax0YnGOnL89P1wPqaALNFFFABRRRQAUUUUAFFFFABVN+N/bbuPpj7/PbH14/3jVyqb8b+23cfTH3+e2Prx/vGgAfjf227j6Y+/wA9sfXj/eNVrFt2l27bt37kNu3Z6q3Odx6+u7n++3WrL8b+23cfTH3+e2Prx/vGq1i27S7dt279yG3bs9VbnO49fXdz/fbrQBcQfvwMdGJxjpy/PT9cD6mrNVkH78DHRicY6cvz0/XA+pqzQAUUUUAFFFFABRRRQAUUUUAVrg/O3P3Vz16cNz14+vy/XtTH439tu4+mPv8APbH14/3jT7g/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/eNAEML7oZDv3bZJed+duHkHXe2PTquOny/dEz8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv8APbH14/3jQBcooooAKKKKACiiigAooooAKrXB+dufurnr04bnrx9fl+varNVrg/O3P3Vz16cNz14+vy/XtQAx+N/bbuPpj7/PbH14/wB41WgbNxfjd9yY8bvufu8/3vl656J1zznc1l+N/bbuPpj7/PbH14/3jVaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzAFl+N/bbuPpj7/PbH14/wB41cqm/G/tt3H0x9/ntj68f7xq5QAUUUUAFFFFABRRRQAUUUUAQ3P+rB9MnPp8p79vzH1qF+N/bbuPpj7/AD2x9eP941Nc/wCrB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/wB40AQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/z2x9eP941CTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/PbH14/3jQBZiGEPGPmbtjufYf59etPpkQwh4x8zdsdz7D/Pr1p9ABRRRQAUUUUAFFFFABVa6/4+LP8A4+P9cf8AVfd/1b/6z/Z/9m21Zqtdf8fFn/x8f64/6r7v+rf/AFn+z/7NtoAs0UUUAMmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGrMxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP940AQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/wA9sfXj/eNQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/z2x9eP940ATQ8SOOnfH/Am7f/AFvxNTVDDxI46d8f8Cbt/wDW/E1NQAUUUUAFFFFABRRRQAUyY4gkOcYU85x2+o/mKfTJjiCQ5xhTznHb6j+YoArPxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/dNl+N/bbuPpj7/AD2x9eP941W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6QCy/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/634moX439tu4+mPv89sfXj/eNTQ8SOOnfH/Am7f8A1vxNAE1QWDb9Otm3bsxKd27dngc53Nn67j9T1qeoLBt+nWzbt2YlO7duzwOc7mz9dx+p61D+NfP9DN/xF6P9CeiiirNAooooAKKKKACqb8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv8APbH14/3jQBDfHZZXLZ2bY3bOdu3h+c5XH1yn+9Uz8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/3qmfjf227j6Y+/z2x9eP8AeNAD0H78DHRicY6cvz0/XA+pqzVZB+/Ax0YnGOnL89P1wPqas0AFFFFABRRRQAUUUUAFFFFAFN+N/bbuPpj7/PbH14/3jQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/wA9sfXj/eND8b+23cfTH3+e2Prx/vGgCtYtu0u3bdu/cht27PVW5zuPX13c/wB9utXEH78DHRicY6cvz0/XA+pqnYtu0u3bdu/cht27PVW5zuPX13c/3261cQfvwMdGJxjpy/PT9cD6mgCzRRRQAUUUUAFFFFABRRRQAVWuD87c/dXPXpw3PXj6/L9e1WarXB+dufurnr04bnrx9fl+vagBj8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv89sfXj/eNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90AEz8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv89sfXj/AHjVygAooooAKKKKACiiigAooooArXB+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8afcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xoArQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGgC5RRRQAUUUUAFFFFABRRRQAVDc/6sH0yc+nynv2/MfWpqhuf9WD6ZOfT5T37fmPrQBC/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/wB5uwBM/G/tt3H0x9/ntj68f7xqzEMIeMfM3bHc+w/z69arPxv7bdx9Mff57Y+vH+8asxDCHjHzN2x3PsP8+vWgB9FFFABXGfErjTtHbps1Lfu/u4t5juz/AA4xnduTGM748b17OsnxD4et/EdnbwXNzcWxt5/PiltigdX2MoILK2CA5IIGQQCCCKzqxcoNI7cBWhRxMak9lf8AI8v/ANV/0z2f8A2bf++NuPK/2Nvlf8svK/0E/wBV/wBM9n/ANm3/AL4248r/AGNvlf8ALLyv9B7P/hWtoPu65qyf3fL+zrt9NuIvlxhMY6eVFjHlR7T/AIVraD7uuasn93y/s67fTbiL5cYTGOnlRYx5Ue3h9hU7H1P9qYP+f8H/AJHGf6r/AKZ7P+AbNv8A3xtx5X+xt8r/AJZeV/oJ/qv+mez/AIBs2/8AfG3Hlf7G3yv+WXlf6D2f/CtbQfd1zVk/u+X9nXb6bcRfLjCYx08qLGPKj2n/AArW0H3dc1ZP7vl/Z12+m3EXy4wmMdPKixjyo9p7Cp2D+1MH/P8Ag/8AI4z/AFX/AEz2f8A2bf8Avjbjyv8AY2+V/wAsvK/0E/1X/TPZ/wAA2bf++NuPK/2Nvlf8svK/0Hr5vhzaxRkx63qyYBwU+zrswCRjEQ24wmORjy4sEeXHtjf4eWy79mt6rHtB27Ps67MbsEYiG3G1MfdA8uLB/dx7T2FTsH9qYP8An/B/5HKf6r/pns/4Bs2/98bceV/sbfK/5ZeV/oJ/qv8Apns/4Bs2/wDfG3Hlf7G3yv8All5X+g9LL4Ct479YU1zU41MMjgL9mUptIClf3YKgfJjAAHlxYYeXGBM/w8tl37Nb1WPaDt2fZ12Y3YIxENuNqY+6B5cWD+7j2nsKnYP7Uwf8/wCD/wAjlP8AVf8ATPZ/wDZt/wC+NuPK/wBjb5X/ACy8r/QT/Vf9M9n/AADZt/74248r/Y2+V/yy8r/QexT4b2hXK63q0eCQvl+Qu3B424hG3GExjp5cWP8AVx7Xf8K1tB93XNWT+75f2ddvptxF8uMJjHTyosY8qPaewqdg/tTB/wA/4P8AyOM/1X/TPZ/wDZt/74248r/Y2+V/yy8r/Qbnh2XVbfxhCuh2dndXAsJw0F5dtaoqiSFSRtjY5BQLjylxtK5TZ9nh6f8A4VraD7uuasn93y/s67fTbiL5cYTGOnlRYx5Ue3Q0LwXa6Dqx1CHUL65k8hoFjnMQjRWZSSFRFwcIij0VVUcKoFQozUk2jDE5lhZ0JxjK7aa2f+RVvvEXirSFtrjVfD+jraS3ttaSPbazLJInnTpCGCtaqGwZAcbhwK62vDfjn4s8R/D+C3Wyto9Q0XULqK7gmumkd7O8huY7jyy3QxMEO1Cd3L7SqIqj1fwhBrsXhuCXxZd/aNWuf9IuIliRI7Qtg/Z02Zyqfd3MzFiCc4IA9A+QNuiiigApkxxBIc4wp5zjt9R/MU+mTHEEhzjCnnOO31H8xQBWfjf227j6Y+/z2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/AD2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuUAmfjf227j6Y+/z2x9eP941NDxI46d8f8Cbt/8AW/E1C/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/634mgCaiiigArm/iP/wAks8V/9gW8/wDRD10lc38R/wDklniv/sC3n/oh6AOkooooAKKKKAGTHEEhzjCnnOO31H8xVZ+N/bbuPpj7/PbH14/3jVmY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aAK2pN5dvndsxMnO7bjMhH95cZ6dRnp8/wB02X439tu4+mPv89sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xoAmh4kcdO+P+BN2/8ArfiamqGHiRx074/4E3b/AOt+JqagAooooAKKKKACiiigAooooApvxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eqZ+N/bbuPpj7/AD2x9eP941DfHZZXLZ2bY3bOdu3h+c5XH1yn+9QBM/G/tt3H0x9/ntj68f7xp6D9+BjoxOMdOX56frgfU0x+N/bbuPpj7/PbH14/3jT0H78DHRicY6cvz0/XA+poAs0UUUAFFFFABRRRQAUUUUAFU3439tu4+mPv89sfXj/eNXKpvxv7bdx9Mff57Y+vH+8aAB+N/bbuPpj7/PbH14/3jVaxbdpdu27d+5Dbt2eqtzncevru5/vt1qy/G/tt3H0x9/ntj68f7xqtYtu0u3bdu/cht27PVW5zuPX13c/3260AXEH78DHRicY6cvz0/XA+pqzVZB+/Ax0YnGOnL89P1wPqas0AFFFFABRRRQAUUUUAFFFFAFa4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/3jT7g/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/eNAEML7oZDv3bZJed+duHkHXe2PTquOny/dEz8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv89sfXj/eNAFyiiigAooooAKKKKACiiigAqtcH525+6uevThuevH1+X69qs1WuD87c/dXPXpw3PXj6/L9e1ADH439tu4+mPv8APbH14/3jVaBs3F+N33Jjxu+5+7z/AHvl656J1zznc1l+N/bbuPpj7/PbH14/3jVaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzAFl+N/bbuPpj7/AD2x9eP941cqm/G/tt3H0x9/ntj68f7xq5QAUUUUAFFFFABRRRQAUUUUAQ3P+rB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/3jU1z/qwfTJz6fKe/b8x9ahfjf227j6Y+/wA9sfXj/eNAEJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv89sfXj/AHjUJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv89sfXj/eNAFmIYQ8Y+Zu2O59h/n160+mRDCHjHzN2x3PsP8APr1p9ABRRRQAUUUUAFFFFABVa6/4+LP/AI+P9cf9V93/AFb/AOs/2f8A2bbVmq11/wAfFn/x8f64/wCq+7/q3/1n+z/7NtoAs0UUUAMmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGrMxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP8AeNAENy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv89sfXj/eNQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/z2x9eP8AeNAE0PEjjp3x/wACbt/9b8TU1Qw8SOOnfH/Am7f/AFvxNTUAFFFFABRRRQAUUUUAFMmOIJDnGFPOcdvqP5in0yY4gkOcYU85x2+o/mKAKz8b+23cfTH3+e2Prx/vGq2pN5dvndsxMnO7bjMhH95cZ6dRnp8/3TZfjf227j6Y+/z2x9eP941W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6QCy/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/AOt+JqF+N/bbuPpj7/PbH14/3jU0PEjjp3x/wJu3/wBb8TQBNUFg2/TrZt27MSndu3Z4HOdzZ+u4/U9anqCwbfp1s27dmJTu3bs8DnO5s/XcfqetQ/jXz/Qzf8Rej/QnoooqzQKKKKACiiigAqm/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jQBDfHZZXLZ2bY3bOdu3h+c5XH1yn+9Uz8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/3qmfjf227j6Y+/wA9sfXj/eNAD0H78DHRicY6cvz0/XA+pqzVZB+/Ax0YnGOnL89P1wPqas0AFFFFABRRRQAUUUUAFFFFAFN+N/bbuPpj7/PbH14/3jQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/z2x9eP940Pxv7bdx9Mff57Y+vH+8aAK1i27S7dt279yG3bs9VbnO49fXdz/fbrVxB+/Ax0YnGOnL89P1wPqap2LbtLt23bv3Ibduz1Vuc7j19d3P8AfbrVxB+/Ax0YnGOnL89P1wPqaALNFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqtcH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/z2x9eP8AeNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90AEz8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv8APbH14/3jVygAooooAKKKKACiiigAooooArXB+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8afcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xoArQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGgC5RRRQAUUUUAFFFFABRRRQAVDc/6sH0yc+nynv2/MfWpqhuf9WD6ZOfT5T37fmPrQBC/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/3m7AEz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/Pr1qs/G/tt3H0x9/ntj68f7xqzEMIeMfM3bHc+w/z69aAH0UUUAFFFFABRRRQAUUUUAQ3P+rB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/3jU1z/qwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP940AVp226pGu7b+5mbbux/F1xuHr129/vjOGsvxv7bdx9Mff57Y+vH+8arTtt1SNd239zM23dj+LrjcPXrt7/fGcNZfjf227j6Y+/wA9sfXj/eNAFmIYQ8Y+Zu2O59h/n160+mRDCHjHzN2x3PsP8+vWn0AFFFFAHJfEy2hm8FmeTy0ms76zuLa4dEY20q3EeJF3kKCAT1IBBIJwTXJv4g8SDfnxFdx43fet7b5Mb+u6Jem053bf9U+7Z+++y954ysbzUvC81vpsTy3Pn28iqjbWwk6OSDvTkBSeHU8cEHmuDTw/4kGzHh27jxt+7cW3yY2dNsq9Noxt2/6pNuz9z9l4cRz8/u3tbpc+qyh4X6q1V5Obmfxct7Wj31tuD+IPEg358RXceN33re2+TG/ruiXptOd23/VPu2fvvsuz4Y+IGmWkOo23jDxXp0F5DelYkv7mC3kEXloQNvyZwxcZKq2QQyoQUXGTw/4kGzHh27jxt+7cW3yY2dNsq9Noxt2/6pNuz9z9l6vwVpur6ToOqfadPEF3NcGW2tridQpxBEiqXj3hV3IVyqgADKxqMIJo+051e/zuaZl9V+qy9nyX0+Hlvv5amvpXizw5r101roev6XqVwiGRorO9jmdVBALEKScZIGfcVqTHEEhzjCnnOO31H8xXk+q/Fzwpb+PtLuWubh7u1stR02XS4bdpbpbwy2ZFvsXILEo6hgTGWUgOcZr1RJnm01ZpYJLV3i3tDKy74iRkqxViuR0OGI9D3r0D5Eifjf227j6Y+/z2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/PbH14/wB41Dcv5c0Q37MyNxv25+SU9N656Z6HpntuUAmfjf227j6Y+/z2x9eP941NDxI46d8f8Cbt/wDW/E1C/G/tt3H0x9/ntj68f7xqaHiRx074/wCBN2/+t+JoAmooooAK5v4j/wDJLPFf/YFvP/RD10lc38R/+SWeK/8AsC3n/oh6AOkooooAKKKKAGTHEEhzjCnnOO31H8xVZ+N/bbuPpj7/AD2x9eP941ZmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGgCtqTeXb53bMTJzu24zIR/eXGenUZ6fP902X439tu4+mPv89sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xoAmh4kcdO+P+BN2/wDrfiamqGHiRx074/4E3b/634mpqACiiigAooooAKKKKACiiigCm/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv89sfXj/AHjUN8dllctnZtjds527eH5zlcfXKf71AEz8b+23cfTH3+e2Prx/vGnoP34GOjE4x05fnp+uB9TTH439tu4+mPv89sfXj/eNPQfvwMdGJxjpy/PT9cD6mgCzRRRQAUUUUAFFFFABRRRQAVTfjf227j6Y+/z2x9eP941cqm/G/tt3H0x9/ntj68f7xoAH439tu4+mPv8APbH14/3jVaxbdpdu27d+5Dbt2eqtzncevru5/vt1qy/G/tt3H0x9/ntj68f7xqtYtu0u3bdu/cht27PVW5zuPX13c/3260AXEH78DHRicY6cvz0/XA+pqzVZB+/Ax0YnGOnL89P1wPqas0AFFFFABRRRQAUUUUAFFFFAFa4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/AD2x9eP940+4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/3jQBDC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/AD2x9eP940AXKKKKACiiigAooooAKKKKACq1wfnbn7q569OG568fX5fr2qzVa4Pztz91c9enDc9ePr8v17UAMfjf227j6Y+/z2x9eP8AeNVoGzcX43fcmPG77n7vP975eueidc853NZfjf227j6Y+/z2x9eP941WgbNxfjd9yY8bvufu8/3vl656J1zzncwBZfjf227j6Y+/z2x9eP8AeNXKpvxv7bdx9Mff57Y+vH+8auUAFFFFABRRRQAUUUUAFFFFAENz/qwfTJz6fKe/b8x9ahfjf227j6Y+/wA9sfXj/eNTXP8AqwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP8AeNAEJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv89sfXj/eNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/z2x9eP940AWYhhDxj5m7Y7n2H+fXrT6ZEMIeMfM3bHc+w/z69afQAUUUUAFFFFABRRRQAVWuv+Piz/AOPj/XH/AFX3f9W/+s/2f/ZttWarXX/HxZ/8fH+uP+q+7/q3/wBZ/s/+zbaALNFFFADJjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xqzMcQSHOMKec47fUfzFVn439tu4+mPv89sfXj/eNAENy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv8APbH14/3jUNy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv89sfXj/eNAE0PEjjp3x/wJu3/wBb8TU1Qw8SOOnfH/Am7f8A1vxNTUAFFFFABRRRQAUUUUAFMmOIJDnGFPOcdvqP5in0yY4gkOcYU85x2+o/mKAKz8b+23cfTH3+e2Prx/vGq2pN5dvndsxMnO7bjMhH95cZ6dRnp8/3TZfjf227j6Y+/wA9sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/ukAsvxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/+t+JqF+N/bbuPpj7/PbH14/3jU0PEjjp3x/wJu3/ANb8TQBNUFg2/TrZt27MSndu3Z4HOdzZ+u4/U9anqCwbfp1s27dmJTu3bs8DnO5s/XcfqetQ/jXz/Qzf8Rej/QnoooqzQKKKKACiiigAqm/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/AD2x9eP940AQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv89sfXj/AHjQA9B+/Ax0YnGOnL89P1wPqas1WQfvwMdGJxjpy/PT9cD6mrNABRRRQAUUUUAFFFFABRRRQBTfjf227j6Y+/z2x9eP940Pxv7bdx9Mff57Y+vH+8aH439tu4+mPv8APbH14/3jQ/G/tt3H0x9/ntj68f7xoArWLbtLt23bv3Ibduz1Vuc7j19d3P8AfbrVxB+/Ax0YnGOnL89P1wPqap2LbtLt23bv3Ibduz1Vuc7j19d3P99utXEH78DHRicY6cvz0/XA+poAs0UUUAFFFFABRRRQAUUUUAFVrg/O3P3Vz16cNz14+vy/XtVmq1wfnbn7q569OG568fX5fr2oAY/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/PbH14/3jUML7oZDv3bZJed+duHkHXe2PTquOny/dABM/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/wB41coAKKKKACiiigAooooAKKKKAK1wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGn3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aAK0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xoAuUUUUAFFFFABRRRQAUUUUAFQ3P+rB9MnPp8p79vzH1qaobn/Vg+mTn0+U9+35j60AQvxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/ebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP8AebsATPxv7bdx9Mff57Y+vH+8asxDCHjHzN2x3PsP8+vWqz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/Pr1oAfRRRQAUUUUAFFFFABRRRQBDc/6sH0yc+nynv2/MfWoX439tu4+mPv89sfXj/eNTXP+rB9MnPp8p79vzH1qF+N/bbuPpj7/AD2x9eP940AVp226pGu7b+5mbbux/F1xuHr129/vjOGsvxv7bdx9Mff57Y+vH+8arTtt1SNd239zM23dj+LrjcPXrt7/AHxnDWX439tu4+mPv89sfXj/AHjQBZiGEPGPmbtjufYf59etPpkQwh4x8zdsdz7D/Pr1p9ABRRRQAUUUUAFFFFAHj3jDwfomk/HbSfG99bSXXm2ckjWkfl83MPloszea4Xasb5+XbsMIfoGI6x/iRaGNlOiatGSMEyeQuz13ZmG3GHznGPKlzjyn21PiM+zXdFO/Z/o12fv7futA2fvr027s/wAO3dui2+dHzP8Aqv8Apns/4Bs2/wDfG3Hlf7G3yv8All5X+g8FStOM2kz6zBZdhquFp1Jxu3fq+7XfyOrPxDtv4tE1WPk53/Z18v72ScyjbjLZ6EeVLk/un2tf4gQMyn+x9WgCuzMH8lMcODu/fqBjLE7hx5MueYmKct/qv+mez/gGzb/3xtx5X+xt8r/ll5X+gn+q/wCmez/gGzb/AN8bceV/sbfK/wCWXlf6DHt6nc6v7Lwf8n4v/M6s/EO2/i0TVY+Tnf8AZ18v72ScyjbjLZ6EeVLk/un2yR/Ea1jLF9E1aMEnIf7Ouzkk7sygLj5s5Ax5UuT+6fbyH+q/6Z7P+AbNv/fG3Hlf7G3yv+WXlf6Cf6r/AKZ7P+AbNv8A3xtx5X+xt8r/AJZeV/oJ7ep3D+y8H/J+L/zOz/4WVaD72h6sn97zBbrt9d2Zflxh856eVLnHlSbT/hZVoPvaHqyf3vMFuu313Zl+XGHznp5UuceVJt4z/Vf9M9n/AADZt/74248r/Y2+V/yy8r/QT/Vf9M9n/ANm3/vjbjyv9jb5X/LLyv8AQT29TuH9l4P+T8X/AJne6Z49tdT1i107+ydUtZLpmRXnSLajBGfDbZCVPyOuCPvI69UYCX4j/wDJLPFf/YFvP/RD1xXh9MeNtCGzGy5lH3MbP9GmXH3Bt/1e3Hyf6vbt/d+Ta9r8R/8Aklniv/sC3n/oh66qE5Ti3LueBm2GpYarCNJWTjf8Wv0OkoooroPICiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP8AeNWZjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xoArak3l2+d2zEyc7tuMyEf3lxnp1Genz/dNl+N/bbuPpj7/AD2x9eP941W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGgCaHiRx074/4E3b/634mpqhh4kcdO+P8AgTdv/rfiamoAKKKKACiiigAooooAKKKKAKb8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/wB6pn439tu4+mPv89sfXj/eNQ3x2WVy2dm2N2znbt4fnOVx9cp/vUATPxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NMfjf227j6Y+/wA9sfXj/eNPQfvwMdGJxjpy/PT9cD6mgCzRRRQAUUUUAFFFFABRRRQAVTfjf227j6Y+/wA9sfXj/eNXKpvxv7bdx9Mff57Y+vH+8aAB+N/bbuPpj7/PbH14/wB41WsW3aXbtu3fuQ27dnqrc53Hr67uf77dasvxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P8AfbrQBcQfvwMdGJxjpy/PT9cD6mrNVkH78DHRicY6cvz0/XA+pqzQAUUUUAFFFFABRRRQAUUUUAVrg/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/AHjT7g/O3P3Vz16cNz14+vy/XtTH439tu4+mPv8APbH14/3jQBDC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/PbH14/wB40AXKKKKACiiigAooooAKKKKACq1wfnbn7q569OG568fX5fr2qzVa4Pztz91c9enDc9ePr8v17UAMfjf227j6Y+/z2x9eP941WgbNxfjd9yY8bvufu8/3vl656J1zznc1l+N/bbuPpj7/AD2x9eP941WgbNxfjd9yY8bvufu8/wB75eueidc853MAWX439tu4+mPv89sfXj/eNXKpvxv7bdx9Mff57Y+vH+8auUAFFFFABRRRQAUUUUAFFFFAENz/AKsH0yc+nynv2/MfWoX439tu4+mPv89sfXj/AHjU1z/qwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP940AQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/z2x9eP941CTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/AD2x9eP940AWYhhDxj5m7Y7n2H+fXrT6ZEMIeMfM3bHc+w/z69afQAUUUUAFFFFABRRRQAVWuv8Aj4s/+Pj/AFx/1X3f9W/+s/2f/ZttWarXX/HxZ/8AHx/rj/qvu/6t/wDWf7P/ALNtoAs0UUUAMmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGrMxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP940AQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/z2x9eP8AeNQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/z2x9eP940ATQ8SOOnfH/Am7f8A1vxNTVDDxI46d8f8Cbt/9b8TU1ABRRRQAUUUUAFFFFABTJjiCQ5xhTznHb6j+Yp9MmOIJDnGFPOcdvqP5igCs/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP902X439tu4+mPv89sfXj/AHjVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7pALL8b+23cfTH3+e2Prx/vGpoeJHHTvj/AIE3b/634moX439tu4+mPv8APbH14/3jU0PEjjp3x/wJu3/1vxNAE1QWDb9Otm3bsxKd27dngc53Nn67j9T1qeoLBt+nWzbt2YlO7duzwOc7mz9dx+p61D+NfP8AQzf8Rej/AEJ6KKKs0CiiigAooooAKpvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP8AeNAEN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/AHqmfjf227j6Y+/z2x9eP940APQfvwMdGJxjpy/PT9cD6mrNVkH78DHRicY6cvz0/XA+pqzQAUUUUAFFFFABRRRQAUUUUAU3439tu4+mPv8APbH14/3jQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/z2x9eP8AeND8b+23cfTH3+e2Prx/vGgCtYtu0u3bdu/cht27PVW5zuPX13c/3261cQfvwMdGJxjpy/PT9cD6mqdi27S7dt279yG3bs9VbnO49fXdz/fbrVxB+/Ax0YnGOnL89P1wPqaALNFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqtcH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/z2x9eP941DC+6GQ7922SXnfnbh5B13tj06rjp8v3QATPxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP941coAKKKKACiiigAooooAKKKKAK1wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGn3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aAK0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xoAuUUUUAFFFFABRRRQAUUUUAFQ3P8AqwfTJz6fKe/b8x9amqG5/wBWD6ZOfT5T37fmPrQBC/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP8AebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95uwBM/G/tt3H0x9/ntj68f7xqzEMIeMfM3bHc+w/z69arPxv7bdx9Mff57Y+vH+8asxDCHjHzN2x3PsP8APr1oAfRRRQAUUUUAFFFFABRRRQBDc/6sH0yc+nynv2/MfWoX439tu4+mPv8APbH14/3jU1z/AKsH0yc+nynv2/MfWoX439tu4+mPv89sfXj/AHjQBWnbbqka7tv7mZtu7H8XXG4evXb3++M4ay/G/tt3H0x9/ntj68f7xqtO23VI13bf3Mzbd2P4uuNw9eu3v98Zw1l+N/bbuPpj7/PbH14/3jQBZiGEPGPmbtjufYf59etPpkQwh4x8zdsdz7D/AD69afQAUUUUAFFFFABRRRQBS1DRtM1by/7V060vvKz5f2mBZNmcZxuBxnA/KqE3g7wwIJD/AMI7pIwp5+xRDt9B/MVuUyY4gkOcYU85x2+o/mKlwi3do3jiK0I8sZtL1Zz0nhDw0N+fD2lDg5/0KMYHz/7Ix0HPH+8agu/CXhlZoQ2gaSpMjDBtI1z8kvbK56eh6Z7bl33439tu4+mPv89sfXj/AHjUNy/lzRDfszI3G/bn5JT03rnpnoeme25V7OHYr63iP+fkvvZmyeEPDQ358PaUODn/AEKMYHz/AOyMdBzx/vGpYvB/hkyvu8O6TnHQ2Mf95v8AZ/p+JrTfjf227j6Y+/z2x9eP941NDxI46d8f8Cbt/wDW/E0ezh2D63iP+fkvvZmf8Ib4Y/6FzSf/AABi/wDiaP8AhDfDH/QuaT/4Axf/ABNbNFHs4dg+t4j/AJ+S+9mZaeGtC0+6S5sNF061uI87JYbREdcjBwQMjgkV5v8AHbV9c8J+D7++0yD7fo+sQy2GpwzO7NaNJCY45oiARGucBwflJCbQrO7H1uvin9oi2ng+OWtSTwyRpcJbSQs6ECRfIjXcpPUblYZHdSO1UklsYzqTqO822/M+pPhjf+JNd8IweIvFtzGLjV0S4gsLeFEhtIcfJtILOxcYclmONwUBcHPZV8C+E/hr4u8c2txdeF9Gkvbe2cRySmWOJAxGdoLsoYgYJAzjIzjIz0H/AAz58Tv+hZ/8n7b/AOOUyD7aor4l/wCGfPid/wBCz/5P23/xyj/hnz4nf9Cz/wCT9t/8coA+15jiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xr4wP7P3xNVSzeGgABkk6hbcf+RKafgF8SxnPhrGOub+2GOvJ/ecDg80AfZGpN5dvndsxMnO7bjMhH95cZ6dRnp8/3TZfjf227j6Y+/wA9sfXj/eNfFcnwG+JEK7pvDqxruCkvqFsMEnA6ydzwPWnn4BfEsZz4axjrm/thjryf3nA4PNAH2vDxI46d8f8AAm7f/W/E1NXxGv7P/wATWJA8NcjqDf2wP/oz2p3/AAz58Tv+hZ/8n7b/AOOUAfbVFfEv/DPnxO/6Fn/yftv/AI5R/wAM+fE7/oWf/J+2/wDjlAH21RXxL/wz58Tv+hZ/8n7b/wCOUf8ADPnxO/6Fn/yftv8A45QB9tUV8S/8M+fE7/oWf/J+2/8AjlH/AAz58Tv+hZ/8n7b/AOOUAfbVFfEv/DPnxO/6Fn/yftv/AI5R/wAM+fE7/oWf/J+2/wDjlAH2c/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP96vjQ/AL4ljOfDWMdc39sMdeT+84HB5psnwF+JMSM8vhwIqAl2bULYBQM8nMnA4PJ4oA+03439tu4+mPv89sfXj/eNPQfvwMdGJxjpy/PT9cD6mvis/AL4ljOfDWMdc39sMdeT+84HB5oHwA+JhbaPDJznp9utuOv/TTpweaAPt2iviX/AIZ8+J3/AELP/k/bf/HKP+GfPid/0LP/AJP23/xygD7aor4l/wCGfPid/wBCz/5P23/xyj/hnz4nf9Cz/wCT9t/8coA+2qK+Jf8Ahnz4nf8AQs/+T9t/8co/4Z8+J3/Qs/8Ak/bf/HKAPtqiviX/AIZ8+J3/AELP/k/bf/HKP+GfPid/0LP/AJP23/xygD7aqm/G/tt3H0x9/ntj68f7xr4x/wCGfPid/wBCz/5P23/xymH4BfEsZz4axjrm/thjryf3nA4PNAH2i/G/tt3H0x9/ntj68f7xqtYtu0u3bdu/cht27PVW5zuPX13c/wB9utfG5+AXxLGc+GsY65v7YY68n95wODzTI/gN8SJYllj8Oq8bLuDjULYgrzhs+Z0OOvQ0Afa6D9+BjoxOMdOX56frgfU1Zr4iHwA+JhbaPDJznp9utuOv/TTpweaf/wAM+fE7/oWf/J+2/wDjlAH21RXxL/wz58Tv+hZ/8n7b/wCOVz/iz4a+LvA1rb3XijRpLK3uXMccoljlQsBnaSjMFJGSAcZwcZwcAH31RXxB8CDew/GPSbyw0q81Q2qTySQWYTeFMLpuJdlRRl15Zh1AGSQD9kaBr415b9W0680240+6+yz294Yi6sYo5QQY3dSCsq9/WgDXooooAKKKKAK1wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGn3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aAIYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv89sfXj/eNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90TPxv7bdx9Mff57Y+vH+8aALlFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqtcH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5gCy/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jVygAooooAKKKKACiiigAooooAhuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGprn/Vg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xoAhJxezrnG2MNjP3cmXnGeM+uFz/ebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGgCzEMIeMfM3bHc+w/z69afTIhhDxj5m7Y7n2H+fXrT6ACiiigAooooAKKKKACq11/x8Wf/Hx/rj/qvu/6t/8AWf7P/s22rNVrr/j4s/8Aj4/1x/1X3f8AVv8A6z/Z/wDZttAFmiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP8AeNWZjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xoAhuX8uaIb9mZG437c/JKem9c9M9D0z23LM/G/tt3H0x9/ntj68f7xqG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGgCaHiRx074/4E3b/AOt+JqaoYeJHHTvj/gTdv/rfiamoAKKKKACiiigAooooAKZMcQSHOMKec47fUfzFPpkxxBIc4wp5zjt9R/MUAVn439tu4+mPv89sfXj/AHjVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/AHSAWX439tu4+mPv89sfXj/eNTQ8SOOnfH/Am7f/AFvxNQvxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/+t+JoAmqCwbfp1s27dmJTu3bs8DnO5s/XcfqetT1BYNv062bduzEp3bt2eBznc2fruP1PWofxr5/oZv+IvR/oT0UUVZoFFFFABRRRQAVTfjf227j6Y+/z2x9eP8AeNXKpvxv7bdx9Mff57Y+vH+8aAIb47LK5bOzbG7Zzt28PznK4+uU/wB6pn439tu4+mPv89sfXj/eNQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xoAeg/fgY6MTjHTl+en64H1NWarIP34GOjE4x05fnp+uB9TVmgAooooAKKKKACiiigAooooApvxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/AHjQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/z2x9eP940AVrFt2l27bt37kNu3Z6q3Odx6+u7n++3WriD9+BjoxOMdOX56frgfU1TsW3aXbtu3fuQ27dnqrc53Hr67uf77dauIP34GOjE4x05fnp+uB9TQBZooooAKKKKACiiigAooooAKrXB+dufurnr04bnrx9fl+varNVrg/O3P3Vz16cNz14+vy/XtQAx+N/bbuPpj7/PbH14/wB41DC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fugAmfjf227j6Y+/z2x9eP941cqm/G/tt3H0x9/ntj68f7xq5QAUUUUAFFFFABRRRQAUUUUAVrg/O3P3Vz16cNz14+vy/XtTH439tu4+mPv8APbH14/3jT7g/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/eNAFaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzWX439tu4+mPv89sfXj/AHjVaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzWX439tu4+mPv89sfXj/eNAFyiiigAooooAKKKKACiiigAqG5/1YPpk59PlPft+Y+tTVDc/wCrB9MnPp8p79vzH1oAhfjf227j6Y+/z2x9eP8AeNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/z2x9eP941CTi9nXONsYbGfu5MvOM8Z9cLn+83YAmfjf227j6Y+/z2x9eP941ZiGEPGPmbtjufYf59etVn439tu4+mPv8APbH14/3jVmIYQ8Y+Zu2O59h/n160APooooAKKKKACiiigAooooAhuf8AVg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xqa5/1YPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8aAK07bdUjXdt/czNt3Y/i643D167e/3xnDWX439tu4+mPv8APbH14/3jVadtuqRru2/uZm27sfxdcbh69dvf74zhrL8b+23cfTH3+e2Prx/vGgCzEMIeMfM3bHc+w/z69afTIhhDxj5m7Y7n2H+fXrT6ACiiigAooooAKKKKACmTHEEhzjCnnOO31H8xT6ZMcQSHOMKec47fUfzFAFZ+N/bbuPpj7/PbH14/3jUNy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv8APbH14/3jUNy/lzRDfszI3G/bn5JT03rnpnoeme25QCZ+N/bbuPpj7/PbH14/3jU0PEjjp3x/wJu3/wBb8TUL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv/rfiaAJqKKKACuW8e/DvQPiNo0en+IYZAYX3291bsFmgPG7axBGGAwQQQeDjIBHU1n6/fy6V4b1PULdUaW0tJZ0VwSpZULAHGOMik3ZXZdODqTUI7vQdo2jad4e0a20nRbSOzsbVNkMMY4Udep5JJJJJySSSSSavV5l/wAJv4nX/WyaSu37/wDoUoxj733phjGyX723Gz5tuyfyD/hN/E6/62TSV2/f/wBClGMfe+9MMY2S/e242fNt2T+Rz/WYeZ7H9iYj+Zfj/kem0V5l/wAJv4nX/WyaSu37/wDoUoxj733phjGyX723Gz5tuyfyD/hN/E6/62TSV2/f/wBClGMfe+9MMY2S/e242fNt2T+QfWYeYf2JiP5l+P8AkelTHEEhzjCnnOO31H8xVZ+N/bbuPpj7/PbH14/3jXnx8beJgpE0ukqAMPiylXbj733plxjbL97bjZ82zZP5Ef8AwmHiVf8AWy6Uu0kviykXb13femXbjE3J2kbPmK7J/IPrMA/sTEfzR/H/ACO81JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGvOJPFniNlCzzaYgV977LSWPBBJbkzLjG2XOdv3MPtC3HkO/4TDxKv+tl0pdpJfFlIu3ru+9Mu3GJuTtI2fMV2T+QfWYB/YmI/mj+P+R6XDxI46d8f8Cbt/8AW/E1NXmCeM/E0WfMl0lcE7/9CkXbyS3DTLjG2X7237nzbdk/kO/4TfxOv+tk0ldv3/8AQpRjH3vvTDGNkv3tuNnzbdk/kH1mAf2JiP5o/j/kem0V5l/wm/idf9bJpK7fv/6FKMY+996YYxsl+9txs+bbsn8g/wCE38Tr/rZNJXb9/wD0KUYx9770wxjZL97bjZ823ZP5B9Zh5h/YmI/mX4/5HptFeZf8Jv4nX/WyaSu37/8AoUoxj733phjGyX723Gz5tuyfyD/hN/E6/wCtk0ldv3/9ClGMfe+9MMY2S/e242fNt2T+QfWYeYf2JiP5l+P+R6bRXmX/AAm/idf9bJpK7fv/AOhSjGPvfemGMbJfvbcbPm27J/IP+E38Tr/rZNJXb9//AEKUYx9770wxjZL97bjZ823ZP5B9Zh5h/YmI/mX4/wCR6bRXmX/Cb+J1/wBbJpK7fv8A+hSjGPvfemGMbJfvbcbPm27J/IP+E38Tr/rZNJXb9/8A0KUYx9770wxjZL97bjZ823ZP5B9Zh5h/YmI/mX4/5HoL8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/3q4D/hMPEq/wCtl0pdpJfFlIu3ru+9Mu3GJuTtI2fMV2T+Q1/FviQoyTzaWg58zbZyoV67sEzKVIxNydpGz5iuyfyD6zAP7ExH80fx/wAj0d+N/bbuPpj7/PbH14/3jT0H78DHRicY6cvz0/XA+przf/hMPEq/62XSl2kl8WUi7eu770y7cYm5O0jZ8xXZP5Cjxj4ljYGSXSVKMWf/AEGQY67vvTLjGJuTtPyfPt2T+QfWYB/YmI/mj+P+R6hRXmX/AAm/idf9bJpK7fv/AOhSjGPvfemGMbJfvbcbPm27J/IP+E38Tr/rZNJXb9//AEKUYx9770wxjZL97bjZ823ZP5B9Zh5h/YmI/mX4/wCR6bRXmX/Cb+J1/wBbJpK7fv8A+hSjGPvfemGMbJfvbcbPm27J/IP+E38Tr/rZNJXb9/8A0KUYx9770wxjZL97bjZ823ZP5B9Zh5h/YmI/mX4/5HptFeZf8Jv4nX/WyaSu37/+hSjGPvfemGMbJfvbcbPm27J/IP8AhN/E6/62TSV2/f8A9ClGMfe+9MMY2S/e242fNt2T+QfWYeYf2JiP5l+P+R6bRXmX/Cb+J1/1smkrt+//AKFKMY+996YYxsl+9txs+bbsn8g/4TfxOv8ArZNJXb9//QpRjH3vvTDGNkv3tuNnzbdk/kH1mHmH9iYj+Zfj/kem1Tfjf227j6Y+/wA9sfXj/eNeff8ACb+J1/1smkrt+/8A6FKMY+996YYxsl+9txs+bbsn8iP/AITDxKv+tl0pdpJfFlIu3ru+9Mu3GJuTtI2fMV2T+QfWYB/YmI/mj+P+R6K/G/tt3H0x9/ntj68f7xqtYtu0u3bdu/cht27PVW5zuPX13c/3261wf/CYeJV/1sulLtJL4spF29d33pl24xNydpGz5iuyfyGx+LPEcESRvNpgWMYYtaS5GM7uXmBBGJuW2n5PnK7J/IPrMA/sTEfzR/H/ACPSkH78DHRicY6cvz0/XA+pqzXl48Y+JY2Bkl0lSjFn/wBBkGOu770y4xibk7T8nz7dk/kP/wCE38Tr/rZNJXb9/wD0KUYx9770wxjZL97bjZ823ZP5B9ZgH9iYj+aP4/5HptUdZ0bTvEOjXOk61aR3ljdJsmhkHDDr1HIIIBBGCCAQQRXAf8Jv4nX/AFsmkrt+/wD6FKMY+996YYxsl+9txs+bbsn8g/4TfxOv+tk0ldv3/wDQpRjH3vvTDGNkv3tuNnzbdk/kH1mHmH9iYj+Zfj/kdJ4C+HegfDnRpNP8PQyEzPvuLq4YNNOedu5gAMKDgAAAcnGSSZfC/wDyMXjP/sNR/wDpvs61NAv5dV8N6ZqFwqLLd2kU7qgIUMyBiBnPGTWX4X/5GLxn/wBhqP8A9N9nXQndXR484OnNwlutDpKKKKZAUUUUAVrg/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/eNPuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/z2x9eP8AeNAEML7oZDv3bZJed+duHkHXe2PTquOny/dEz8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv89sfXj/eNAFyiiigAooooAKKKKACiiigAqtcH525+6uevThuevH1+X69qs1WuD87c/dXPXpw3PXj6/L9e1ADH439tu4+mPv89sfXj/eNVoGzcX43fcmPG77n7vP975eueidc853NZfjf227j6Y+/z2x9eP8AeNVoGzcX43fcmPG77n7vP975eueidc853MAWX439tu4+mPv89sfXj/eNXKpvxv7bdx9Mff57Y+vH+8auUAFFFFABRRRQAUUUUAFFFFAENz/qwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP941Nc/6sH0yc+nynv2/MfWoX439tu4+mPv89sfXj/eNAEJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv8APbH14/3jUJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv89sfXj/AHjQBZiGEPGPmbtjufYf59etPpkQwh4x8zdsdz7D/Pr1p9ABRRRQAUUUUAFFFFABVa6/4+LP/j4/1x/1X3f9W/8ArP8AZ/8AZttWarXX/HxZ/wDHx/rj/qvu/wCrf/Wf7P8A7NtoAs0UUUAMmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGrMxxBIc4wp5zjt9R/MVWfjf227j6Y+/wA9sfXj/eNAENy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv89sfXj/eNQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/wA9sfXj/eNAE0PEjjp3x/wJu3/1vxNTVDDxI46d8f8AAm7f/W/E1NQAUUUUAFFFFABRRRQAUyY4gkOcYU85x2+o/mKfTJjiCQ5xhTznHb6j+YoArPxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/AHTZfjf227j6Y+/z2x9eP941W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6QCy/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/wCt+JqF+N/bbuPpj7/PbH14/wB41NDxI46d8f8AAm7f/W/E0ATVBYNv062bduzEp3bt2eBznc2fruP1PWp6gsG36dbNu3ZiU7t27PA5zubP13H6nrUP418/0M3/ABF6P9CeiiirNAooooAKKKKACqb8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv89sfXj/eNAEN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eqZ+N/bbuPpj7/PbH14/3jQA9B+/Ax0YnGOnL89P1wPqas1WQfvwMdGJxjpy/PT9cD6mrNABRRRQAUUUUAFFFFABRRRQBTfjf227j6Y+/z2x9eP8AeND8b+23cfTH3+e2Prx/vGh+N/bbuPpj7/PbH14/3jQ/G/tt3H0x9/ntj68f7xoArWLbtLt23bv3Ibduz1Vuc7j19d3P99utXEH78DHRicY6cvz0/XA+pqnYtu0u3bdu/cht27PVW5zuPX13c/3261cQfvwMdGJxjpy/PT9cD6mgCzRRRQAUUUUAFFFFABRRRQAVWuD87c/dXPXpw3PXj6/L9e1WarXB+dufurnr04bnrx9fl+vagBj8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv8APbH14/3jUML7oZDv3bZJed+duHkHXe2PTquOny/dABM/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jVygAooooAKKKKACiiigAooooArXB+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8afcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xoArQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGgC5RRRQAUUUUAFFFFABRRRQAVDc/6sH0yc+nynv2/MfWpqhuf9WD6ZOfT5T37fmPrQBC/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/3m7AEz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/AD69arPxv7bdx9Mff57Y+vH+8asxDCHjHzN2x3PsP8+vWgB9FFFABRRRQAUUUUAFFFFAENz/AKsH0yc+nynv2/MfWoX439tu4+mPv89sfXj/AHjU1z/qwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP940AVp226pGu7b+5mbbux/F1xuHr129/vjOGsvxv7bdx9Mff57Y+vH+8arTtt1SNd239zM23dj+LrjcPXrt7/fGcNZfjf227j6Y+/z2x9eP940AWYhhDxj5m7Y7n2H+fXrT6ZEMIeMfM3bHc+w/z69afQAUUUUAFFFFABRRRQAUyY4gkOcYU85x2+o/mKfTJjiCQ5xhTznHb6j+YoArPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23LM/G/tt3H0x9/ntj68f7xqG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcoBM/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/wCt+JqF+N/bbuPpj7/PbH14/wB41NDxI46d8f8AAm7f/W/E0ATUUUUAFZPiuGW58Ga1BbxvLLJp86JGilmdjGwAAHUk9q1qKUldNGlKo6dSM10af3HjPl3cf3dJ1YbPu+Xpdx26bcIn/PNMY2dIseXiP7GeXdx/d0nVhs+75el3Hbptwif880xjZ0ix5eI/sfs1Fcn1XzPoP7d/6d/j/wAA8Z8u7j+7pOrDZ93y9LuO3TbhE/55pjGzpFjy8R/Yzy7uP7uk6sNn3fL0u47dNuET/nmmMbOkWPLxH9j9moo+q+Yf27/07/H/AIB4wVuoVLDStWURjIKaZcDG3pjCJ/zzXGNnSLHl4j+xoRcw7saZqq+UM/JplwMAdCMImP8AVLjGzpFjy8J9j9lmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGj6r5h/bv/Tv8f8AgHkMsk1opaTT9TiWMgAjTp1xzhcYROpjQLjZ0ix5eI/sbiLmHdjTNVXyhn5NMuBgDoRhEx/qlxjZ0ix5eE+x+p6k3l2+d2zEyc7tuMyEf3lxnp1Genz/AHTZfjf227j6Y+/z2x9eP940fVfMP7d/6d/j/wAA8k23UbFU0rVsxjIEemXHGOmMIn/PJcY2dIseXhPsa+Xdx/d0nVhs+75el3Hbptwif880xjZ0ix5eI/sfsEPEjjp3x/wJu3/1vxNTUfVfMP7d/wCnf4/8A8Z8u7j+7pOrDZ93y9LuO3TbhE/55pjGzpFjy8R/Yzy7uP7uk6sNn3fL0u47dNuET/nmmMbOkWPLxH9j9moo+q+Yf27/ANO/x/4B4z5d3H93SdWGz7vl6Xcdum3CJ/zzTGNnSLHl4j+xnl3cf3dJ1YbPu+Xpdx26bcIn/PNMY2dIseXiP7H7NRR9V8w/t3/p3+P/AADxny7uP7uk6sNn3fL0u47dNuET/nmmMbOkWPLxH9jPLu4/u6Tqw2fd8vS7jt024RP+eaYxs6RY8vEf2P2aij6r5h/bv/Tv8f8AgHjPl3cf3dJ1YbPu+Xpdx26bcIn/ADzTGNnSLHl4j+xnl3cf3dJ1YbPu+Xpdx26bcIn/ADzTGNnSLHl4j+x+zUUfVfMP7d/6d/j/AMA8XIuYd2NM1VfKGfk0y4GAOhGETH+qXGNnSLHl4T7GkjT2qO76dqkawLvZhps4CKvQjCJgfulxjZ0ix5eE+x+uvxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eo+q+Yf27/wBO/wAf+AeUkXMO7GmaqvlDPyaZcDAHQjCJj/VLjGzpFjy8J9jXbdRsVTStWzGMgR6ZccY6Ywif88lxjZ0ix5eE+x+tvxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NH1XzD+3f+nf4/8AAPIvLu4/u6Tqw2fd8vS7jt024RP+eaYxs6RY8vEf2M8u7j+7pOrDZ93y9LuO3TbhE/55pjGzpFjy8R/Y/ZqKPqvmH9u/9O/x/wCAeM+Xdx/d0nVhs+75el3Hbptwif8APNMY2dIseXiP7GeXdx/d0nVhs+75el3Hbptwif8APNMY2dIseXiP7H7NRR9V8w/t3/p3+P8AwDxny7uP7uk6sNn3fL0u47dNuET/AJ5pjGzpFjy8R/Yzy7uP7uk6sNn3fL0u47dNuET/AJ5pjGzpFjy8R/Y/ZqKPqvmH9u/9O/x/4B4z5d3H93SdWGz7vl6Xcdum3CJ/zzTGNnSLHl4j+xnl3cf3dJ1YbPu+Xpdx26bcIn/PNMY2dIseXiP7H7NRR9V8w/t3/p3+P/APGfLu4/u6Tqw2fd8vS7jt024RP+eaYxs6RY8vEf2NpFzDuxpmqr5Qz8mmXAwB0IwiY/1S4xs6RY8vCfY/aKpvxv7bdx9Mff57Y+vH+8aPqvmH9u/9O/x/4B5GRcw7saZqq+UM/JplwMAdCMImP9UuMbOkWPLwn2NqSTeUJYNP1No1QOjxadPjaPulSEXj90u0jZ0ix5eE+x+vPxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P99utH1XzD+3f+nf4/wDAPLdt1GxVNK1bMYyBHplxxjpjCJ/zyXGNnSLHl4T7Gvl3cf3dJ1YbPu+Xpdx26bcIn/PNMY2dIseXiP7H66g/fgY6MTjHTl+en64H1NWaPqvmH9u/9O/x/wCAeM+Xdx/d0nVhs+75el3Hbptwif8APNMY2dIseXiP7GeXdx/d0nVhs+75el3Hbptwif8APNMY2dIseXiP7H7NRR9V8w/t3/p3+P8AwDE8Muun+EPD1pfsLa5eyggWGY7HaRYdxQKeSwCMSOuFPoareF/+Ri8Z/wDYaj/9N9nUXxE1zw3onhGX/hMdRk02xvXFtHdQxO8kUxBdHTarFXUpvVsfKyg9cV85fC/x9oyeLLu9+Kfiz7db6bMs+nK9pNLHc3QRIRdkqm4skUCBTKu7MhbhtxPXFWSR8/VqOpUlN9W3959bUV5t/wANB/DH/oZv/JC5/wDjdH/DQfwx/wChm/8AJC5/+N0zM9Jorzb/AIaD+GP/AEM3/khc/wDxuj/hoP4Y/wDQzf8Akhc//G6APQLg/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/eNedzfH/4ZsxK+JScLx/oFz1ww4/d9eR6fWmt8ffhp82PEvqRiwue+7p+7HPI9PqaAPQIX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv8APbH14/3jXmsXx9+G/lvv8SPnfIV3WN1nBZ8Y+U9iO68en3RI3x9+GnzY8S+pGLC577un7sc8j0+poA9Sorzb/hoP4Y/9DN/5IXP/AMbo/wCGg/hj/wBDN/5IXP8A8boA9Jorzb/hoP4Y/wDQzf8Akhc//G6P+Gg/hj/0M3/khc//ABugD0mivNv+Gg/hj/0M3/khc/8Axuj/AIaD+GP/AEM3/khc/wDxugD0mivNv+Gg/hj/ANDN/wCSFz/8brc8KfFLwd431WTTfDGsfbruKEzvH9lmjwgZVJy6AdWXjOeaAOtqtcH525+6uevThuevH1+X69qs1WuD87c/dXPXpw3PXj6/L9e1ADH439tu4+mPv89sfXj/AHjVaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzWX439tu4+mPv89sfXj/eNVoGzcX43fcmPG77n7vP975eueidc853MAWX439tu4+mPv89sfXj/AHjVyqb8b+23cfTH3+e2Prx/vGrlABRRRQAUUUUAFFFFABRRRQBDc/6sH0yc+nynv2/MfWoX439tu4+mPv8APbH14/3jU1z/AKsH0yc+nynv2/MfWoX439tu4+mPv89sfXj/AHjQBCTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/PbH14/3jUJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv89sfXj/eNAFmIYQ8Y+Zu2O59h/n160+mRDCHjHzN2x3PsP8+vWn0AFFFFABRRRQAUUUUAFVrr/j4s/wDj4/1x/wBV93/Vv/rP9n/2bbVmq11/x8Wf/Hx/rj/qvu/6t/8AWf7P/s22gCzRRRQAyY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aszHEEhzjCnnOO31H8xVZ+N/bbuPpj7/PbH14/3jQBDcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/AD2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/PbH14/3jQBNDxI46d8f8Cbt/8AW/E1NUMPEjjp3x/wJu3/ANb8TU1ABRRRQAUUUUAFFFFABTJjiCQ5xhTznHb6j+Yp9MmOIJDnGFPOcdvqP5igCs/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP902X439tu4+mPv8APbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7pALL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv/rfiahfjf227j6Y+/z2x9eP941NDxI46d8f8Cbt/wDW/E0ATVBYNv062bduzEp3bt2eBznc2fruP1PWp6gsG36dbNu3ZiU7t27PA5zubP13H6nrUP418/0M3/EXo/0J6KKKs0CiiigAooooAKpvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/wA9sfXj/eNAEN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eqZ+N/bbuPpj7/PbH14/wB40APQfvwMdGJxjpy/PT9cD6mrNVkH78DHRicY6cvz0/XA+pqzQAUUUUAFFFFABRRRQAUUUUAU3439tu4+mPv89sfXj/eND8b+23cfTH3+e2Prx/vGh+N/bbuPpj7/AD2x9eP940Pxv7bdx9Mff57Y+vH+8aAK1i27S7dt279yG3bs9VbnO49fXdz/AH261cQfvwMdGJxjpy/PT9cD6mqdi27S7dt279yG3bs9VbnO49fXdz/fbrVxB+/Ax0YnGOnL89P1wPqaALNFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqtcH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/z2x9eP941DC+6GQ7922SXnfnbh5B13tj06rjp8v3QATPxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP8AeNXKACiiigAooooAKKKKACiiigCtcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xp9wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGgCtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGq0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8aALlFFFABRRRQAUUUUAFFFFABUNz/qwfTJz6fKe/b8x9amqG5/1YPpk59PlPft+Y+tAEL8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/3m7TPxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/AHm7AEz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/Pr1qs/G/tt3H0x9/ntj68f7xqzEMIeMfM3bHc+w/z69aAH0UUUAFFFFABRRRQAUUUUAQ3P+rB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/3jU1z/qwfTJz6fKe/b8x9ahfjf227j6Y+/wA9sfXj/eNAFadtuqRru2/uZm27sfxdcbh69dvf74zhrL8b+23cfTH3+e2Prx/vGq07bdUjXdt/czNt3Y/i643D167e/wB8Zw1l+N/bbuPpj7/PbH14/wB40AWYhhDxj5m7Y7n2H+fXrT6ZEMIeMfM3bHc+w/z69afQAUUUUAFFFFABRRRQAUyY4gkOcYU85x2+o/mKfTJjiCQ5xhTznHb6j+YoArPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23LM/G/tt3H0x9/ntj68f7xqG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcoBM/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/634moX439tu4+mPv89sfXj/eNTQ8SOOnfH/Am7f8A1vxNAE1FFFABRRRQAUUUUAFFFFADJjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xqzMcQSHOMKec47fUfzFVn439tu4+mPv89sfXj/AHjQBW1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGq2pN5dvndsxMnO7bjMhH95cZ6dRnp8/wB02X439tu4+mPv89sfXj/eNAE0PEjjp3x/wJu3/wBb8TU1Qw8SOOnfH/Am7f8A1vxNTUAFFFFABRRRQAUUUUAFFFFAFN+N/bbuPpj7/PbH14/3jUN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eoAmfjf227j6Y+/wA9sfXj/eNPQfvwMdGJxjpy/PT9cD6mmPxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NAFmiiigAooooAKKKKACiiigAqm/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jQAPxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P99utWX439tu4+mPv89sfXj/eNVrFt2l27bt37kNu3Z6q3Odx6+u7n++3WgC4g/fgY6MTjHTl+en64H1NWarIP34GOjE4x05fnp+uB9TVmgAooooA8t/aE8Iax4w+GSweH7f7Vc2F6l69uv8ArJUWORWCD+JvnB29SAQMnAPy38OfhzrHxI8SDTdKXybaLD3t865jtkPc/wB5jg7VzkkHoAzD72qtZabY6d9o/s+zt7T7TM1xP5ESp5srfekbA+ZjgZJ5OKAPnb/hkb/qdv8Ayk//AG6j/hkb/qdv/KT/APbq+kqKAPm3/hkb/qdv/KT/APbqP+GRv+p2/wDKT/8Abq+kqKAPmmT9kwRsR/wmudoyf+JV0GD/ANNvbvge9Nb9k7bnPjT7uSf+JV259Zv9nvge5r6PuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/z2x9eP940AfOCfsppIjMnjThGZW/4lin7pYHpOQOV7498EEU9v2Ttuc+NPu5J/4lXbn1m/2e+B7mvoaF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/AD2x9eP940AfPP8AwyN/1O3/AJSf/t1H/DI3/U7f+Un/AO3V9JUUAfNv/DI3/U7f+Un/AO3Uf8Mjf9Tt/wCUn/7dX0lRQB82/wDDI3/U7f8AlJ/+3Uf8Mjf9Tt/5Sf8A7dX0lRQB8XfFL4F6x8N7CHVILz+2dJbCT3Udv5TWzk4AdNzYU8ANnGeDgld3U/s2+C/Fn9oXvivS5LPTbGW1eziuNQtHnFwTIjN5aLJGcAx4L7sZ4AJ3bfqS5toLy1ltbyGOe3mQxyxSoGSRSMFWB4IIOCDRbW0FnaxWtnDHBbwoI4ookCpGoGAqgcAADAAoAyPCOqX2r+HzcaqbdruK9vLSR7aJo438m5khDBWZiuRGDjceTWlcH525+6uevThuevH1+X69qxPAf/Iu3X/Ya1X/ANOFxW3cH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5gCy/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/AD2x9eP941coAKKKKACiiigAooooAKKKKAIbn/Vg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xqa5/1YPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8aAIScXs65xtjDYz93Jl5xnjPrhc/3m7TPxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/AHm7TPxv7bdx9Mff57Y+vH+8aALMQwh4x8zdsdz7D/Pr1p9MiGEPGPmbtjufYf59etPoAKKKKACiiigAooooAKrXX/HxZ/8AHx/rj/qvu/6t/wDWf7P/ALNtqzVa6/4+LP8A4+P9cf8AVfd/1b/6z/Z/9m20AWaKKKAGTHEEhzjCnnOO31H8xVZ+N/bbuPpj7/PbH14/3jVmY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aAIbl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23LM/G/tt3H0x9/ntj68f7xoAmh4kcdO+P+BN2/+t+JqaoYeJHHTvj/AIE3b/634mpqACiiigAooooAKKKKACmTHEEhzjCnnOO31H8xT6ZMcQSHOMKec47fUfzFAFZ+N/bbuPpj7/PbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/dIBZfjf227j6Y+/z2x9eP941NDxI46d8f8Cbt/wDW/E1C/G/tt3H0x9/ntj68f7xqaHiRx074/wCBN2/+t+JoAmqCwbfp1s27dmJTu3bs8DnO5s/XcfqetT1BYNv062bduzEp3bt2eBznc2fruP1PWofxr5/oZv8AiL0f6E9FFFWaBRRRQAUUUUAFU3439tu4+mPv89sfXj/eNXKpvxv7bdx9Mff57Y+vH+8aAIb47LK5bOzbG7Zzt28PznK4+uU/3qmfjf227j6Y+/z2x9eP941DfHZZXLZ2bY3bOdu3h+c5XH1yn+9Uz8b+23cfTH3+e2Prx/vGgB6D9+BjoxOMdOX56frgfU1Zqsg/fgY6MTjHTl+en64H1NWaACiiigAooooAKKKKACiiigCm/G/tt3H0x9/ntj68f7xofjf227j6Y+/z2x9eP940Pxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/eNAFaxbdpdu27d+5Dbt2eqtzncevru5/vt1q4g/fgY6MTjHTl+en64H1NU7Ft2l27bt37kNu3Z6q3Odx6+u7n++3WriD9+BjoxOMdOX56frgfU0AWaKKKACiiigAooooAKKKKACq1wfnbn7q569OG568fX5fr2qzVa4Pztz91c9enDc9ePr8v17UAMfjf227j6Y+/z2x9eP941DC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fugAmfjf227j6Y+/z2x9eP941cqm/G/tt3H0x9/ntj68f7xq5QAUUUUAFFFFABRRRQAUUUUAVrg/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/AHjT7g/O3P3Vz16cNz14+vy/XtTH439tu4+mPv8APbH14/3jQBWgbNxfjd9yY8bvufu8/wB75eueidc853NZfjf227j6Y+/z2x9eP941WgbNxfjd9yY8bvufu8/3vl656J1zznc1l+N/bbuPpj7/AD2x9eP940AXKKKKACiiigAooooAKKKKACobn/Vg+mTn0+U9+35j61NUNz/qwfTJz6fKe/b8x9aAIX439tu4+mPv89sfXj/eNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/z2x9eP941CTi9nXONsYbGfu5MvOM8Z9cLn+83YAmfjf227j6Y+/wA9sfXj/eNWYhhDxj5m7Y7n2H+fXrVZ+N/bbuPpj7/PbH14/wB41ZiGEPGPmbtjufYf59etAD6KKKACiiigAooooAKKKKAIbn/Vg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xqa5/1YPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8aAK07bdUjXdt/czNt3Y/i643D167e/wB8Zw1l+N/bbuPpj7/PbH14/wB41Wnbbqka7tv7mZtu7H8XXG4evXb3++M4ay/G/tt3H0x9/ntj68f7xoAsxDCHjHzN2x3PsP8APr1p9MiGEPGPmbtjufYf59etPoAKKKKACiiigAooooAKZMcQSHOMKec47fUfzFPpkxxBIc4wp5zjt9R/MUAVn439tu4+mPv89sfXj/eNQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/z2x9eP8AeNQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blAJn439tu4+mPv89sfXj/eNTQ8SOOnfH/Am7f8A1vxNQvxv7bdx9Mff57Y+vH+8amh4kcdO+P8AgTdv/rfiaAJqKKKACiiigAooooAKKKKAGTHEEhzjCnnOO31H8xVZ+N/bbuPpj7/PbH14/wB41ZmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGgCtqTeXb53bMTJzu24zIR/eXGenUZ6fP902X439tu4+mPv8APbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8aAJoeJHHTvj/gTdv/rfiamqGHiRx074/wCBN2/+t+JqagAooooAKKKKACiiigAooooApvxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/AHqmfjf227j6Y+/z2x9eP941DfHZZXLZ2bY3bOdu3h+c5XH1yn+9QBM/G/tt3H0x9/ntj68f7xp6D9+BjoxOMdOX56frgfU0x+N/bbuPpj7/AD2x9eP9409B+/Ax0YnGOnL89P1wPqaALNFFFABRRRQAUUUUAFFFFABVN+N/bbuPpj7/AD2x9eP941cqm/G/tt3H0x9/ntj68f7xoAH439tu4+mPv89sfXj/AHjVaxbdpdu27d+5Dbt2eqtzncevru5/vt1qy/G/tt3H0x9/ntj68f7xqtYtu0u3bdu/cht27PVW5zuPX13c/wB9utAFxB+/Ax0YnGOnL89P1wPqas1WQfvwMdGJxjpy/PT9cD6mrNABRRRQAV5T4ju7tvGWsp/aV9FHbzxhY4r6WJEXyIn5VZFAHDnnZx5nzY3S2/q1ef634P8AEF34l1G+086c0FzKkkXnXcsboREinIVDj54kOVIPGc71ieLmxEZSirdz28mq06dabqNL3dL97r9DmfMu4/vatqw2fe8zU7jt13ZdP+eb5zs6S58vEn2M8y7j+9q2rDZ97zNTuO3Xdl0/55vnOzpLny8SfY9n/hCPE6/6qPSV2/c/02UYx937sIxjZF93bjZ8u3ZB5B/whHidf9VHpK7fuf6bKMY+792EYxsi+7txs+Xbsg8jj9nPsz6X63h/+fi+9GN5l3H97VtWGz73mancduu7Lp/zzfOdnSXPl4k+xz6Zqtxo/iTSri7vtcuLdZ3jnhWW6vC48mQAGIKxY748/dUgiQ4BDxW2l/whHidf9VHpK7fuf6bKMY+792EYxsi+7txs+Xbsg8i7ongzWrPxLp19erpyW9nK7/ubgu+DE8YAHkqBwY/ulR8uMbViSJxpz5lp1RjXxWGdGoudfDLqt7O34mnP470ks5+ya/8AIm7/AJF3UBjhhn/U/wCH1psnjnSV3/6Jrw2gv/yLt/xnfz/qR6+31NdNcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xr1D4U5WDx9pLwyt9n19tkkpz/wj+oHHzyD/nmcenVcYx8uNonk8c6Su/8A0TXhtBf/AJF2/wCM7+f9SPX2+prdhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/z2x9eP940AZdp420e81O1sFXVILi8do4Ptmj3dskjBGcqHkiVc7UY4z/Ca6CvG/GvxY0vwz4o0bTvGEdxbajod6byZ4LVvJvomsrpFeDJ7u6KVY4V2K72CM9eraNc6jd6NbXGtafHpt9Km6azjuPPEJP8PmBVDEDGcDGcgEjkgF6iiigAooooAKKKKAOb8B/8i7df9hrVf/ThcVt3B+dufurnr04bnrx9fl+vasTwH/yLt1/2GtV/9OFxW3cH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5gCy/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/wB41coAKKKKACiiigAooooAKKKKAIbn/Vg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xqa5/wBWD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGgCEnF7OucbYw2M/dyZecZ4z64XP8AebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGgCzEMIeMfM3bHc+w/z69afTIhhDxj5m7Y7n2H+fXrT6ACiiigAooooAKKKKACq11/x8Wf8Ax8f64/6r7v8Aq3/1n+z/AOzbas1Wuv8Aj4s/+Pj/AFx/1X3f9W/+s/2f/ZttAFmiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP941ZmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGgCG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8aAJoeJHHTvj/AIE3b/634mpqhh4kcdO+P+BN2/8ArfiamoAKKKKACiiigAooooAKZMcQSHOMKec47fUfzFPpkxxBIc4wp5zjt9R/MUAVn439tu4+mPv89sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP90gFl+N/bbuPpj7/AD2x9eP941NDxI46d8f8Cbt/9b8TUL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv/AK34mgCaoLBt+nWzbt2YlO7duzwOc7mz9dx+p61PUFg2/TrZt27MSndu3Z4HOdzZ+u4/U9ah/Gvn+hm/4i9H+hPRRRVmgUUUUAFFFFABVN+N/bbuPpj7/PbH14/3jVyqb8b+23cfTH3+e2Prx/vGgCG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv8APbH14/3jUN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8aAHoP34GOjE4x05fnp+uB9TVmqyD9+BjoxOMdOX56frgfU1ZoAKKKKACiiigAooooAKKKKAKb8b+23cfTH3+e2Prx/vGh+N/bbuPpj7/PbH14/3jQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/wA9sfXj/eNAFaxbdpdu27d+5Dbt2eqtzncevru5/vt1q4g/fgY6MTjHTl+en64H1NU7Ft2l27bt37kNu3Z6q3Odx6+u7n++3WriD9+BjoxOMdOX56frgfU0AWaKKKACiiigAooooAKKKKACq1wfnbn7q569OG568fX5fr2qzVa4Pztz91c9enDc9ePr8v17UAMfjf227j6Y+/z2x9eP941DC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fugAmfjf227j6Y+/wA9sfXj/eNXKpvxv7bdx9Mff57Y+vH+8auUAFFFFABRRRQAUUUUAFFFFAFa4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/3jT7g/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/AHjQBWgbNxfjd9yY8bvufu8/3vl656J1zznc1l+N/bbuPpj7/PbH14/3jVaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzWX439tu4+mPv89sfXj/AHjQBcooooAKKKKACiiigAooooAKhuf9WD6ZOfT5T37fmPrU1Q3P+rB9MnPp8p79vzH1oAhfjf227j6Y+/z2x9eP941CTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/AD2x9eP941CTi9nXONsYbGfu5MvOM8Z9cLn+83YAmfjf227j6Y+/z2x9eP8AeNWYhhDxj5m7Y7n2H+fXrVZ+N/bbuPpj7/PbH14/3jVmIYQ8Y+Zu2O59h/n160APooooAKKKKACiiigAooooAhuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGprn/Vg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xoArTtt1SNd239zM23dj+LrjcPXrt7/fGcNZfjf227j6Y+/z2x9eP941Wnbbqka7tv7mZtu7H8XXG4evXb3++M4ay/G/tt3H0x9/ntj68f7xoAsxDCHjHzN2x3PsP8+vWn0yIYQ8Y+Zu2O59h/n160+gAooooAKKKKACiiigApkxxBIc4wp5zjt9R/MU+mTHEEhzjCnnOO31H8xQBWfjf227j6Y+/wA9sfXj/eNQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/z2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuUAmfjf227j6Y+/wA9sfXj/eNTQ8SOOnfH/Am7f/W/E1C/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/wCt+JoAmooooAKKKKACiiigAooooAZMcQSHOMKec47fUfzFVn439tu4+mPv89sfXj/eNWZjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xoArak3l2+d2zEyc7tuMyEf3lxnp1Genz/dNl+N/bbuPpj7/PbH14/wB41W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGgCaHiRx074/wCBN2/+t+JqaoYeJHHTvj/gTdv/AK34mpqACiiigAooooAKKKKACiiigCm/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv89sfXj/eNQ3x2WVy2dm2N2znbt4fnOVx9cp/vUATPxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NMfjf227j6Y+/z2x9eP8AeNPQfvwMdGJxjpy/PT9cD6mgCzRRRQAUUUUAFFFFABRRRQAVTfjf227j6Y+/z2x9eP8AeNXKpvxv7bdx9Mff57Y+vH+8aAB+N/bbuPpj7/PbH14/3jVaxbdpdu27d+5Dbt2eqtzncevru5/vt1qy/G/tt3H0x9/ntj68f7xqtYtu0u3bdu/cht27PVW5zuPX13c/3260AXEH78DHRicY6cvz0/XA+pqzVZB+/Ax0YnGOnL89P1wPqas0AFFFFABRRRQAUUUUAFFFFAFa4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/3jT7g/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/AHjQBDC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/PbH14/3jQBwPxS8N6ZL4i8KeK5rFLq/wBJvWCRmTyVmURSSpvkCkgJJGGBPyDL7sKSwtP8RtTTfnQLT5d33tSZOm/ruhG3/VnO7G35923ypvLtfE+aK30vRpZ5EiVdUXDuwUK3kzbTk4wc4wdyYODvj++vBJrOmfJ5eo2g+7s2zquPubccpj/lnj7mNqf6ryx9i8+tWnGbSlb7j67LMuoV8LGpOlzN3197v5NHZv8AEbU0350C0+Xd97UmTpv67oRt/wBWc7sbfn3bfKm8vrfD2rvrmiR30tt9mdpZY2iyx2mORoz95VbnbnBUEZwRXj6azpnyeXqNoPu7Ns6rj7m3HKY/5Z4+5jan+q8sfYul8L6L4fbwFHrmoX+q29qZ52eSz1i8ggjT7Q6h/LhaNEQDBZhGigZZgoBxWHqynOzd9PLyM82y+jh8KqkKfK+ZL7XVPu32PTqK4nTpLDwl4w1+O81e4t9Jg0zT5zJq2qyzRwvJNdITvndtu7ZGMZAJA7121dx8qFFFFAHN+A/+Rduv+w1qv/pwuK27g/O3P3Vz16cNz14+vy/XtWJ4D/5F26/7DWq/+nC4rbuD87c/dXPXpw3PXj6/L9e1ADH439tu4+mPv89sfXj/AHjVaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzWX439tu4+mPv89sfXj/eNVoGzcX43fcmPG77n7vP975eueidc853MAWX439tu4+mPv89sfXj/AHjVyqb8b+23cfTH3+e2Prx/vGrlABRRRQAUUUUAFFFFABRRRQBDc/6sH0yc+nynv2/MfWoX439tu4+mPv8APbH14/3jU1z/AKsH0yc+nynv2/MfWoX439tu4+mPv89sfXj/AHjQBCTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/PbH14/3jUJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv89sfXj/eNAFmIYQ8Y+Zu2O59h/n160+mRDCHjHzN2x3PsP8+vWn0AFFFFABRRRQAUUUUAFVrr/j4s/wDj4/1x/wBV93/Vv/rP9n/2bbVmq11/x8Wf/Hx/rj/qvu/6t/8AWf7P/s22gCzRRRQAyY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aszHEEhzjCnnOO31H8xVZ+N/bbuPpj7/PbH14/3jQBDcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/AD2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/PbH14/3jQBNDxI46d8f8Cbt/8AW/E1NUMPEjjp3x/wJu3/ANb8TU1ABRRRQAUUUUAFFFFABTJjiCQ5xhTznHb6j+Yp9MmOIJDnGFPOcdvqP5igCs/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP902X439tu4+mPv8APbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7pALL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv/rfiahfjf227j6Y+/z2x9eP941NDxI46d8f8Cbt/wDW/E0ATVBYNv062bduzEp3bt2eBznc2fruP1PWp6gsG36dbNu3ZiU7t27PA5zubP13H6nrUP418/0M3/EXo/0J6KKKs0CiiigAooooAKpvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/wA9sfXj/eNAEN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eqZ+N/bbuPpj7/PbH14/wB40APQfvwMdGJxjpy/PT9cD6mrNVkH78DHRicY6cvz0/XA+pqzQAUUUUAFFFFABRRRQAUUUUAU3439tu4+mPv89sfXj/eND8b+23cfTH3+e2Prx/vGh+N/bbuPpj7/AD2x9eP940Pxv7bdx9Mff57Y+vH+8aAK1i27S7dt279yG3bs9VbnO49fXdz/AH261cQfvwMdGJxjpy/PT9cD6mqdi27S7dt279yG3bs9VbnO49fXdz/fbrVxB+/Ax0YnGOnL89P1wPqaALNFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqtcH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/z2x9eP941DC+6GQ7922SXnfnbh5B13tj06rjp8v3QATPxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP8AeNXKACiiigAooooAKKKKACiiigCtcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xp9wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGgCtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGq0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8aALlFFFABRRRQAUUUUAFFFFABUNz/qwfTJz6fKe/b8x9amqG5/1YPpk59PlPft+Y+tAEL8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/3m7TPxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/AHm7AEz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/Pr1qs/G/tt3H0x9/ntj68f7xqzEMIeMfM3bHc+w/z69aAH0UUUAFFFFABRRRQAUUUUAQ3P+rB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/3jU1z/qwfTJz6fKe/b8x9ahfjf227j6Y+/wA9sfXj/eNAFadtuqRru2/uZm27sfxdcbh69dvf74zhrL8b+23cfTH3+e2Prx/vGq07bdUjXdt/czNt3Y/i643D167e/wB8Zw1l+N/bbuPpj7/PbH14/wB40AWYhhDxj5m7Y7n2H+fXrT6ZEMIeMfM3bHc+w/z69afQAUUUUAFFFFABRRRQAUyY4gkOcYU85x2+o/mKfTJjiCQ5xhTznHb6j+YoArPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23LM/G/tt3H0x9/ntj68f7xqG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcoBM/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/634moX439tu4+mPv89sfXj/eNTQ8SOOnfH/Am7f8A1vxNAE1FFFABRRRQAUUUUAFFFFADJjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xqzMcQSHOMKec47fUfzFVn439tu4+mPv89sfXj/AHjQBW1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGq2pN5dvndsxMnO7bjMhH95cZ6dRnp8/wB02X439tu4+mPv89sfXj/eNAE0PEjjp3x/wJu3/wBb8TU1Qw8SOOnfH/Am7f8A1vxNTUAFFFFABRRRQAUUUUAFFFFAFN+N/bbuPpj7/PbH14/3jUN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eoAmfjf227j6Y+/wA9sfXj/eNPQfvwMdGJxjpy/PT9cD6mmPxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NAFmiiigAooooAKKKKACiiigAqm/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jQAPxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P99utWX439tu4+mPv89sfXj/eNVrFt2l27bt37kNu3Z6q3Odx6+u7n++3WgC4g/fgY6MTjHTl+en64H1NWarIP34GOjE4x05fnp+uB9TVmgAooooAKKKKACiiigAooooArXB+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8afcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xoAhhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/wA9sfXj/eNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90TPxv7bdx9Mff57Y+vH+8aALlFFFABRRRQB88+F/h5a+D/AI5X6eIdYhtvDWkql7otne3gWNzI0piCpIWyIWe45yGDlXH3zn23/hMvDH/Qx6T/AOB0X/xVcX43+Xx1JJ93bptv8/TGJZ2+98uMbN331xs3fLs8+DG/1X/TPZ/wDZt/74248r/Y2+V/yy8r/QeKWIkpNI+nw+UUKlKM5N3aT6dfkem/8Jl4Y/6GPSf/AAOi/wDiq2a8M1lP+JFfps6W0g2bOmFPG3ZxjyumwY8r7qeViy9zrWjVdRtPocOZYCnhIwlBt819/K3+ZzfgP/kXbr/sNar/AOnC4rbuD87c/dXPXpw3PXj6/L9e1YngP/kXbr/sNar/AOnC4rbuD87c/dXPXpw3PXj6/L9e1dB4wx+N/bbuPpj7/PbH14/3jVaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzWX439tu4+mPv89sfXj/AHjVaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzAFl+N/bbuPpj7/PbH14/3jVyqb8b+23cfTH3+e2Prx/vGrlABRRRQAUUUUAFFFFABRRRQBDc/6sH0yc+nynv2/MfWoX439tu4+mPv89sfXj/eNTXP+rB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/3jQBCTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/AD2x9eP941CTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/PbH14/wB40AWYhhDxj5m7Y7n2H+fXrT6ZEMIeMfM3bHc+w/z69afQAUUUUAFFFFABRRRQAVWuv+Piz/4+P9cf9V93/Vv/AKz/AGf/AGbbVmq11/x8Wf8Ax8f64/6r7v8Aq3/1n+z/AOzbaALNFFFADJjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xqzMcQSHOMKec47fUfzFVn439tu4+mPv8APbH14/3jQBDcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/PbH14/3jUNy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv8APbH14/3jQBNDxI46d8f8Cbt/9b8TU1Qw8SOOnfH/AAJu3/1vxNTUAFFFFABRRRQAUUUUAFMmOIJDnGFPOcdvqP5in0yY4gkOcYU85x2+o/mKAKz8b+23cfTH3+e2Prx/vGq2pN5dvndsxMnO7bjMhH95cZ6dRnp8/wB02X439tu4+mPv89sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/ukAsvxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/8Arfiahfjf227j6Y+/z2x9eP8AeNTQ8SOOnfH/AAJu3/1vxNAE1QWDb9Otm3bsxKd27dngc53Nn67j9T1qeoLBt+nWzbt2YlO7duzwOc7mz9dx+p61D+NfP9DN/wARej/QnoooqzQKKKKACiiigAqm/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jQBDfHZZXLZ2bY3bOdu3h+c5XH1yn+9Uz8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/3qmfjf227j6Y+/z2x9eP940APQfvwMdGJxjpy/PT9cD6mrNVkH78DHRicY6cvz0/XA+pqzQAUUUUAFFFFABRRRQAUUUUAU3439tu4+mPv89sfXj/AHjQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/z2x9eP940Pxv7bdx9Mff57Y+vH+8aAK1i27S7dt279yG3bs9VbnO49fXdz/fbrVxB+/Ax0YnGOnL89P1wPqap2LbtLt23bv3Ibduz1Vuc7j19d3P99utXEH78DHRicY6cvz0/XA+poAs0UUUAFFFFABRRRQAUUUUAFVrg/O3P3Vz16cNz14+vy/XtVmq1wfnbn7q569OG568fX5fr2oAY/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/AD2x9eP941DC+6GQ7922SXnfnbh5B13tj06rjp8v3QATPxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP941coAKKKKACiiigAooooAKKKKAK1wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGn3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aAK0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xoAuUUUUAFFFFABRRRQAUUUUAFQ3P+rB9MnPp8p79vzH1qaobn/Vg+mTn0+U9+35j60AQvxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/ebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95uwBM/G/tt3H0x9/ntj68f7xqzEMIeMfM3bHc+w/wA+vWqz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/Pr1oAfRRRQAUUUUAFFFFABRRRQBDc/wCrB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/wB41Nc/6sH0yc+nynv2/MfWoX439tu4+mPv89sfXj/eNAFadtuqRru2/uZm27sfxdcbh69dvf74zhrL8b+23cfTH3+e2Prx/vGq07bdUjXdt/czNt3Y/i643D167e/3xnDWX439tu4+mPv89sfXj/eNAFmIYQ8Y+Zu2O59h/n160+mRDCHjHzN2x3PsP8+vWn0AFFFFABRRRQAUUUUAFMmOIJDnGFPOcdvqP5in0yY4gkOcYU85x2+o/mKAKz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23KATPxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/8Arfiahfjf227j6Y+/z2x9eP8AeNTQ8SOOnfH/AAJu3/1vxNAE1FFFABRRRQAUUUUAFFFFADJjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xqzMcQSHOMKec47fUfzFVn439tu4+mPv89sfXj/eNAFbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/dNl+N/bbuPpj7/AD2x9eP940ATQ8SOOnfH/Am7f/W/E1NUMPEjjp3x/wACbt/9b8TU1ABRRRQAUUUUAFFFFABRRRQBTfjf227j6Y+/z2x9eP8AeNQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP8AeoAmfjf227j6Y+/z2x9eP9409B+/Ax0YnGOnL89P1wPqaY/G/tt3H0x9/ntj68f7xp6D9+BjoxOMdOX56frgfU0AWaKKKACiiigAooooAKKKKACqb8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv8APbH14/3jQAPxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P8AfbrVl+N/bbuPpj7/AD2x9eP941WsW3aXbtu3fuQ27dnqrc53Hr67uf77daALiD9+BjoxOMdOX56frgfU1Zqsg/fgY6MTjHTl+en64H1NWaACiiigAooooAKKKKACiiigCtcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xp9wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGgCGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/PbH14/3jUML7oZDv3bZJed+duHkHXe2PTquOny/dEz8b+23cfTH3+e2Prx/vGgC5RRRQAUUUUAc5rvgu113VhqL6hfWc/kLATamIfKrMynLIxBDPu4Iwyo33kUjP8A+Fa2g+7rmrJ/d8v7Ou3024i+XGExjp5UWMeVHt7OisnRg3do74ZjiqcVCM9F5L/I4mb4X6fcQSQTavqjRSKUaPFuF2kYxjyeABtwB08uLGPLTbreMPEU/hLRpNee0kvtMskZr63toi1wF4xJHyFIXncGx8pLbhs2v0FeG/tJ+OfEHhC10K10C9jgt9US7jvIpbWKdJ1AiAVhIrDGHYEd881UacYfCjKvi62ISVWV7bbdf+GOg+Ffj+18TXVzpXhm2+3WVve395f6hJIYVgE95O9uiRsu6RnX5j90KOpLfLXpNwfnbn7q569OG568fX5fr2r4S8KfFLxj4I0qTTfDGsfYbSWYzvH9lhky5VVJy6E9FXjOOK2W+P8A8THOW8THOP8AnxtuOvT93weTzVnKfaL8b+23cfTH3+e2Prx/vGq0DZuL8bvuTHjd9z93n+98vXPROuec7m+Nz8ffiWc/8VLj6WFsMdeR+74PJ5pi/Hr4lK0jDxK2ZG3H/Qrfg4xlR5fy/hjqT1NAH2o/G/tt3H0x9/ntj68f7xq5XxEfj78Szn/ipcfSwthjryP3fB5PNP8A+Gg/id/0M3/khbf/ABugD7aor4l/4aD+J3/Qzf8Akhbf/G6P+Gg/id/0M3/khbf/ABugD7aor4l/4aD+J3/Qzf8Akhbf/G6P+Gg/id/0M3/khbf/ABugD7aor4l/4aD+J3/Qzf8Akhbf/G6P+Gg/id/0M3/khbf/ABugD7aor4l/4aD+J3/Qzf8Akhbf/G6P+Gg/id/0M3/khbf/ABugD7Uuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGvi9v2gPia4w3iX6H7BbZHbg+XxSH4+/Es5/wCKlx9LC2GOvI/d8Hk80AfZZOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv89sfXj/eNfFn/C+/iVvZ/wDhJTlhjiyt8DryB5eAfmPI5P4CnH4+/Es5/wCKlx9LC2GOvI/d8Hk80AfbUQwh4x8zdsdz7D/Pr1p9fEg/aB+JqjC+JQBnPGn23/xul/4aD+J3/Qzf+SFt/wDG6APtqiuJ+DviHVPFXwn0bWdeufteoXPn+bN5apu2zyIPlUAD5VA4Hau2oAKKKKACiiigAqtdf8fFn/x8f64/6r7v+rf/AFn+z/7NtqzVa6/4+LP/AI+P9cf9V93/AFb/AOs/2f8A2bbQBZooooAZMcQSHOMKec47fUfzFVn439tu4+mPv89sfXj/AHjVmY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aAIbl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23LM/G/tt3H0x9/ntj68f7xoAmh4kcdO+P+BN2/wDrfiamqGHiRx074/4E3b/634mpqACiiigAooooAKKKKACmTHEEhzjCnnOO31H8xT6ZMcQSHOMKec47fUfzFAFZ+N/bbuPpj7/PbH14/wB41W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGq2pN5dvndsxMnO7bjMhH95cZ6dRnp8/wB0gFl+N/bbuPpj7/PbH14/3jU0PEjjp3x/wJu3/wBb8TUL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv/rfiaAJqgsG36dbNu3ZiU7t27PA5zubP13H6nrU9QWDb9Otm3bsxKd27dngc53Nn67j9T1qH8a+f6Gb/iL0f6E9FFFWaBRRRQAUUUUAFU3439tu4+mPv89sfXj/AHjVyqb8b+23cfTH3+e2Prx/vGgCG+OyyuWzs2xu2c7dvD85yuPrlP8AeqZ+N/bbuPpj7/PbH14/3jUN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8aAHoP34GOjE4x05fnp+uB9TVmqyD9+BjoxOMdOX56frgfU1ZoAKKKKACiiigAooooAKKKKAKb8b+23cfTH3+e2Prx/vGh+N/bbuPpj7/PbH14/wB40Pxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/eNAFaxbdpdu27d+5Dbt2eqtzncevru5/vt1q4g/fgY6MTjHTl+en64H1NU7Ft2l27bt37kNu3Z6q3Odx6+u7n++3WriD9+BjoxOMdOX56frgfU0AWaKKKACiiigAooooAKKKKACq1wfnbn7q569OG568fX5fr2qzVa4Pztz91c9enDc9ePr8v17UAMfjf227j6Y+/z2x9eP8AeNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90TPxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7oAJn439tu4+mPv89sfXj/eNXKpvxv7bdx9Mff57Y+vH+8auUAFFFFABRRRQAUUUUAFFFFAFa4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/AD2x9eP940+4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/3jQBWgbNxfjd9yY8bvufu8/3vl656J1zznc1l+N/bbuPpj7/PbH14/wB41WgbNxfjd9yY8bvufu8/3vl656J1zznc1l+N/bbuPpj7/PbH14/3jQBcooooAKKKKACiiigAooooAKhuf9WD6ZOfT5T37fmPrU1Q3P8AqwfTJz6fKe/b8x9aAIX439tu4+mPv89sfXj/AHjUJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv89sfXj/eNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2AJn439tu4+mPv89sfXj/eNWYhhDxj5m7Y7n2H+fXrVZ+N/bbuPpj7/AD2x9eP941ZiGEPGPmbtjufYf59etAD6KKKACiiigAooooAKKKKAIbn/AFYPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8amuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGgCtO23VI13bf3Mzbd2P4uuNw9eu3v98Zw1l+N/bbuPpj7/AD2x9eP941Wnbbqka7tv7mZtu7H8XXG4evXb3++M4ay/G/tt3H0x9/ntj68f7xoAsxDCHjHzN2x3PsP8+vWn0yIYQ8Y+Zu2O59h/n160+gAooooAKKKKACiiigApkxxBIc4wp5zjt9R/MU+mTHEEhzjCnnOO31H8xQBWfjf227j6Y+/z2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/AD2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuUAmfjf227j6Y+/z2x9eP941NDxI46d8f8Cbt/8AW/E1C/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/634mgCaiiigAooooAKKKKACiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/wA9sfXj/eNWZjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xoArak3l2+d2zEyc7tuMyEf3lxnp1Genz/dNl+N/bbuPpj7/PbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8aAJoeJHHTvj/gTdv8A634mpqhh4kcdO+P+BN2/+t+JqagAooooAKKKKACiiigAooooApvxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eqZ+N/bbuPpj7/PbH14/wB41DfHZZXLZ2bY3bOdu3h+c5XH1yn+9QBM/G/tt3H0x9/ntj68f7xp6D9+BjoxOMdOX56frgfU0x+N/bbuPpj7/PbH14/3jT0H78DHRicY6cvz0/XA+poAs0UUUAFFFFABRRRQAUUUUAFU3439tu4+mPv89sfXj/eNXKpvxv7bdx9Mff57Y+vH+8aAB+N/bbuPpj7/AD2x9eP941WsW3aXbtu3fuQ27dnqrc53Hr67uf77dasvxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P99utAFxB+/Ax0YnGOnL89P1wPqas1WQfvwMdGJxjpy/PT9cD6mrNABRRRQAUUUUAFFFFABRRRQBWuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/wA9sfXj/eNPuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/z2x9eP940AQwvuhkO/dtkl53524eQdd7Y9Oq46fL90TPxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/wA9sfXj/eNAFyiiigAooooAKKKKACuS+I3w50f4keGzpuqr5NzFl7K+RcyWznuP7ynA3LnBAHQhWHW0UAeSfB34H2vw83atrr2+oeIX3IksWWitEPGI9wBLMOrEA4O0YG4t6lcH525+6uevThuevH1+X69q5if4jWUF5cQf2Rqji3nkhaXEKoxRyrMC0o+XKudxAGI5D0jfbXl+Its7ZOi6tHxz5nkL5fBBJzN8uPmz90jypckeU+3H29PueksrxjV+T8V/mdY/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5uZPxDtv4tE1WPk53/Z18v72ScyjbjLZ6EeVLk/un2xx+PoEknaTR9VQSSFgH8lfKG3Bzmb5cHeTjZjy5c8xSEHt6fcP7Lxn8n4r/M7N+N/bbuPpj7/AD2x9eP941crhD8Q7b+LRNVj5Od/2dfL+9knMo24y2ehHlS5P7p9tj/hZVoPvaHqyf3vMFuu313Zl+XGHznp5UuceVJtPb0+4f2XjP5PxX+Z2dFYXh3xVb+I57uGGwvrKS1WNnW7RF3Byw42s3IKMrA4KsCp5BA3a0jJSV0cVajUoTdOorNf8OFFFFUZBRRRQAUUUUAQ3P8AqwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP8AeNTXP+rB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/3jQBCTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/PbH14/3jUJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv8APbH14/3jQBZiGEPGPmbtjufYf59eteD+LP2YtO1nx7b6joV7HpWh3Ll9Rs0X54j1/wBHGCoDdMHhOoDDCD3iIYQ8Y+Zu2O59h/n160+gCjo2jad4e0a20nRbSOzsbVNkMMY4Udep5JJJJJySSSSSavUUUAFFFFABRRRQAVWuv+Piz/4+P9cf9V93/Vv/AKz/AGf/AGbbVmq11/x8Wf8Ax8f64/6r7v8Aq3/1n+z/AOzbaALNFFFADJjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xqzMcQSHOMKec47fUfzFVn439tu4+mPv8APbH14/3jQBDcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/PbH14/3jUNy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv8APbH14/3jQBNDxI46d8f8Cbt/9b8TU1Qw8SOOnfH/AAJu3/1vxNTUAFFFFABRRRQAUUUUAFMmOIJDnGFPOcdvqP5in0yY4gkOcYU85x2+o/mKAKz8b+23cfTH3+e2Prx/vGq2pN5dvndsxMnO7bjMhH95cZ6dRnp8/wB02X439tu4+mPv89sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/ukAsvxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/8Arfiahfjf227j6Y+/z2x9eP8AeNTQ8SOOnfH/AAJu3/1vxNAE1QWDb9Otm3bsxKd27dngc53Nn67j9T1qeoLBt+nWzbt2YlO7duzwOc7mz9dx+p61D+NfP9DN/wARej/QnoooqzQKKKKACiiigAqm/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jQBDfHZZXLZ2bY3bOdu3h+c5XH1yn+9Uz8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/3qmfjf227j6Y+/z2x9eP940APQfvwMdGJxjpy/PT9cD6mrNVkH78DHRicY6cvz0/XA+pqzQAUUUUAFFFFABRRRQAUUUUAU3439tu4+mPv89sfXj/AHjQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/z2x9eP940Pxv7bdx9Mff57Y+vH+8aAK1i27S7dt279yG3bs9VbnO49fXdz/fbrVxB+/Ax0YnGOnL89P1wPqap2LbtLt23bv3Ibduz1Vuc7j19d3P99utXEH78DHRicY6cvz0/XA+poAs0UUUAFFFFABRRRQAUUUUAFVrg/O3P3Vz16cNz14+vy/XtVmq1wfnbn7q569OG568fX5fr2oAY/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/AD2x9eP941DC+6GQ7922SXnfnbh5B13tj06rjp8v3QATPxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP941coAKKKKACiiigAooooAKKKKAK1wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGn3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aAK0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xoAuUUUUAFFFFABRRRQAUUUUAFQ3P+rB9MnPp8p79vzH1qaobn/Vg+mTn0+U9+35j60AQvxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/ebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95uwBM/G/tt3H0x9/ntj68f7xqzEMIeMfM3bHc+w/wA+vWqz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/Pr1oAfRRRQAUUUUAFFFFABRRRQBDc/wCrB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/wB41Nc/6sH0yc+nynv2/MfWoX439tu4+mPv89sfXj/eNAFadtuqRru2/uZm27sfxdcbh69dvf74zhrL8b+23cfTH3+e2Prx/vGq07bdUjXdt/czNt3Y/i643D167e/3xnDWX439tu4+mPv89sfXj/eNAFmIYQ8Y+Zu2O59h/n160+mRDCHjHzN2x3PsP8+vWn0AFFFFABRRRQAUUUUAFMmOIJDnGFPOcdvqP5in0yY4gkOcYU85x2+o/mKAKz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23KATPxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/8Arfiahfjf227j6Y+/z2x9eP8AeNTQ8SOOnfH/AAJu3/1vxNAE1FFFABRRRQAUUUUAFFFFADJjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xqzMcQSHOMKec47fUfzFVn439tu4+mPv89sfXj/eNAFbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/dNl+N/bbuPpj7/AD2x9eP940ATQ8SOOnfH/Am7f/W/E1NUMPEjjp3x/wACbt/9b8TU1ABRRRQAUUUUAFFFFABRRRQBTfjf227j6Y+/z2x9eP8AeNQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP8AeoAmfjf227j6Y+/z2x9eP9409B+/Ax0YnGOnL89P1wPqaY/G/tt3H0x9/ntj68f7xp6D9+BjoxOMdOX56frgfU0AWaKKKACiiigAooooAKKKKACqb8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv8APbH14/3jQAPxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P8AfbrVl+N/bbuPpj7/AD2x9eP941WsW3aXbtu3fuQ27dnqrc53Hr67uf77daALiD9+BjoxOMdOX56frgfU1Zqsg/fgY6MTjHTl+en64H1NWaACiiigAooooAKKKKACiiigCtcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xp9wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGgCGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/PbH14/3jUML7oZDv3bZJed+duHkHXe2PTquOny/dEz8b+23cfTH3+e2Prx/vGgC5RRRQAUUUUAFFFFABRRRQB4zJ+71HU2+5/xMrt933f+XiQ7s/J/zzzu3f8ALLO8eVvsz/Vf9M9n/ANm3/vjbjyv9jb5X/LLyv8AQfUJvCnh25nknuNA0uWWRi7yPZxszsTkkkjkk96pz+EPDIZ8eHtJA2c/6FHxw3tx/wCO/XtXB9Wn3PrVneHtrF/h/med/wCq/wCmez/gGzb/AN8bceV/sbfK/wCWXlf6Cf6r/pns/wCAbNv/AHxtx5X+xt8r/ll5X+g+hSeEPDQ358PaUODn/QoxgfP/ALIx0HPH+8arQ+E/DRuNQB0DSjtlwR9kj+UeXn/gPY9E9efvMfVp90H9tYf+V/h/mcN/qv8Apns/4Bs2/wDfG3Hlf7G3yv8All5X+gn+q/6Z7P8AgGzb/wB8bceV/sbfK/5ZeV/oPoUnhDw0N+fD2lDg5/0KMYHz/wCyMdBzx/vGrf8Awhvhj/oXNJ/8AYv/AImj6tMP7bw/8svw/wAzhvCGkXd/ruqiz1rUNF8u2tg32KG3/e4aZQG863P3du0AYxypWPaIYtz/AImOna14WuLbxhqGs6fq160LJPHZmKWI2c8yurRQofvRoQQ2CPXNdTp+jaZpPmf2Vp1pY+bjzPs0Cx78ZxnaBnGT+deI/FHwt4yh+KmhW/g3V7yy0rxDdMSI8MmnXIilWeWMEKIy0Ms0mFYO7iRvvBSOqlBwgos8DH4iOJxEqsVZO34JL9D3uiqOjaNp3h7RrbSdFtI7OxtU2QwxjhR16nkkkkknJJJJJJq9WpwhRRRQAUUUUAQ3P+rB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/3jU1z/qwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP940AQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/wA9sfXj/eNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/z2x9eP8AeNAFmIYQ8Y+Zu2O59h/n160+mRDCHjHzN2x3PsP8+vWn0AFFFFABRRRQAUUUUAFVrr/j4s/+Pj/XH/Vfd/1b/wCs/wBn/wBm21Zqtdf8fFn/AMfH+uP+q+7/AKt/9Z/s/wDs22gCzRRRQAyY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aszHEEhzjCnnOO31H8xVZ+N/bbuPpj7/AD2x9eP940AQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/z2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/AD2x9eP940ATQ8SOOnfH/Am7f/W/E1NUMPEjjp3x/wACbt/9b8TU1ABRRRQAUUUUAFFFFABTJjiCQ5xhTznHb6j+Yp9MmOIJDnGFPOcdvqP5igCs/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP8AdNl+N/bbuPpj7/PbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7pALL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv/AK34moX439tu4+mPv89sfXj/AHjU0PEjjp3x/wACbt/9b8TQBNUFg2/TrZt27MSndu3Z4HOdzZ+u4/U9anqCwbfp1s27dmJTu3bs8DnO5s/XcfqetQ/jXz/Qzf8AEXo/0J6KKKs0CiiigAooooAKpvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP940AQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv89sfXj/eNAD0H78DHRicY6cvz0/XA+pqzVZB+/Ax0YnGOnL89P1wPqas0AFFFFABRRRQAUUUUAFFFFAFN+N/bbuPpj7/PbH14/wB40Pxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/eND8b+23cfTH3+e2Prx/vGgCtYtu0u3bdu/cht27PVW5zuPX13c/3261cQfvwMdGJxjpy/PT9cD6mqdi27S7dt279yG3bs9VbnO49fXdz/fbrVxB+/Ax0YnGOnL89P1wPqaALNFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqtcH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/wA9sfXj/eNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90AEz8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv89sfXj/eNXKACiiigAooooAKKKKACiiigCtcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xp9wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGgCtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGq0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8aALlFFFABRRRQAUUUUAFFFFABUNz/qwfTJz6fKe/b8x9amqG5/1YPpk59PlPft+Y+tAEL8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/3m7TPxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/ebsATPxv7bdx9Mff57Y+vH+8asxDCHjHzN2x3PsP8APr1qs/G/tt3H0x9/ntj68f7xqzEMIeMfM3bHc+w/z69aAH0UUUAFFFFABRRRQAUUUUAQ3P8AqwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP8AeNTXP+rB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/3jQBWnbbqka7tv7mZtu7H8XXG4evXb3++M4ay/G/tt3H0x9/ntj68f7xqtO23VI13bf3Mzbd2P4uuNw9eu3v98Zw1l+N/bbuPpj7/PbH14/3jQBZiGEPGPmbtjufYf59etPpkQwh4x8zdsdz7D/Pr1p9ABRRRQAUUUUAFFFFABTJjiCQ5xhTznHb6j+Yp9MmOIJDnGFPOcdvqP5igCs/G/tt3H0x9/ntj68f7xqG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tygEz8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv/AK34moX439tu4+mPv89sfXj/AHjU0PEjjp3x/wACbt/9b8TQBNRRRQAUUUUAFFFFABRRRQAyY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aszHEEhzjCnnOO31H8xVZ+N/bbuPpj7/PbH14/3jQBW1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGq2pN5dvndsxMnO7bjMhH95cZ6dRnp8/3TZfjf227j6Y+/wA9sfXj/eNAE0PEjjp3x/wJu3/1vxNTVDDxI46d8f8AAm7f/W/E1NQAUUUUAFFFFABRRRQAUUUUAU3439tu4+mPv89sfXj/AHjUN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/AHqAJn439tu4+mPv89sfXj/eNPQfvwMdGJxjpy/PT9cD6mmPxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NAFmiiigAooooAKKKKACiiigAqm/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/AD2x9eP940AD8b+23cfTH3+e2Prx/vGq1i27S7dt279yG3bs9VbnO49fXdz/AH261Zfjf227j6Y+/wA9sfXj/eNVrFt2l27bt37kNu3Z6q3Odx6+u7n++3WgC4g/fgY6MTjHTl+en64H1NWarIP34GOjE4x05fnp+uB9TVmgAooooAKKKKACiiigAooooArXB+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8afcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xoAhhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/z2x9eP941DC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xoAuUUUUAFFFFABRRRQAUUUUAFVrg/O3P3Vz16cNz14+vy/XtVmq1wfnbn7q569OG568fX5fr2oAY/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGq0DZuL8bvuTHjd9z93n+98vXPROuec7mALL8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv89sfXj/eNXKACuJ+KEMVxo+lxXEaSxNqB3q6grt+zzkk56ADnOUx13x43r21YXirw7L4js7KK3vEs5LS7W5V3hMgbCMuOGUqfnyGUhlIBBBwRlWi5QaR35dVhRxUKk3ZK+vyfY8pfRtM+fzNOtB97fugVcff3Z4TH/LTP3MbX/1Xln7EPo2mfP5mnWg+9v3QKuPv7s8Jj/lpn7mNr/6ryz9i7NPhzqabMa/afLt+7prJ02dNsw2/6sY242/Jt2+VD5Ynw51NNmNftPl2/d01k6bOm2Ybf9WMbcbfk27fKh8vz/q8/wCX8j7D+18N/wA//wAJ/wCQ3wZreo6d4YjtLbwhrF5FFc3IWa2azjjP+kScBZJYmXHTBjTkfdArp9E8SNq+q3um3OjahpN3ZwwztHetA29JWkVSpikcdYXyCQenrUekeHbzRfB0ekWeqIl3EzyJdpZoqbmlMmDCDjYc7SqlTtztKHBHlHh74q6x4n+Kd/pGi+H/AOzfEM8MFhei8b7Ta6cLWe6M0jNGVMnEsaKPkBdsFsAFvRppqCT7HxeNnGpiqk4O6cm16XPdqKKK0OQhuf8AVg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xqa5/1YPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8aAIScXs65xtjDYz93Jl5xnjPrhc/3m7TPxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/ebtM/G/tt3H0x9/ntj68f7xoAsxDCHjHzN2x3PsP8APr1p9MiGEPGPmbtjufYf59etPoAKKKKACiiigAooooAKrXX/AB8Wf/Hx/rj/AKr7v+rf/Wf7P/s22rNVrr/j4s/+Pj/XH/Vfd/1b/wCs/wBn/wBm20AWaKKKAGTHEEhzjCnnOO31H8xVZ+N/bbuPpj7/AD2x9eP941ZmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGgCG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8aAJoeJHHTvj/gTdv/AK34mpqhh4kcdO+P+BN2/wDrfiamoAKKKKACiiigAooooAKZMcQSHOMKec47fUfzFPpkxxBIc4wp5zjt9R/MUAVn439tu4+mPv8APbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/dIBZfjf227j6Y+/z2x9eP8AeNTQ8SOOnfH/AAJu3/1vxNQvxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/wDrfiaAJqgsG36dbNu3ZiU7t27PA5zubP13H6nrU9QWDb9Otm3bsxKd27dngc53Nn67j9T1qH8a+f6Gb/iL0f6E9FFFWaBRRRQAUUUUAFU3439tu4+mPv8APbH14/3jVyqb8b+23cfTH3+e2Prx/vGgCG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv89sfXj/AHjUN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8aAHoP34GOjE4x05fnp+uB9TVmqyD9+BjoxOMdOX56frgfU1ZoAKKKKACiiigAooooAKKKKAKb8b+23cfTH3+e2Prx/vGh+N/bbuPpj7/AD2x9eP940Pxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/AHjQBWsW3aXbtu3fuQ27dnqrc53Hr67uf77dauIP34GOjE4x05fnp+uB9TVOxbdpdu27d+5Dbt2eqtzncevru5/vt1q4g/fgY6MTjHTl+en64H1NAFmiiigAooooAKKKKACiiigAqtcH525+6uevThuevH1+X69qs1WuD87c/dXPXpw3PXj6/L9e1ADH439tu4+mPv8APbH14/3jUML7oZDv3bZJed+duHkHXe2PTquOny/dEz8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6ACZ+N/bbuPpj7/PbH14/wB41cqm/G/tt3H0x9/ntj68f7xq5QAUUUUAFFFFABRRRQAUUUUAVrg/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/eNPuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/z2x9eP940AVoGzcX43fcmPG77n7vP975eueidc853NZfjf227j6Y+/wA9sfXj/eNVoGzcX43fcmPG77n7vP8Ae+XrnonXPOdzWX439tu4+mPv89sfXj/eNAFyiiigAooooAKKKKACiiigAqG5/wBWD6ZOfT5T37fmPrU1Q3P+rB9MnPp8p79vzH1oAhfjf227j6Y+/wA9sfXj/eNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/z2x9eP8AeNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2AJn439tu4+mPv89sfXj/eNWYhhDxj5m7Y7n2H+fXrVZ+N/bbuPpj7/PbH14/3jVmIYQ8Y+Zu2O59h/n160APooooAKKKKACiiigAooooAhuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGprn/AFYPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8aAK07bdUjXdt/czNt3Y/i643D167e/3xnDWX439tu4+mPv89sfXj/eNVp226pGu7b+5mbbux/F1xuHr129/vjOGsvxv7bdx9Mff57Y+vH+8aALMQwh4x8zdsdz7D/Pr1p9MiGEPGPmbtjufYf59etPoAKKKKACiiigAooooAKZMcQSHOMKec47fUfzFPpkxxBIc4wp5zjt9R/MUAVn439tu4+mPv89sfXj/AHjUNy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv89sfXj/eNQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blAJn439tu4+mPv89sfXj/AHjU0PEjjp3x/wACbt/9b8TUL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv8A634mgCaiiigAooooAKKKKACiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP941ZmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGgCtqTeXb53bMTJzu24zIR/eXGenUZ6fP8AdNl+N/bbuPpj7/PbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8aAJoeJHHTvj/gTdv/AK34mpqhh4kcdO+P+BN2/wDrfiamoAKKKKACiiigAooooAKKKKAKb8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/3qmfjf227j6Y+/wA9sfXj/eNQ3x2WVy2dm2N2znbt4fnOVx9cp/vUATPxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NMfjf227j6Y+/z2x9eP9409B+/Ax0YnGOnL89P1wPqaALNFFFABRRRQAUUUUAFFFFABVN+N/bbuPpj7/PbH14/3jVyqb8b+23cfTH3+e2Prx/vGgAfjf227j6Y+/z2x9eP941WsW3aXbtu3fuQ27dnqrc53Hr67uf77dasvxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P99utAFxB+/Ax0YnGOnL89P1wPqas1WQfvwMdGJxjpy/PT9cD6mrNABRRRQAUUUUAFFFFABRRRQBWuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/z2x9eP940+4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/3jQBDC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/PbH14/3jQBcooooAKKKKACiiigAooooAKrXB+dufurnr04bnrx9fl+varNVrg/O3P3Vz16cNz14+vy/XtQAx+N/bbuPpj7/AD2x9eP941WgbNxfjd9yY8bvufu8/wB75eueidc853NZfjf227j6Y+/z2x9eP941WgbNxfjd9yY8bvufu8/3vl656J1zzncwBZfjf227j6Y+/wA9sfXj/eNXKpvxv7bdx9Mff57Y+vH+8auUAFFFFABRRRQAV5brsZ8M/FfVNa0W3sY7vUtNtTd3F1A0rfK0oOxt6BAY4hkbgD5SsQqrJInqVebeOLe7XxmbqGwvp4zp8KLJa2csvzLJM5GUXgg7DjevzFCNp2zQ8+IbUND18pp06mIaqJPTr8iP/hN/E6/62TSV2/f/ANClGMfe+9MMY2S/e242fNt2T+Qf8Jv4nX/WyaSu37/+hSjGPvfemGMbJfvbcbPm27J/IxvLu4/u6Tqw2fd8vS7jt024RP8AnmmMbOkWPLxH9jPLu4/u6Tqw2fd8vS7jt024RP8AnmmMbOkWPLxH9j4vaT7s+p+qYf8A59r7ka7+M/Exx50ukrsPz4spFxwQ3LTDbjbL1242fNt2T+Q3/hMPEq/62XSl2kl8WUi7eu770y7cYm5O0jZ8xXZP5GSVuoVLDStWURjIKaZcDG3pjCJ/zzXGNnSLHl4j+xoRcw7saZqq+UM/JplwMAdCMImP9UuMbOkWPLwn2M9pPuH1TD/8+4/cjV/4S3xIrl5ZtLUj/Wf6HKoXG7dgNMoUj99ydp+QbyuyfyHf8Jh4lX/Wy6Uu0kviykXb13femXbjE3J2kbPmK7J/Ixy08Tui6dqgaFQ5VNNnBVRnaRhEwP3I242fdjx5eE+xqRcw7saZqq+UM/JplwMAdCMImP8AVLjGzpFjy8J9jPaT7h9Uw/8Az7j9yNpPGviaJcSS6SuCS/8AoMi45y33plxjbL97bjZ823ZP5Gx4V8V6xqniT+zdW+wlTaST/wCj27xMrI8aYw8hONzOOVGNuDhxJGnH+Xdx/d0nVhs+75el3Hbptwif880xjZ0ix5eI/se74Ht7tfGYd7C+t4I9PmQvPZywx7jJCFALKoJ2x8AKPlC/dULDDdOc3NanLi8Lh44ebUEtH0R6TRRRXpHxIUUUUAFFFFABVa6/4+LP/j4/1x/1X3f9W/8ArP8AZ/8AZttWarXX/HxZ/wDHx/rj/qvu/wCrf/Wf7P8A7NtoAs0UUUAMmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGrMxxBIc4wp5zjt9R/MVWfjf227j6Y+/wA9sfXj/eNAENy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv89sfXj/eNQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blmfjf227j6Y+/wA9sfXj/eNAE0PEjjp3x/wJu3/1vxNTVDDxI46d8f8AAm7f/W/E1NQAUUUUAFFFFABRRRQAUyY4gkOcYU85x2+o/mKfTJjiCQ5xhTznHb6j+YoArPxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/AHTZfjf227j6Y+/z2x9eP941W1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6QCy/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/wCt+JqF+N/bbuPpj7/PbH14/wB41NDxI46d8f8AAm7f/W/E0ATVBYNv062bduzEp3bt2eBznc2fruP1PWp6gsG36dbNu3ZiU7t27PA5zubP13H6nrUP418/0M3/ABF6P9CeiiirNAooooAKKKKACqb8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv89sfXj/eNAEN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eqZ+N/bbuPpj7/PbH14/3jQA9B+/Ax0YnGOnL89P1wPqas1WQfvwMdGJxjpy/PT9cD6mrNABRRRQAUUUUAFFFFABRRRQBTfjf227j6Y+/z2x9eP8AeND8b+23cfTH3+e2Prx/vGh+N/bbuPpj7/PbH14/3jQ/G/tt3H0x9/ntj68f7xoArWLbtLt23bv3Ibduz1Vuc7j19d3P99utXEH78DHRicY6cvz0/XA+pqnYtu0u3bdu/cht27PVW5zuPX13c/3261cQfvwMdGJxjpy/PT9cD6mgCzRRRQAUUUUAFFFFABRRRQAVWuD87c/dXPXpw3PXj6/L9e1WarXB+dufurnr04bnrx9fl+vagBj8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv8APbH14/3jUML7oZDv3bZJed+duHkHXe2PTquOny/dABM/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jVygAooooAKKKKACiiigAooooArXB+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8afcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xoArQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGgC5RRRQAUUUUAFFFFABRRRQAVDc/6sH0yc+nynv2/MfWpqhuf9WD6ZOfT5T37fmPrQBC/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGoScXs65xtjDYz93Jl5xnjPrhc/3m7AEz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/AD69arPxv7bdx9Mff57Y+vH+8asxDCHjHzN2x3PsP8+vWgB9FFFABRRRQAUUUUAFFFFAENz/AKsH0yc+nynv2/MfWoX439tu4+mPv89sfXj/AHjU1z/qwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP940AVp226pGu7b+5mbbux/F1xuHr129/vjOGsvxv7bdx9Mff57Y+vH+8arTtt1SNd239zM23dj+LrjcPXrt7/fGcNZfjf227j6Y+/z2x9eP940AWYhhDxj5m7Y7n2H+fXrT6ZEMIeMfM3bHc+w/z69afQAUUUUAFFFFABRRRQAUyY4gkOcYU85x2+o/mKfTJjiCQ5xhTznHb6j+YoArPxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23LM/G/tt3H0x9/ntj68f7xqG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcoBM/G/tt3H0x9/ntj68f7xqaHiRx074/4E3b/wCt+JqF+N/bbuPpj7/PbH14/wB41NDxI46d8f8AAm7f/W/E0ATUUUUAFFFFABRRRQAUUUUAMmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGrMxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP940AVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP902X439tu4+mPv8APbH14/3jQBNDxI46d8f8Cbt/9b8TU1Qw8SOOnfH/AAJu3/1vxNTUAFFFFABRRRQAUUUUAFFFFAFN+N/bbuPpj7/PbH14/wB41DfHZZXLZ2bY3bOdu3h+c5XH1yn+9Uz8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/wB6gCZ+N/bbuPpj7/PbH14/3jT0H78DHRicY6cvz0/XA+ppj8b+23cfTH3+e2Prx/vGnoP34GOjE4x05fnp+uB9TQBZooooAKKKKACiiigAooooAKpvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/wA9sfXj/eNAA/G/tt3H0x9/ntj68f7xqtYtu0u3bdu/cht27PVW5zuPX13c/wB9utWX439tu4+mPv8APbH14/3jVaxbdpdu27d+5Dbt2eqtzncevru5/vt1oAuIP34GOjE4x05fnp+uB9TVmqyD9+BjoxOMdOX56frgfU1ZoAKKKKACiiigAooooAKKKKAK1wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGn3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aAIYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv89sfXj/eNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90TPxv7bdx9Mff57Y+vH+8aALlFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqtcH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5gCy/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jVygAooooAKKKKACiiigAooooAhuf8AVg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xqa5/1YPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8aAIScXs65xtjDYz93Jl5xnjPrhc/3m7TPxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/ebtM/G/tt3H0x9/ntj68f7xoAsxDCHjHzN2x3PsP8APr1p9MiGEPGPmbtjufYf59etPoAKKKKACiiigAooooAKrXX/AB8Wf/Hx/rj/AKr7v+rf/Wf7P/s22rNVrr/j4s/+Pj/XH/Vfd/1b/wCs/wBn/wBm20AWaKKKAGTHEEhzjCnnOO31H8xVZ+N/bbuPpj7/AD2x9eP941ZmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGgCG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8aAJoeJHHTvj/gTdv/AK34mpqhh4kcdO+P+BN2/wDrfiamoAKKKKACiiigAooooAKZMcQSHOMKec47fUfzFPpkxxBIc4wp5zjt9R/MUAVn439tu4+mPv8APbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/dIBZfjf227j6Y+/z2x9eP8AeNTQ8SOOnfH/AAJu3/1vxNQvxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/wDrfiaAJqgsG36dbNu3ZiU7t27PA5zubP13H6nrU9QWDb9Otm3bsxKd27dngc53Nn67j9T1qH8a+f6Gb/iL0f6E9FFFWaBRRRQAUUUUAFU3439tu4+mPv8APbH14/3jVyqb8b+23cfTH3+e2Prx/vGgCG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv89sfXj/AHjUN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8aAHoP34GOjE4x05fnp+uB9TVmqyD9+BjoxOMdOX56frgfU1ZoAKKKKACiiigAooooAKKKKAKb8b+23cfTH3+e2Prx/vGh+N/bbuPpj7/AD2x9eP940Pxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/AHjQBWsW3aXbtu3fuQ27dnqrc53Hr67uf77dauIP34GOjE4x05fnp+uB9TVOxbdpdu27d+5Dbt2eqtzncevru5/vt1q4g/fgY6MTjHTl+en64H1NAFmiiigAooooAKKKKACiiigAqtcH525+6uevThuevH1+X69qs1WuD87c/dXPXpw3PXj6/L9e1ADH439tu4+mPv8APbH14/3jUML7oZDv3bZJed+duHkHXe2PTquOny/dEz8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6ACZ+N/bbuPpj7/PbH14/wB41cqm/G/tt3H0x9/ntj68f7xq5QAUUUUAFFFFABRRRQAUUUUAVrg/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/eNPuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/z2x9eP940AVoGzcX43fcmPG77n7vP975eueidc853NZfjf227j6Y+/wA9sfXj/eNVoGzcX43fcmPG77n7vP8Ae+XrnonXPOdzWX439tu4+mPv89sfXj/eNAFyiiigAooooAKKKKACiiigAqG5/wBWD6ZOfT5T37fmPrU1Q3P+rB9MnPp8p79vzH1oAhfjf227j6Y+/wA9sfXj/eNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/z2x9eP8AeNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2AJn439tu4+mPv89sfXj/eNWYhhDxj5m7Y7n2H+fXrVZ+N/bbuPpj7/PbH14/3jVmIYQ8Y+Zu2O59h/n160APooooAKKKKACiiigAooooAhuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGprn/AFYPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8aAK07bdUjXdt/czNt3Y/i643D167e/3xnDWX439tu4+mPv89sfXj/eNVp226pGu7b+5mbbux/F1xuHr129/vjOGsvxv7bdx9Mff57Y+vH+8aALMQwh4x8zdsdz7D/Pr1p9MiGEPGPmbtjufYf59etPoAKKKKACiiigAooooAKZMcQSHOMKec47fUfzFPpkxxBIc4wp5zjt9R/MUAVn439tu4+mPv89sfXj/AHjUNy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv89sfXj/eNQ3L+XNEN+zMjcb9ufklPTeuemeh6Z7blAJn439tu4+mPv89sfXj/AHjU0PEjjp3x/wACbt/9b8TUL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv8A634mgCaiiigAooooAKKKKACiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP941ZmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGgCtqTeXb53bMTJzu24zIR/eXGenUZ6fP8AdNl+N/bbuPpj7/PbH14/3jVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8aAJoeJHHTvj/gTdv/AK34mpqhh4kcdO+P+BN2/wDrfiamoAKKKKACiiigAooooAKKKKAKb8b+23cfTH3+e2Prx/vGob47LK5bOzbG7Zzt28PznK4+uU/3qmfjf227j6Y+/wA9sfXj/eNQ3x2WVy2dm2N2znbt4fnOVx9cp/vUATPxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NMfjf227j6Y+/z2x9eP9409B+/Ax0YnGOnL89P1wPqaALNFFFABRRRQAUUUUAFFFFABVN+N/bbuPpj7/PbH14/3jVyqb8b+23cfTH3+e2Prx/vGgAfjf227j6Y+/z2x9eP941WsW3aXbtu3fuQ27dnqrc53Hr67uf77dasvxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P99utAFxB+/Ax0YnGOnL89P1wPqas1WQfvwMdGJxjpy/PT9cD6mrNABRRRQAUUUUAFFFFABRRRQBWuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/z2x9eP940+4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/3jQBDC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/PbH14/3jQBcooooAKKKKACiiigAooooAKrXB+dufurnr04bnrx9fl+varNVrg/O3P3Vz16cNz14+vy/XtQAx+N/bbuPpj7/AD2x9eP941WgbNxfjd9yY8bvufu8/wB75eueidc853NZfjf227j6Y+/z2x9eP941WgbNxfjd9yY8bvufu8/3vl656J1zzncwBZfjf227j6Y+/wA9sfXj/eNXKpvxv7bdx9Mff57Y+vH+8auUAFFFFABRRRQAUUUUAFFFFAENz/qwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP941Nc/6sH0yc+nynv2/MfWoX439tu4+mPv8APbH14/3jQBCTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/PbH14/wB41CTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/PbH14/3jQBZiGEPGPmbtjufYf59etPpkQwh4x8zdsdz7D/AD69afQAUUUUAFFFFABRRRQAVWuv+Piz/wCPj/XH/Vfd/wBW/wDrP9n/ANm21Zqtdf8AHxZ/8fH+uP8Aqvu/6t/9Z/s/+zbaALNFFFADJjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xqzMcQSHOMKec47fUfzFVn439tu4+mPv89sfXj/AHjQBDcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/PbH14/3jUNy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv89sfXj/AHjQBNDxI46d8f8AAm7f/W/E1NUMPEjjp3x/wJu3/wBb8TU1ABRRRQAUUUUAFFFFABTJjiCQ5xhTznHb6j+Yp9MmOIJDnGFPOcdvqP5igCs/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP902X439tu4+mPv89sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/ukAsvxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/wDrfiahfjf227j6Y+/z2x9eP941NDxI46d8f8Cbt/8AW/E0ATVBYNv062bduzEp3bt2eBznc2fruP1PWp6gsG36dbNu3ZiU7t27PA5zubP13H6nrUP418/0M3/EXo/0J6KKKs0CiiigAooooAKpvxv7bdx9Mff57Y+vH+8auVTfjf227j6Y+/z2x9eP940AQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv8APbH14/3jQA9B+/Ax0YnGOnL89P1wPqas1WQfvwMdGJxjpy/PT9cD6mrNABRRRQAUUUUAFFFFABRRRQBTfjf227j6Y+/z2x9eP940Pxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/eND8b+23cfTH3+e2Prx/vGgCtYtu0u3bdu/cht27PVW5zuPX13c/3261cQfvwMdGJxjpy/PT9cD6mqdi27S7dt279yG3bs9VbnO49fXdz/AH261cQfvwMdGJxjpy/PT9cD6mgCzRRRQAUUUUAFFFFABRRRQAVWuD87c/dXPXpw3PXj6/L9e1WarXB+dufurnr04bnrx9fl+vagBj8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv89sfXj/AHjUML7oZDv3bZJed+duHkHXe2PTquOny/dABM/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/AD2x9eP941coAKKKKACiiigAooooAKKKKAK1wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGn3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aAK0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xoAuUUUUAFFFFABRRRQAUUUUAFQ3P+rB9MnPp8p79vzH1qaobn/Vg+mTn0+U9+35j60AQvxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/ebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95uwBM/G/tt3H0x9/ntj68f7xqzEMIeMfM3bHc+w/z69arPxv7bdx9Mff57Y+vH+8asxDCHjHzN2x3PsP8+vWgB9FFFABRRRQAUUUUAFFFFAENz/qwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP941Nc/6sH0yc+nynv2/MfWoX439tu4+mPv89sfXj/eNAFadtuqRru2/uZm27sfxdcbh69dvf74zhrL8b+23cfTH3+e2Prx/vGq07bdUjXdt/czNt3Y/i643D167e/3xnDWX439tu4+mPv8APbH14/3jQBZiGEPGPmbtjufYf59etPpkQwh4x8zdsdz7D/Pr1p9ABRRRQAUUUUAFFFFABTJjiCQ5xhTznHb6j+Yp9MmOIJDnGFPOcdvqP5igCs/G/tt3H0x9/ntj68f7xqG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tygEz8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv8A634moX439tu4+mPv89sfXj/eNTQ8SOOnfH/Am7f/AFvxNAE1FFFABRRRQAUUUUAFFFFADJjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xqzMcQSHOMKec47fUfzFVn439tu4+mPv8APbH14/3jQBW1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGq2pN5dvndsxMnO7bjMhH95cZ6dRnp8/3TZfjf227j6Y+/z2x9eP8AeNAE0PEjjp3x/wACbt/9b8TU1Qw8SOOnfH/Am7f/AFvxNTUAFFFFABRRRQAUUUUAFFFFAFN+N/bbuPpj7/PbH14/3jUN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8ahvjssrls7NsbtnO3bw/Ocrj65T/eoAmfjf227j6Y+/z2x9eP9409B+/Ax0YnGOnL89P1wPqaY/G/tt3H0x9/ntj68f7xp6D9+BjoxOMdOX56frgfU0AWaKKKACiiigAooooAKKKKACqb8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv89sfXj/AHjQAPxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P99utWX439tu4+mPv89sfXj/AHjVaxbdpdu27d+5Dbt2eqtzncevru5/vt1oAuIP34GOjE4x05fnp+uB9TVmqyD9+BjoxOMdOX56frgfU1ZoAKKKKACiiigAooooAKKKKAK1wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGn3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aAIYX3QyHfu2yS8787cPIOu9senVcdPl+6Jn439tu4+mPv89sfXj/eNQwvuhkO/dtkl53524eQdd7Y9Oq46fL90TPxv7bdx9Mff57Y+vH+8aALlFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqtcH525+6uevThuevH1+X69qAGPxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5gCy/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/3jVygAooooAKKKKACiiigAooooAhuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGprn/Vg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xoAhJxezrnG2MNjP3cmXnGeM+uFz/ebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGgCzEMIeMfM3bHc+w/z69afTIhhDxj5m7Y7n2H+fXrT6ACiiigAooooAKKKKACq11/x8Wf/Hx/rj/qvu/6t/8AWf7P/s22rNVrr/j4s/8Aj4/1x/1X3f8AVv8A6z/Z/wDZttAFmiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP8AeNWZjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xoAhuX8uaIb9mZG437c/JKem9c9M9D0z23LM/G/tt3H0x9/ntj68f7xqG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGgCaHiRx074/4E3b/AOt+JqaoYeJHHTvj/gTdv/rfiamoAKKKKACiiigAooooAKZMcQSHOMKec47fUfzFPpkxxBIc4wp5zjt9R/MUAVn439tu4+mPv89sfXj/AHjVbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/AHSAWX439tu4+mPv89sfXj/eNTQ8SOOnfH/Am7f/AFvxNQvxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/+t+JoAmqCwbfp1s27dmJTu3bs8DnO5s/XcfqetT1BYNv062bduzEp3bt2eBznc2fruP1PWofxr5/oZv+IvR/oT0UUVZoFFFFABRRRQAVTfjf227j6Y+/z2x9eP8AeNXKpvxv7bdx9Mff57Y+vH+8aAIb47LK5bOzbG7Zzt28PznK4+uU/wB6pn439tu4+mPv89sfXj/eNQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xoAeg/fgY6MTjHTl+en64H1NWarIP34GOjE4x05fnp+uB9TVmgAooooAKKKKACiiigAooooApvxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/AHjQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/z2x9eP940AVrFt2l27bt37kNu3Z6q3Odx6+u7n++3WriD9+BjoxOMdOX56frgfU1TsW3aXbtu3fuQ27dnqrc53Hr67uf77dauIP34GOjE4x05fnp+uB9TQBZooooAKKKKACiiigAooooAKrXB+dufurnr04bnrx9fl+varNVrg/O3P3Vz16cNz14+vy/XtQAx+N/bbuPpj7/PbH14/wB41DC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fugAmfjf227j6Y+/z2x9eP941cqm/G/tt3H0x9/ntj68f7xq5QAUUUUAFFFFABRRRQAUUUUAVrg/O3P3Vz16cNz14+vy/XtTH439tu4+mPv8APbH14/3jT7g/O3P3Vz16cNz14+vy/XtTH439tu4+mPv89sfXj/eNAFaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzWX439tu4+mPv89sfXj/AHjVaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzWX439tu4+mPv89sfXj/eNAFyiiigAooooAKKKKACiiigAqG5/1YPpk59PlPft+Y+tTVDc/wCrB9MnPp8p79vzH1oAhfjf227j6Y+/z2x9eP8AeNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/z2x9eP941CTi9nXONsYbGfu5MvOM8Z9cLn+83YAmfjf227j6Y+/z2x9eP941ZiGEPGPmbtjufYf59etVn439tu4+mPv8APbH14/3jVmIYQ8Y+Zu2O59h/n160APooooAKKKKACiiigAooooAhuf8AVg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xqa5/1YPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8aAK07bdUjXdt/czNt3Y/i643D167e/3xnDWX439tu4+mPv8APbH14/3jVadtuqRru2/uZm27sfxdcbh69dvf74zhrL8b+23cfTH3+e2Prx/vGgCzEMIeMfM3bHc+w/z69afTIhhDxj5m7Y7n2H+fXrT6ACiiigAooooAKKKKACmTHEEhzjCnnOO31H8xT6ZMcQSHOMKec47fUfzFAFZ+N/bbuPpj7/PbH14/3jUNy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv8APbH14/3jUNy/lzRDfszI3G/bn5JT03rnpnoeme25QCZ+N/bbuPpj7/PbH14/3jU0PEjjp3x/wJu3/wBb8TUL8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv/rfiaAJqKKKACiiigAooooAKKKKAGTHEEhzjCnnOO31H8xVZ+N/bbuPpj7/AD2x9eP941ZmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGgCtqTeXb53bMTJzu24zIR/eXGenUZ6fP902X439tu4+mPv89sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xoAmh4kcdO+P+BN2/wDrfiamqGHiRx074/4E3b/634mpqACiiigAooooAKKKKACiiigCm/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv89sfXj/AHjUN8dllctnZtjds527eH5zlcfXKf71AEz8b+23cfTH3+e2Prx/vGnoP34GOjE4x05fnp+uB9TTH439tu4+mPv89sfXj/eNPQfvwMdGJxjpy/PT9cD6mgCzRRRQAUUUUAFFFFABRRRQAVTfjf227j6Y+/z2x9eP941cqm/G/tt3H0x9/ntj68f7xoAH439tu4+mPv8APbH14/3jVaxbdpdu27d+5Dbt2eqtzncevru5/vt1qy/G/tt3H0x9/ntj68f7xqtYtu0u3bdu/cht27PVW5zuPX13c/3260AXEH78DHRicY6cvz0/XA+pqzVZB+/Ax0YnGOnL89P1wPqas0AFFFFABRRRQAUUUUAFFFFAFa4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/AD2x9eP940+4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/3jQBDC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/AD2x9eP940AXKKKKACiiigAooooAKKKKACq1wfnbn7q569OG568fX5fr2qzVa4Pztz91c9enDc9ePr8v17UAMfjf227j6Y+/z2x9eP8AeNVoGzcX43fcmPG77n7vP975eueidc853NZfjf227j6Y+/z2x9eP941WgbNxfjd9yY8bvufu8/3vl656J1zzncwBZfjf227j6Y+/z2x9eP8AeNXKpvxv7bdx9Mff57Y+vH+8auUAFFFFABRRRQAUUUUAFFFFAENz/qwfTJz6fKe/b8x9ahfjf227j6Y+/wA9sfXj/eNTXP8AqwfTJz6fKe/b8x9ahfjf227j6Y+/z2x9eP8AeNAEJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv89sfXj/eNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/z2x9eP940AWYhhDxj5m7Y7n2H+fXrT6ZEMIeMfM3bHc+w/z69afQAUUUUAFFFFABRRRQAVWuv+Piz/AOPj/XH/AFX3f9W/+s/2f/ZttWarXX/HxZ/8fH+uP+q+7/q3/wBZ/s/+zbaALNFFFADJjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xqzMcQSHOMKec47fUfzFVn439tu4+mPv89sfXj/eNAENy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv8APbH14/3jUNy/lzRDfszI3G/bn5JT03rnpnoeme25Zn439tu4+mPv89sfXj/eNAE0PEjjp3x/wJu3/wBb8TU1Qw8SOOnfH/Am7f8A1vxNTUAFFFFABRRRQAUUUUAFMmOIJDnGFPOcdvqP5in0yY4gkOcYU85x2+o/mKAKz8b+23cfTH3+e2Prx/vGq2pN5dvndsxMnO7bjMhH95cZ6dRnp8/3TZfjf227j6Y+/wA9sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/ukAsvxv7bdx9Mff57Y+vH+8amh4kcdO+P+BN2/+t+JqF+N/bbuPpj7/PbH14/3jU0PEjjp3x/wJu3/ANb8TQBNUFg2/TrZt27MSndu3Z4HOdzZ+u4/U9anqCwbfp1s27dmJTu3bs8DnO5s/XcfqetQ/jXz/Qzf8Rej/QnoooqzQKKKKACiiigAqm/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/AD2x9eP940AQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP96pn439tu4+mPv89sfXj/AHjQA9B+/Ax0YnGOnL89P1wPqas1WQfvwMdGJxjpy/PT9cD6mrNABRRRQAUUUUAFFFFABRRRQBTfjf227j6Y+/z2x9eP940Pxv7bdx9Mff57Y+vH+8aH439tu4+mPv8APbH14/3jQ/G/tt3H0x9/ntj68f7xoArWLbtLt23bv3Ibduz1Vuc7j19d3P8AfbrVxB+/Ax0YnGOnL89P1wPqap2LbtLt23bv3Ibduz1Vuc7j19d3P99utXEH78DHRicY6cvz0/XA+poAs0UUUAFFFFABRRRQAUUUUAFVrg/O3P3Vz16cNz14+vy/XtVmq1wfnbn7q569OG568fX5fr2oAY/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/PbH14/3jUML7oZDv3bZJed+duHkHXe2PTquOny/dABM/G/tt3H0x9/ntj68f7xq5VN+N/bbuPpj7/PbH14/wB41coAKKKKACiiigAooooAKKKKAK1wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGn3B+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8aAK0DZuL8bvuTHjd9z93n+98vXPROuec7msvxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuay/G/tt3H0x9/ntj68f7xoAuUUUUAFFFFABRRRQAUUUUAFQ3P+rB9MnPp8p79vzH1qaobn/Vg+mTn0+U9+35j60AQvxv7bdx9Mff57Y+vH+8ahJxezrnG2MNjP3cmXnGeM+uFz/ebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP8AebsATPxv7bdx9Mff57Y+vH+8asxDCHjHzN2x3PsP8+vWqz8b+23cfTH3+e2Prx/vGrMQwh4x8zdsdz7D/Pr1oAfRRRQAUUUUAFFFFABRRRQBDc/6sH0yc+nynv2/MfWoX439tu4+mPv89sfXj/eNTXP+rB9MnPp8p79vzH1qF+N/bbuPpj7/AD2x9eP940AVp226pGu7b+5mbbux/F1xuHr129/vjOGsvxv7bdx9Mff57Y+vH+8arTtt1SNd239zM23dj+LrjcPXrt7/AHxnDWX439tu4+mPv89sfXj/AHjQBZiGEPGPmbtjufYf59etPpkQwh4x8zdsdz7D/Pr1p9ABRRRQAUUUUAFFFFABTJjiCQ5xhTznHb6j+Yp9MmOIJDnGFPOcdvqP5igCs/G/tt3H0x9/ntj68f7xqG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGobl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tygEz8b+23cfTH3+e2Prx/vGpoeJHHTvj/gTdv/rfiahfjf227j6Y+/z2x9eP941NDxI46d8f8Cbt/wDW/E0ATUUUUAFFFFABRRRQAUUUUAMmOIJDnGFPOcdvqP5iqz8b+23cfTH3+e2Prx/vGrMxxBIc4wp5zjt9R/MVWfjf227j6Y+/z2x9eP8AeNAFbUm8u3zu2YmTndtxmQj+8uM9Ooz0+f7psvxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/AHTZfjf227j6Y+/z2x9eP940ATQ8SOOnfH/Am7f/AFvxNTVDDxI46d8f8Cbt/wDW/E1NQAUUUUAFFFFABRRRQAUUUUAU3439tu4+mPv89sfXj/eNQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP96gCZ+N/bbuPpj7/AD2x9eP9409B+/Ax0YnGOnL89P1wPqaY/G/tt3H0x9/ntj68f7xp6D9+BjoxOMdOX56frgfU0AWaKKKACiiigAooooAKKKKACqb8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv89sfXj/eNAA/G/tt3H0x9/ntj68f7xqtYtu0u3bdu/cht27PVW5zuPX13c/3261Zfjf227j6Y+/z2x9eP941WsW3aXbtu3fuQ27dnqrc53Hr67uf77daALiD9+BjoxOMdOX56frgfU1Zqsg/fgY6MTjHTl+en64H1NWaACiiigAooooAKKKKACiiigCtcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xp9wfnbn7q569OG568fX5fr2pj8b+23cfTH3+e2Prx/vGgCGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiZ+N/bbuPpj7/AD2x9eP941DC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xoAuUUUUAFFFFABRRRQAUUUUAFVrg/O3P3Vz16cNz14+vy/XtVmq1wfnbn7q569OG568fX5fr2oAY/G/tt3H0x9/ntj68f7xqtA2bi/G77kx43fc/d5/vfL1z0TrnnO5rL8b+23cfTH3+e2Prx/vGq0DZuL8bvuTHjd9z93n+98vXPROuec7mALL8b+23cfTH3+e2Prx/vGrlU3439tu4+mPv8APbH14/3jVygAooooAKKKKACiiigAooooAhuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGprn/Vg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xoAhJxezrnG2MNjP3cmXnGeM+uFz/ebtM/G/tt3H0x9/ntj68f7xqEnF7OucbYw2M/dyZecZ4z64XP8AebtM/G/tt3H0x9/ntj68f7xoAsxDCHjHzN2x3PsP8+vWn0yIYQ8Y+Zu2O59h/n160+gAooooAKKKKACiiigAqtdf8fFn/wAfH+uP+q+7/q3/ANZ/s/8As22rNVrr/j4s/wDj4/1x/wBV93/Vv/rP9n/2bbQBZooooAZMcQSHOMKec47fUfzFVn439tu4+mPv89sfXj/eNWZjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xoAhuX8uaIb9mZG437c/JKem9c9M9D0z23LM/G/tt3H0x9/ntj68f7xqG5fy5ohv2Zkbjftz8kp6b1z0z0PTPbcsz8b+23cfTH3+e2Prx/vGgCaHiRx074/4E3b/634mpqhh4kcdO+P8AgTdv/rfiamoAKKKKACiiigAooooAKZMcQSHOMKec47fUfzFPpkxxBIc4wp5zjt9R/MUAVn439tu4+mPv89sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xqtqTeXb53bMTJzu24zIR/eXGenUZ6fP90gFl+N/bbuPpj7/PbH14/3jU0PEjjp3x/wJu3/ANb8TUL8b+23cfTH3+e2Prx/vGpoeJHHTvj/AIE3b/634mgCaoLBt+nWzbt2YlO7duzwOc7mz9dx+p61PUFg2/TrZt27MSndu3Z4HOdzZ+u4/U9ah/Gvn+hm/wCIvR/oT0UUVZoFFFFABRRRQAVTfjf227j6Y+/z2x9eP941cqm/G/tt3H0x9/ntj68f7xoAhvjssrls7NsbtnO3bw/Ocrj65T/eqZ+N/bbuPpj7/PbH14/3jUN8dllctnZtjds527eH5zlcfXKf71TPxv7bdx9Mff57Y+vH+8aAHoP34GOjE4x05fnp+uB9TVmqyD9+BjoxOMdOX56frgfU1ZoAKKKKACiiigAooooAKKKKAKb8b+23cfTH3+e2Prx/vGh+N/bbuPpj7/PbH14/3jQ/G/tt3H0x9/ntj68f7xofjf227j6Y+/z2x9eP940AVrFt2l27bt37kNu3Z6q3Odx6+u7n++3WriD9+BjoxOMdOX56frgfU1TsW3aXbtu3fuQ27dnqrc53Hr67uf77dauIP34GOjE4x05fnp+uB9TQBZooooAKKKKACiiigAooooAKrXB+dufurnr04bnrx9fl+varNVrg/O3P3Vz16cNz14+vy/XtQAx+N/bbuPpj7/PbH14/3jUML7oZDv3bZJed+duHkHXe2PTquOny/dEz8b+23cfTH3+e2Prx/vGoYX3QyHfu2yS8787cPIOu9senVcdPl+6ACZ+N/bbuPpj7/PbH14/3jVyqb8b+23cfTH3+e2Prx/vGrlABRRRQAUUUUAFFFFABRRRQBWuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/z2x9eP8AeNPuD87c/dXPXpw3PXj6/L9e1Mfjf227j6Y+/wA9sfXj/eNAFaBs3F+N33Jjxu+5+7z/AHvl656J1zznc1l+N/bbuPpj7/PbH14/3jVaBs3F+N33Jjxu+5+7z/e+XrnonXPOdzWX439tu4+mPv8APbH14/3jQBcooooAKKKKACiiigAooooAKhuf9WD6ZOfT5T37fmPrU1Q3P+rB9MnPp8p79vzH1oAhfjf227j6Y+/z2x9eP941CTi9nXONsYbGfu5MvOM8Z9cLn+83aZ+N/bbuPpj7/PbH14/3jUJOL2dc42xhsZ+7ky84zxn1wuf7zdgCZ+N/bbuPpj7/AD2x9eP941ZiGEPGPmbtjufYf59etVn439tu4+mPv89sfXj/AHjVmIYQ8Y+Zu2O59h/n160APooooAKKKKACiiigAooooAhuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGprn/Vg+mTn0+U9+35j61C/G/tt3H0x9/ntj68f7xoArTtt1SNd239zM23dj+LrjcPXrt7/AHxnDWX439tu4+mPv89sfXj/AHjVadtuqRru2/uZm27sfxdcbh69dvf74zhrL8b+23cfTH3+e2Prx/vGgCzEMIeMfM3bHc+w/wA+vWn0yIYQ8Y+Zu2O59h/n160+gAooooAKKKKACiiigApkxxBIc4wp5zjt9R/MU+mTHEEhzjCnnOO31H8xQBWfjf227j6Y+/z2x9eP941Dcv5c0Q37MyNxv25+SU9N656Z6HpntuWZ+N/bbuPpj7/PbH14/wB41Dcv5c0Q37MyNxv25+SU9N656Z6HpntuUAmfjf227j6Y+/z2x9eP941NDxI46d8f8Cbt/wDW/E1C/G/tt3H0x9/ntj68f7xqaHiRx074/wCBN2/+t+JoAmooooAKKKKACiiigAooooAZMcQSHOMKec47fUfzFVn439tu4+mPv89sfXj/AHjVmY4gkOcYU85x2+o/mKrPxv7bdx9Mff57Y+vH+8aAK2pN5dvndsxMnO7bjMhH95cZ6dRnp8/3TZfjf227j6Y+/wA9sfXj/eNVtSby7fO7ZiZOd23GZCP7y4z06jPT5/umy/G/tt3H0x9/ntj68f7xoAmh4kcdO+P+BN2/+t+JqaoYeJHHTvj/AIE3b/634mpqACiiigAooooAKKKKACiiigCm/G/tt3H0x9/ntj68f7xqG+OyyuWzs2xu2c7dvD85yuPrlP8AeqZ+N/bbuPpj7/PbH14/3jUN8dllctnZtjds527eH5zlcfXKf71AEz8b+23cfTH3+e2Prx/vGnoP34GOjE4x05fnp+uB9TTH439tu4+mPv8APbH14/3jT0H78DHRicY6cvz0/XA+poAs0UUUAFFFFABRRRQAUUUUAFU3439tu4+mPv8APbH14/3jVyqb8b+23cfTH3+e2Prx/vGgAfjf227j6Y+/z2x9eP8AeNVrFt2l27bt37kNu3Z6q3Odx6+u7n++3WrL8b+23cfTH3+e2Prx/vGq1i27S7dt279yG3bs9VbnO49fXdz/AH260AXEH78DHRicY6cvz0/XA+pqzVZB+/Ax0YnGOnL89P1wPqas0AFFFFABRRRQAUUUUAFFFFAFa4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/PbH14/wB40+4Pztz91c9enDc9ePr8v17Ux+N/bbuPpj7/AD2x9eP940AQwvuhkO/dtkl53524eQdd7Y9Oq46fL90TPxv7bdx9Mff57Y+vH+8ahhfdDId+7bJLzvztw8g672x6dVx0+X7omfjf227j6Y+/z2x9eP8AeNAFyiiigAooooAKKKKACiiigAqtcH525+6uevThuevH1+X69qs1WuD87c/dXPXpw3PXj6/L9e1ADH439tu4+mPv89sfXj/eNVoGzcX43fcmPG77n7vP975eueidc853NZfjf227j6Y+/wA9sfXj/eNVoGzcX43fcmPG77n7vP8Ae+XrnonXPOdzAFl+N/bbuPpj7/PbH14/3jVyqb8b+23cfTH3+e2Prx/vGrlABRRRQAUUUUAFFFFABRRRQBDc/wCrB9MnPp8p79vzH1qF+N/bbuPpj7/PbH14/wB41Nc/6sH0yc+nynv2/MfWoX439tu4+mPv89sfXj/eNAEJOL2dc42xhsZ+7ky84zxn1wuf7zdpn439tu4+mPv89sfXj/eNQk4vZ1zjbGGxn7uTLzjPGfXC5/vN2mfjf227j6Y+/wA9sfXj/eNAFmIYQ8Y+Zu2O59h/n160+mRDCHjHzN2x3PsP8+vWn0AFFFFABRRRQAUUUUAFVrr/AI+LP/j4/wBcf9V93/Vv/rP9n/2bbVmql5IiXVgrvMrSXBVBGcKx8pzh/VcAn6haALdFFFADJjiCQ5xhTznHb6j+Yqs/G/tt3H0x9/ntj68f7xqxO2y2lY5AVCePp+FV5fk83PHlqZDjsDv5HTn6YPuaAIbl/LmiG/ZmRuN+3PySnpvXPTPQ9M9tyzPxv7bdx9Mff57Y+vH+8arX1wttcQI7OpeRsBM4P7uZuzL2U9jzjvhlsy/J5uePLUyHHYHfyOnP0wfc0ATQ8SOOnfH/AAJu3/1vxNTVDF8s0iHqAGwOnLN/np+JqagAooooAKKKKACiiigApkxxBIc4wp5zjt9R/MU+o522W0rHICoTx9PwoArvxv7bdx9Mff57Y+vH+8arak3l2+d2zEyc7tuMyEf3lxnp1Genz/dNmX5PNzx5amQ47A7+R05+mD7mqmrzC1tWdyyhJoiSmeN8pUdCvXPPI99w4IBbfjf227j6Y+/z2x9eP941NDxI46d8f8Cbt/8AW/E1DL8nm548tTIcdgd/I6c/TB9zU0XyzSIeoAbA6cs3+en4mgCaoLBt+nWzbt2YlO7duzwOc7mz9dx+p61PVbTZRPpNpKpZhJAjAtnJyoPOST+ZP1NQ/jXz/Qzf8Rej/Qs0UUVZoFFFFABRRRQAVTfjf227j6Y+/wA9sfXj/eNXKpy/J5uePLUyHHYHfyOnP0wfc0AQ3x2WVy2dm2N2znbt4fnOVx9cp/vVM/G/tt3H0x9/ntj68f7xqDU5Bb6feyMSoggeViucgYfkYKnP0Kn/AGqnl+Tzc8eWpkOOwO/kdOfpg+5oAeg/fgY6MTjHTl+en64H1NWarov+k7eMqd59gS/6/l9TVigAooooAKKKKACiiigAooooApvxv7bdx9Mff57Y+vH+8aH439tu4+mPv89sfXj/AHjRL8nm548tTIcdgd/I6c/TB9zRL8nm548tTIcdgd/I6c/TB9zQBWsW3aXbtu3fuQ27dnqrc53Hr67uf77dauIP34GOjE4x05fnp+uB9TVHTphLo1vMCxX7Kk2TnOGViDySc/jn1ZutX0X/AEnbxlTvPsCX/X8vqaALFFFFABRRRQAUUUUAFFFFABVa4Pztz91c9enDc9ePr8v17VZqrcthpDz+7j3n2GGHHv8ATH1oAa/G/tt3H0x9/ntj68f7xqGF90Mh37tskvO/O3DyDrvbHp1XHT5fuiaX5PNzx5amQ47A7+R05+mD7mq1rcLNbzurORFJNktnIxJKvGWPcdivHoPlABZfjf227j6Y+/z2x9eP941cqnL8nm548tTIcdgd/I6c/TB9zVygAooooAKKKKACiiigAooooArXB+dufurnr04bnrx9fl+vamPxv7bdx9Mff57Y+vH+8adcthpDz+7j3n2GGHHv9MfWmy/J5uePLUyHHYHfyOnP0wfc0AVoGzcX43fcmPG77n7vP975eueidc853NZfjf227j6Y+/z2x9eP941UgmDXWqJls202WHPy5iDfLz/tdgnfqck25fk83PHlqZDjsDv5HTn6YPuaALlFFFABRRRQAUUUUAFFFFABUNz/AKsH0yc+nynv2/MfWpqhuuIS/ZAzE9x8p6f/AKx9aAIX439tu4+mPv8APbH14/3jUJOL2dc42xhsZ+7ky84zxn1wuf7zdppfk83PHlqZDjsDv5HTn6YPuagaQLqF3GScwwJKQM4AYzcjnGeOwU+rN2AJ3439tu4+mPv89sfXj/eNWYhhDxj5m7Y7n2H+fXrVaX5PNzx5amQ47A7+R05+mD7mrUa7VIOB8xPHuc0AOooooAKKKKACiiigAooooAhuf9WD6ZOfT5T37fmPrUL8b+23cfTH3+e2Prx/vGprriEv2QMxPcfKen/6x9ahl+Tzc8eWpkOOwO/kdOfpg+5oArTtt1SNd239zM23dj+LrjcPXrt7/fGcNZfjf227j6Y+/wA9sfXj/eNVLmYRazHCSwYWs02BnGAwGeCBn5vTPX5uoa3L8nm548tTIcdgd/I6c/TB9zQBZiGEPGPmbtjufYf59etPpsa7VIOB8xPHuc06gAooooAKKKKACiiigApkxxBIc4wp5zjt9R/MU+o522W0rHICoTx9PwoArvxv7bdx9Mff57Y+vH+8ahuX8uaIb9mZG437c/JKem9c9M9D0z23LNL8nm548tTIcdgd/I6c/TB9zVa+uFtriBHZ1LyNgJnB/dzN2Zeynsecd8MoBZfjf227j6Y+/wA9sfXj/eNTQ8SOOnfH/Am7f/W/E1DL8nm548tTIcdgd/I6c/TB9zU0XyzSIeoAbA6cs3+en4mgCaiiigAooooAKKKKACiiigBkxxBIc4wp5zjt9R/MVWfjf227j6Y+/wA9sfXj/eNWJ22W0rHICoTx9PwqvL8nm548tTIcdgd/I6c/TB9zQBW1JvLt87tmJk53bcZkI/vLjPTqM9Pn+6bL8b+23cfTH3+e2Prx/vGqmrzC1tWdyyhJoiSmeN8pUdCvXPPI99w4NuX5PNzx5amQ47A7+R05+mD7mgCaHiRx074/4E3b/wCt+JqaoYvlmkQ9QA2B05Zv89PxNTUAFFFFABRRRQAUUUUAFFFFAFN+N/bbuPpj7/PbH14/3jUN8dllctnZtjds527eH5zlcfXKf71TS/J5uePLUyHHYHfyOnP0wfc1Bqcgt9PvZGJUQQPKxXOQMPyMFTn6FT/tUATvxv7bdx9Mff57Y+vH+8aeg/fgY6MTjHTl+en64H1NMl+Tzc8eWpkOOwO/kdOfpg+5qRF/0nbxlTvPsCX/AF/L6mgCxRRRQAUUUUAFFFFABRRRQAVTfjf227j6Y+/z2x9eP941cqnL8nm548tTIcdgd/I6c/TB9zQAPxv7bdx9Mff57Y+vH+8arWLbtLt23bv3Ibduz1Vuc7j19d3P99utWZfk83PHlqZDjsDv5HTn6YPuaqadMJdGt5gWK/ZUmyc5wysQeSTn8c+rN1oAvIP34GOjE4x05fnp+uB9TVmq6L/pO3jKnefYEv8Ar+X1NWKACiiigAooooAKKKKACiiigCtcH525+6uevThuevH1+X69qY/G/tt3H0x9/ntj68f7xp1y2GkPP7uPefYYYce/0x9abL8nm548tTIcdgd/I6c/TB9zQBDC+6GQ7922SXnfnbh5B13tj06rjp8v3RM/G/tt3H0x9/ntj68f7xqta3CzW87qzkRSTZLZyMSSrxlj3HYrx6D5RZl+Tzc8eWpkOOwO/kdOfpg+5oAuUUUUAFFFFABRRRQAUUUUAFVrg/O3P3Vz16cNz14+vy/XtVmqty2GkPP7uPefYYYce/0x9aAGvxv7bdx9Mff57Y+vH+8arQNm4vxu+5MeN33P3ef73y9c9E655zuazL8nm548tTIcdgd/I6c/TB9zVSCYNdaomWzbTZYc/LmIN8vP+12Cd+pySAW3439tu4+mPv8APbH14/3jVyqcvyebnjy1Mhx2B38jpz9MH3NXKACiiigAooooAKKKKACiiigCG5/1YPpk59PlPft+Y+tQvxv7bdx9Mff57Y+vH+8amuuIS/ZAzE9x8p6f/rH1qGX5PNzx5amQ47A7+R05+mD7mgCEnF7OucbYw2M/dyZecZ4z64XP95u0z8b+23cfTH3+e2Prx/vGoGkC6hdxknMMCSkDOAGM3I5xnjsFPqzdp5fk83PHlqZDjsDv5HTn6YPuaALMQwh4x8zdsdz7D/Pr1p9NjXapBwPmJ49zmnUAFFFFAH//2Q==)

Figure 5 Gantt chart

# 5) Other Project Activities

## Risk Management

Table for likelihood

|  |  |
| --- | --- |
| **Likelihood** | **Value** |
| Low | 1 |
| Medium | 2 |
| High | 3 |

Table: Likelihood

Table for Consequences

|  |  |
| --- | --- |
| **Consequence** | **Value** |
| Very Low | 1 |
| Low | 2 |
| Medium | 3 |
| High | 4 |
| Very High | 5 |

Table: Consequences

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Risk No | Risk | Likelihood | Consequence | Impact | Action |
| 1 | Shortage in time and budget | 2 | 5 | Very High | Proper time and budget allocation |
| 2 | Software failure | 1 | 5 | Very High | Genuine operating system should be used |
| 3 | Data loss | 1 | 5 | Very High | Data backup or version control |
| 4 | Misdirection of project | 1 | 4 | Medium | Proper analysis should be done |
| 5 | Conflict between design and implementation | 2 | 4 | Medium | Proper design should be made |
| 6 | Project resources not met | 1 | 3 | Low | Proper analysis should be done |

Table: Risk Management

## Configuration Management

It is a mechanism to deal with different technical difficulties of a project plan. In a software organization, effective implementation of software configuration management can improve productivity by increased coordination among the programmers in a team. The Software configuration management system controls the basic components such as software objects, program code, test data, test output, design documents, and user manuals.

Software configuration management has the following reasons behind why it should be used

* Same work needn’t be done repeatedly which reduces redundancy
* Any updates that happen in the team are transparent
* Helps in building management; managing tools used in builds.
* It substantially helps on a team coordination

For software configuration management, I have created backup in different places such as local PC and github.




Figure 6 Project local directory

For a local back up, I have created a folder within which there are sub folders for each stages of the project. There is also an extra folder as ‘additional resources’ where any resources that can be useful are stored. As an online backup, I have created an account with account name ‘sanskarsingh007’ where all the folders in the same way are stored. Any code necessary that has been used previously can be reused through here.

# 6) Conclusion

Therefore, overview of the project entitled ‘Futsal Management System’ has been shown. The scope, limitations and the methodology used to complete this project has been defined. With the help of WBS diagram, the project decomposition has been done and to show the time allocated for the decomposed parts, a Gantt chart has been made. The potential risks that can occur has been listed with proper solutions for it. For a better software efficiency software configuration management has been set up.

# 7) Reference

Project Management Guide. 2019. What is Scope in Project Management? - Project Management Guide. [ONLINE] Available at: <https://www.wrike.com/project-management-guide/faq/what-is-scope-in-project-management/>.

Project Management Guide. 2019. What is Scope in Project Management? - Project Management Guide. [ONLINE] Available at: <https://www.wrike.com/project-management-guide/faq/what-is-scope-in-project-management/>.

Phase 5: Design - Hardware Multiple Release Project 2019. Phase 5: Design - Hardware Multiple Release Project [ONLINE] Available at: <http://doit.maryland.gov/SDLC/Hardware/Pages/Phase05Multiple.aspx>.

Waterfall model - Wikipedia. 2019. Waterfall model - Wikipedia. [ONLINE] Available at: <https://en.wikipedia.org/wiki/Waterfall_model>.

Waterfall model - Wikipedia. 2019. Waterfall model - Wikipedia. [ONLINE] Available at: <https://en.wikipedia.org/wiki/Waterfall_model>.